# TERMS OF REFERENCE FOR PROJECT TEAM 41V ON

"INTER COMMUNITY OPERATOR ASSISTANCE SERVICE AND TO DIRECTORIES INQUIRIES"

# 1	Reasons for proposing a Project Team:

The work is needed urgently for use under Directive 90/387/EEC.

# 2	Consequences if not agreed:

Failure to meet the Commission's requirements indicated in BC 175 el.

# 3	Detailed description

## 3.1	Subject title:

Inter Community Operator Assistance service and to directories inquiries.

## 3.2	Reference TC:

NA

## 3.3	Other interested TC (if any):

SPS

## 3.4	Duration:

Three months

## 3.5	Target date for start of work:

January 1993

## 3.6	Necessary manpower:

6 man months. Qualified engineers having a good knowledge of the existing supplementary services for ISDN and non ISDN network, a good knowledge of the existing CEPT recommendations for analogue subscriber's lines.

## 3.7	Context of the study:

ETS need to be produced in the context of the standardisation mandate on ONP Voice telephony service.

## 3.8	Related activities in other bodies and necessary co-ordination of schedules:

None

## 3.9	Scope of the Terms of Reference and relevant study items:

A detailed description of the requirements to support inter-Community access to operator/assistance service and to directory enquiry services.

A review of the existing inter-network standards indicating their capability of meeting the requirements identified above, and indicating what additional standards or modifications are needed to meet these requirements.

A workplan for the production of the above standards and detailing the stage 2 work required, shall be produced if appropriate.

## 3.10	Reference specification(s) and existing documents including member contributions:

-	ETS 300 201	Call Forwarding on no reply (CFNR);

-	ETS 300 198	Call Forwarding on Busy (CFB);

-	ETS 300 200	Call Forwarding unconditional (CFU);

-	CEPT 	Facilities coding with DTMF (* and #)....

No CCITT identified.

## 3.11	Part of the ETSI Work Programme (EWP) for which the PT is required:

ETSI/CEC co-operation in the area of standards and ONP.

ETSI is not yet involved in the service definition for existing telephone networks.

BT3 (91) 03 (TCTR or ETR) - (DTR/NA-43304 and DTR/NA-060901).

## 3.12	Expected outputs:

A technical report will be produced, scheduled for the first half of 1993.