TERMS OF REFERENCE FOR PROJECT TEAM 42

PREPARATION OF A DRAFT ETS

ON THE INTERCONNECTION OF VSAT SYSTEMS TO ISDN

as approved by TA 11

1.  Reasons for proposing a PT

In the framework of its Work Programme, SES3 is currently preparing a draft ETS on the Interconnection of VSAT Systems to ISDN (WP Sheet, 1990, number: DE/SES-3007). Relevant documents have already been prepared and due liaisons are provided in this field with the competent ETSI TCs (NA, TE, ISM, BT, etc.). Also this work is the subject of co-operation with the "Ad hoc CCIR/CCITT Experts Group on ISDN/Satellite Compatibility" (JAHG ISDN/Satellite) and with the CCIR Task Group 4/2 on VSAT Systems. In these two groups TC SES is a major contributor. However, it should be recognized that many of the SES3 members are more experts in satellite systems than in CCITT and ETSI works, Recommendations and ETSs on ISDN. This is why the provision for a Project Team should accelerate the preparation of the draft ETS and improve its content, in particular as regards its coherence with the relevant CCITT Recommendations and ETSI ETSs.

2.  Consequences if not agreed

Should the proposed Project Team not be agreed, the work will have to be done by SES3 solely. The drafting of the ETS will certainly be delayed and it could be difficult to make the proper experts work together. Finally, during the Public Enquiry, comments questioning the presentation of the draft ETS could be put forward, e.g. about the coherence with the relevant CCITT Recommendations and ETSI ETSs.

3.  Detailed description

3.1.  Subject title:	Preparation of a draft ETS on the Interconnection of VSAT Systems to ISDN

3.2.  Reference TC:	TC SES (STC SES3)

3.3.  Other interested TCs:	possibly BT, NA, TE

3.4.  Duration:	4 months period

3.5.  Target date for start of work:	January 1992

3.6.  Necessary manpower:	2 experts (8 man ´ months)

Required expertise:

-	Degree in Telecommunications;

-	Experience and familiarity with the development and the 					implementation of Public Networks and, more specifically, with the 				ISDN;

-	Familiarity with all aspects of the ongoing standardization at both 				CCITT and ETSI (and also some expertise in the field of ISO works);

-	Familiarity/Expertise with the characteristics of Satellite Systems 				and, more specifically, of VSAT Systems.

NB: The experience of the two experts could be different, e.g. one being more familiar with 	ISDN and the other with satellite communications.

3.7.  Context of the study:

The preparation of this draft ETS is a normal follow-on of the other draft ETS prepared by TC SES on the interconnection of VSAT networks with terrestrial data networks. The two first draft ETSs on this subject (SES No. 4.0. on "General Requirements for the connection of VSAT Systems to Terrestrial Networks" and SES No. 4.1. on "Standard for interconnection to Packet Switched Public Data Networks (PSPDNs) ") have been approved by the 6th TC SES meeting (Paris, 24-26 June 1991) and have been sent to the ETSI Secretariat for being launched into Public Enquiry.

3.8.  Related activities in other bodies and necessary co-ordination of schedules:

-	Inside ETSI, the work is to be included in the general framework of all ISDN issues and, 	more specifically, of the compatibility of satellite links with ISDN. The compatibility 	problems are already handled , in liaison with the concerned TCs, by the SES3 	"ISDN/Satellite Monitoring Group".

-	Outside ETSI, as mentioned above, this work is the subject of co-operation with the "Ad 	hoc CCIR/CCITT Experts Group on ISDN/Satellite Compatibility" (JAHG ISDN/Satellite) and 	with the CCIR Task Group 4/2 (TG 4/2) on VSAT Systems. As concerns in particular TG 	4/2, the ETSI issues are awaited for continuation of the works.

3.9.  Scope of the Terms of Reference and relevant study items:

The tasks to be carried out by the Project Team are listed below:

-	To analyse the scenarios of interconnection of VSAT Systems to ISDN, taking into 		account the overall problems of standardization of Business Networks;

-	to analyse the compatibility of the use of satellite links by the customer with the 		Bearer Services/Teleservices and Supplementary Services provided by the ISDN;

-	to analyse the interface requirements between the VSAT System and the ISDN, 		taking into account the Reference configurations defined by the CCITT;

-	to analyse the Quality of Service Requirements/Recommendations for operation in 		ISDN and to establish the appropriate Requirements/Recommendations to be applied 		to the VSAT System;

-	to prepare the text of the draft ETS in view of its approval by SES3 and by TC SES.

3.10.  Reference specification(s) and existing documents including member contributions:

-	Draft specifications produced by STC SES3;

-	ETSI documents, in particular from TC BT, NA, TE;

-	CCITT/CCIR Recommendations and Reports.

3.11.  Part of the ETSI Work Programme (EWP) for which the PT is required:

DE/SES-3007

3.12.  Expected output:

Draft ETS on the Interconnection of VSAT Systems to ISDN