# TERMS OF REFERENCE FOR PROJECT TEAM 43V ON

# "CONFORMANCE TESTING FOR ISDN - PCI"

as approved by TA 16 (including administrative updates)

# 1	Reasons for proposing a Project Team:

API's have been identified as a standardisation issue of prime importance by the ETSI SRC on TE.

PT 19V was launched and provided a basic ISDN-PCI specification. In a second phase a PT will be established to consider enhanced functions to meet actual market needs. In order to complete the work area, conformance testing for ISDN-PCI should be provided.

The support of a PT is required.

# 2	Consequences if not agreed:

The time to complete the work on ISDN-PCI (Conformance testing should form an integral part of a specification) will be prolonged to a large extent.

# 3	Detailed description

## 3.1	Subject title:

Conformance Testing for ISDN-PCI.

## 3.2	Reference TC:

TE

## 3.3	Other interested TC (if any):

MTS

## 3.4	Duration:

4 months + 1 month to introduce comments from Public Enquiry.

## 3.5	Target date for start of work:

End January 1994.

## 3.6	Necessary manpower:

8 man months, 2 experts

## 3.7	Context of the study:

The context is formed by CEC Mandate N.N., which deals with ISDN PCI Conformance Testing.

## 3.8	Related activities in other bodies and necessary co-ordination of schedules:

No co-ordination required.

## 3.9	Scope of the Terms of Reference and relevant study items:

Specification of Conformance Testing for a PCI. The initial specification is available. Extended functionalities are under work. Conformance Testing will complete the work area.

## 3.10	Reference specification(s) and existing documents including member contributions:

-	ISDN-PCI initial and enhanced specification;

-	Input documents from ETSI/STC ET 7 WG4

-	Guidance documents from ETSI/ATM

## 3.11	Part of the ETSI Work Programme (EWP) for which the PT is required:

DE/TE-02028

## 3.12	Expected outputs:

ETS

## 3.13	Reporting Arrangements

-	to attend TE 2 meetings;

-	to provide progress reports;

-	to provide up-to-date versions of expected deliverables.

## 3.14	Project schedule

-	First draft	May 1994

-	STC approval	June 1994

-	TC approval	September 1994