REVISED TERMS OF REFERENCE FOR PROJECT TEAM 44V ON

FILE TRANSFER OVER ISDN (Part 2)

(as approved by TA 17)

# 1	REASONS FOR PROPOSING A PROJECT TEAM

Based on the decision by TC TE in relation to the recommendation of the Project Team "File Transfer over ISDN" (Part 1), the precise definition of the 2 protocol stacks (ETS 300 075 and EN 41216 (ISP 10607) "Simple FTAM") and selection of the appropriate parameters and facilities requires the support of a PT.

# 2	CONSEQUENCE IF NOT AGREED

IMCC Recommendation of file transfer over the ISDN will not be fulfilled.

IMIMG Chairman request to start standardisation will not be met.

ISDN user requirements will not be met.

# 3	DETAILED DESCRIPTION

## 3.1	SUBJECT TITLE:			File Transfer over ISDN (Part 2)

## 3.2	REFERENCE TC:			TE

## 3.3	OTHER INTERESTED TC:		None

## 3.4	DURATION: 				4 months

## 3.5	TARGET DATE FOR THE START OF WORK: 11 January 1993

## 3.6	NECESSARY MANPOWER:		7 MM (3 to 4 experts)

## 3.7	CONTEXT OF THE STUDY:	 	See Clause 1

## 3.8	RELATED ACTIVITIES IN OTHER BODIES AND NECESSARY COORDINATION OF SCHEDULES

Related activities identified in CCITT SG I, SG VIII and EWOS EG FT.

## 3.9	SCOPE OF THE TERMS OF REFERENCE AND RELEVANT STUDY ITEMS

3.9.1	Produce an ETS for 2 European Profiles for File Transfer which has to cover the following items :

3.9.1.1	Selection of lower layers protocols parameters.

3.9.1.2	Selection of parameters carried by lower layers protocols (e.g. code points for HLC, LLC,..) in liaison with SPS5.

3.9.1.3	Selection of facilities offered by the File Transfer protocol described in ETS 300 075 and EN 41216 (ISP 10607) "Simple FTAM".  Selection of the appropriate parameter values with the aim to have an option free kernel protocol.

3.9.2	Provide further requirements (Directory, Logbooks, service facilities offered to the user) and coordination for other teams ("API for File Transfer over ISDN" and "Conformance test for File Transfer over ISDN").

## 3.10	EXISTING DOCUMENTATION

All documents used by the PT 48 for Part 1 and DTR/TE-01019.

3.11	PART OF THE ETSI WORK PROGRAMME

Work item STC/TE1 approved by TC TE in June 1992 - DE/TE-01042

3.12	EXPECTED OUTPUT

ETS

3.13	REPORTING ARRANGEMENT

The members of the PT are expected to attend TE1 meetings as necessary and to provide progress reports including revised versions of the expected deliverables, to TE1 and TE2.