TERMS OF REFERENCE FOR PROJECT TEAM 45

ISDN VIDEOTELEPHONY - EDITORIAL TEAM

as approved by TA 11

1.  Reasons for proposing a PT

5 drafts ETSs on ISDN Videotelephony (see 3.10. below) have passed public enquiry, these draft ETS are essentially delta-documents which make normative reference to related CCITT Recommendations. Comments which have been received via the PE address the draft ETS and the CCITT base-document. There are further clarification which resulted from interoperability tests of equipment manufacturers (which have taken place under the umbrella of EVE2). Conformance test specifications are currently evolving within the context of the CTS3 program.

In order to make quick progress, a small PT shall process all this input material in order to produce draft ETSs according to PNR rules. Quick progress is required as ISDN Videotelephony is a priority service in the context of the ISDN MoU and as the SRC on Terminal Equipment requested to process ISDN Videotelephony with highest priority.

2.  Consequences if not agreed

The terminal equipment market for videotelephony is expected to take off very soon. If stable standards are not available then there is a high risk for proliferation of quasi proprietary implementations. A real open service with compatible (interoperable) equipment is in danger.

3.  Detailed description

3.1.  Subject title:	ISDN Videotelephony - Editorial Team

3.2.  Reference TC:	TE

3.3.  Other interested TC (if any):	NA

3.4.  Duration:	2 months

3.5.  Target date for start of work:	April 1992

3.6.  Necessary manpower:	4 man months

Qualification:	2 experts with excellent technical background on videotelephony (the 			experts are expected to apply the PNE rules).

3.7.  Context of the study:	ISM work program

3.8.  Related activities in other bodies and necessary co-ordination of schedules:

Input from CTS3 and EVE2 required

3.9.  Scope of the Terms of Reference and relevant study items:

3.10.  Reference specification(s) and existing documents including member contributions:

-	prETS 300 142 (T/N 31-04);

-	ISDN and other digital telecom. networks - Audiovisual teleservices - Video codec for 	audiovisual services at px64 kbit/s;

-	prETS 300 143 (T/N 32-03);

-	ISDN and other digital telecom. networks - Audiovisual teleservices - System for 	establishing communication between audiovisual terminals using digital channels up to 	2048 kbit/s;

-	prETS 300 144 (T/N 32-04);

-	ISDN and other digital telecom. networks - Audiovisual teleservices - Frame structure for a 	64 kbit/s to 1920 kbit/s channels in audiovisual services;

-	prETS 300 145 (T/N 32-05);

-	ISDN and other digital telecom. networks - Audiovisual teleservices - Narrowband visual 	telephone system;

-	prETS 300 146 (T/N 32-06);

-	ISDN and other digital telecom. networks - Audiovisual teleservices - Frame synchronous 	control and indication signals for audiovisual systems;

-	results from Public Enquiry on prETS 300 142 - 146;

-	results from CTS3;

-	results from EVE2.

3.11.  Part of the ETSI Work Programme (EWP) for which the PT is required:

-	TE/AVM-07, 08, 09, 10;

-	NA5/VCM.

3.12.  Expected output(s):

5 draft ETS (redrafting of those prETSs which are mentioned under 3.10. above) which shall be put to 'Accelerated procedure' after TC approval.