TERMS OF REFERENCE FOR PROJECT TEAM 46V ON HIGHER ORDER LEASED LINE STANDARDS

as approved by TA16

# 1	Reasons for Proposing a Project Team:

The work is required urgently by the Commission for use under the ONP Leased Line Directive

# 2	Consequences if not Agreed:

Delay to the application of the Directive to higher order leased lines

# 3	Detailed Description

## 3.1	Subject Title:

Higher Order ONP Leased Lines

## 3.2	Reference TC:

BT

## 3.3	Other interested TCs:

TE,NA,TM

## 3.3	Duration:

12 months

## 3.5	Target Date for Start of Work:

April 1993 (subject to available experts)

## 3.6	Necessary Manpower:

12 man months

## 3.7	Context of the Work:

The Commission funded a study by ETSI (PT9V) to define the standards work needed for the initial minimum set of ONP leased lines. PT22V has been established to produce the required standards. The Commission has subsequently asked ETSI to prepare additional standards for higher order (34Mb/s and 140Mb/s) leased lines using the same two stage approach and the study by PT29V should be completed by early 1993.

## 3.8	Related Activities in Other Bodies and Necessary Coordination of Schedules:-

## 3.9	Scope of the supplementary terms of reference and Relevant Items:

To produce:

One set of :	Public Network Interface Standard including compliance tests,

Connection performance standard including compliance tests;

Terminal equipment interface standard, and

Access requirement TBR for apparatus;

for each of the following types of leased circuit:

-	34Mb/s;

-	140 Mb/s.

## 3.10	Reference Specifications and existing Documents including member contributions:

-	Output of PT9V (ETR 038);

-	Output of PT22V;

-	Output of PT29V;

-	Leased Line Directive.

## 3.11	Part of the ETSI Work programme for which the PT is Required:

DTR/BT-02042

## 3.12	Expected outputs:

Draft ETSs and TBRs

NOTES FROM ETSI SECRETARIAT (28/07/1994)

? Planned start date: January 1994 (subject to confirmation of funding by CEC/EFTA)

The necessary manpower don't need to be confirmed by PT 29V

The work Items have not yet been created. The planning information for the Work Items required can be found in ETR 087 and BT-TR002 (reference items)