UPDATED TERMS OF REFERENCE FOR PROJECT TEAM 48V 
on GSM Phase 1/2 test specifications

as approved by TA 20

Extension of the existing PT48V, under BC-T-247

1.	Reasons for proposing [the extension of] the PT

To finalise and ensure the initial maintenance of the GSM Phase 2 Test Specifications in accordance with the CEC, ETSI and GSM Work Programme(s).

2.	Consequences if not agreed

The finalisation of the GSM Phase 2 Test Specifications will be delayed, in particular the post PE/Vote processing and treatment of subsequent results from real life experience with Phase 2 implemetations.

The consequences from that are obvious.

3.	Detailed description

3.1.	Subject Title:	GSM Test Specifications

3.2.	Reference TC:	SMG

3.3.	Other interested TCs (if any):	MTS

3.4.	Duration:	until end 1995

3.5.	Target date for the start of work:	November 1994

3.6.	Necessary manpower (qualification and amount)

20 manmonths

(15 mm from CEC and 5 mm from GSM-MoU)

3.7.	Context of the study

-	Drafting of GSM Test specifications;

-	Contributing to the work on GSM test specifications;

-	Coordinate the work with the SMG STCs and other related groups;

-	Management of the relevant parts in the GSM work programme;

-	Exchange of information related to the core specifications;

-	Identification and communication of old, changed and new requirements in the core specs;

-	Interpretation of requirements in the core specifications;

-	Consistency review of the test specifications;

-	Assistance to GSM Phase 2 TBR Team;

-	Management of technical and administrative issues,

-	Acting as a focal point for mutual exchange of information, technical as well as administrative,

-	Interfacing with the ETSI secretariat,

-	...

3.8.	Related activity in other bodies and necessary co-ordination of schedules

Close cooperation with PT12 is a necessity.

3.9.	Scope of the terms of references and relevant study items

As in 3.7.

3.10.	Reference specification(s) and existing documents, including member contributions

GSM Core specifications

GSM Test Specifications Phase 1

GSM TBRs Phase 1

3.11.	Part of the ETSI Work Programme (EWP) for which the PT is required

Work Item DE/SMG-001110P     (GSM 11.10 Phase 2)

3.12.	Expected output(s)

GSM Test Specifications (ETS).

TERMS OF REFERENCE FOR PROJECT TEAM 48V+ 
on GSM phase 2+ test specifications

as approved by TA 20

Extension of the existing PT48V+, under BC-T-247

Could effectively be merged with PT48V (Phase 1/2), but is presented separately for the reason of distinguishing between Phase 1/2 and Phase 2+.

1.	Reasons for proposing [the extension of] the PT

To identify aspects to be tested relevant for Phase 2+, and to produce and maintain the corresponding test specifications in accordance with the TC SMG and GSM-MoU Work Programme(s).

2.	Consequences if not agreed

Work on Test aspects of Phase 2+ will be delayed and hence the result will be either 'non tested' equipment being put on the market or that the introduction of Phase 2+ features will be delayed. Neither is acceptable for the market, and hence GSM's leading position and reputation would be threatened.

3.	Detailed description

3.1.	Subject Title:	GSM Test Specifications

3.2.	Reference TC:	SMG

3.3.	Other interested TCs (if any):	MTS

3.4.	Duration:	At least to end 1996

3.5.	Target date for the start of work:	March 1995

3.6.	Necessary manpower (qualification and amount)

-	1995:	10 manmonths,

(of which 5 from CEC and 5 from GSM-MoU)

-	1996:	t.b.d.

3.7.	Context of the study

-	Drafting of GSM Test specifications;

-	Contributing to the work on GSM test specifications;

-	Coordinate the work with the SMG STCs and other related groups;

-	Management of the relevant parts in the GSM work programme;

-	Exchange of information related to the core specifications;

-	Identification and communication of old, changed and new requirements in the core specs;

-	Interpretation of requirements in the core specifications;

-	Consistency review of the test specifications;

-	Assistance to GSM Phase 2 TBR Team;

-	Management of technical and administrative issues,

-	Acting as a focal point for mutual exchange of information, technical as well as administrative,

-	Interfacing with the ETSI secretariat,

-	...

3.8.	Related activity in other bodies and necessary co-ordination of schedules

Close cooperation with PT12 is a necessity.

3.9.	Scope of the terms of references and relevant study items

As in 3.7.

3.10.	Reference specification(s) and existing documents, including member contributions

GSM Core specifications

GSM Test Specifications Phase 2

GSM TBRs Phase 2

3.11.	Part of the ETSI Work Programme (EWP) for which the PT is required

Work Item DE/SMG-001110P     (GSM 11.10 Phase 2)

and WI on Phase 2+

3.12.	Expected output(s)

GSM Test Specifications (ETS).

NOTE FROM ETSI SECRETARIAT (25/10/94):

?Updated start date: January 1995