Updated Terms of Reference for the extension of PT 54

V5 interface

as approved by TA 18

1. Reasons for proposing a Project Team: The ETSs DE/SPS 3003.1 and DE/SPS 3003.2 specify the V5.1 interface and the V5.2 interface respectively between Access Networks (AN) and Local Exchanges (LE). In addition the ETSs DE/SPS 3003.5 and DE/SPS 3003.6 specify the Protocol Implementation Conformance Proforma for the V5 interface specifications. This work is currently performed by a SPS3 Experts Group. The Abstract Test Suites (ATS) to be written in TTCN and the Protocol Implementation Extra Information for Testing (PIXIT) Proforma for the V5.1 and the V5.2 interface specification shall be provided by an Project Team in order to have this important information available as soon as possible.

As there is no additional time available within the Expert Group on V interfaces to provide the PIXITs and TTCN a Project Team will be able to perform this work in a limited time frame.

2. Consequences if not agreed: A number of european network providers are planning to implement the V5 interface in the near future. The support of the implementation and the testing of the implementations for the application of the V5 interfaces will be prolonged to a large extent if a project team is not established.

3. Detailed description

3.1 Subject Title: Abstract Test Suites and Protocol Implementation Extra Information for Testing Proforma for V5.1 and V5.2 interface specifications.

3.2 Reference TC: ETSI TC SPS

3.3 Other Interested TC (if any): TC TM, TC MTS

3.4 Duration: Both the PIXITs and the TTCN shall be finalized within two working periods which are allocated to the V5.1 and the V5.2 interface specification. The first working period should commence in June 1993 and the second working period shall be terminated by May 1994.

3.5 Target Date for Start of Work: June 1993

3.6 Necessary Manpower: A working capacity of 2 man-years are expected to provide the PIXITs and TTCN for both V5 interfaces. Three to four experts are required to perform the task.

3.7 Context of the Study: The context is formed by the mandate given by the TA to provide specifications for the interconnection of access networks and local exchanges.

3.8 Related Activities in other Bodies and Necessary Coordination of Schedule: None

3.9 Scope of the Terms of Reference and Relevant Study Items: Specification of Abstract Test Suites (ATS) which have to be written in TTCN and the Protocol Implementation Extra Information for Testing (PIXIT) Proforma for the V5.1 and V5.2 interfaces.

3.10 Reference Specification(s) and Existing Documents Including Member Contributions:

- ETS DE/SPS 3003.1

- ETS DE/SPS 3002.2

- ISO/IEC 9646-2

- ISO/IEC 9646-3

3.11 Part of ETSI Work Programme (EWP) for which the PT is Required: DE/SPS 3003.3 and DE/SPS 3003.4

3.12 Expected Outputs: ETSs DE/SPS 3003.3 and DE/SPS 3003.4

3.13 Reporting Arrangements: Coordination of the project team work shall be performed by STC SPS3. The members of the project team shall provide progress reports including up-to-date versions of the expected deliverables.