TERMS OF REFERENCE FOR PROJECT TEAM 57V ON

CONFORMANCE TEST SPECIFICATIONS FOR ISDN VIDEOPHONE

as approved by TA 17 with provisional code PT ZAV

1	REASONS FOR PROPOSING A PT:

ETSI has received a mandate from the European Commission on test standard(s) for the videotelephony teleservice.

2	CONSEQUENCES IF NOT AGREED:

A test standard which reflects to latest versions of the in-band signalling standards will not be available.

3.1	TITLE: 	Test standard for in-band signalling for audiovisual services - phase 2.

3.2	REFERENCE TC: 					TE

3.3 	OTHER INTERESTED TC:

3 .4	DURATION:						9 months

3.5	TARGET DATE FOR THE START OF WORK:		May 1993

3.6	NECESSARY MANPOWER:				54 man weeks (3 experts)

3.7	CONTEXT OF THE STUDY: 				CEC Mandate BC-T-294

3.8	RELATED ACTIVITIES IN OTHER BODIES:

CTS-3 VP, PT on D-channel testing for the videotelephony teleservice

3.9	SCOPE OF TERMS OF REFERENCE AND RELEVANT STUDY ITEM:

To standardize tests to verify conformance with the standards on in-band signalling for audiovisual services.  The work shall be based on the results of PT 34, and shall contain the following activities

-	familiarisation with the existing document

-	examination of the results of PT 45 with particular attention to

a)	new test purposes and test cases for previous informative clauses which have been made normative

b)	checking of existing test purposes and test cases for validity, and updating if required

c)	updating of references in existing test cases

-	conversion of existing test suite to TTCN editing tool

-	re-examination of existing PICS declarations, and modification according to the new versions of the requirements standards-	review the entire document with particular attention to:

a)	consistency of style and declarations

b)	correct use of the multi-layer approach and correct and complete use of the concurrent TTCN

-	review of comments received during public enquiry

3.10	REFERENCE SPECIFICATION(S) AND EXISTING DOCUMENTS 
	INCLUDING MEMBER CONTRIBUTIONS:

prETS 300 143, prETS 300 144, prETS 300 145, prETS 300 281, ISO 9646 (TTCN), results of PT 34.

3.11	PART OF ETSI WORK PROGRAMME (EWP) FOR WHICH THE PT IS REQUIRED:

DE/TE 04120

3.12	EXPECTED OUTPUT:

ETS

3.13	REPORTING ARRANGEMENTS:

A steering committee will be established.  The PT will report to STC TE4.