TERMS OF REFERENCE FOR PROJECT TEAM 59 (Provisional code PT D)

A TTCN STYLE GUIDE FOR ETSI AND EWOS TEST SPECIFICATION - 2D EDITION

as approved by TA 17

1.  Reasons for proposing a PT

The use of TTCN is recommended in ETSI and EWOS to develop test specifications.

Using TTCN requires a good knowledge of the definition of the notation (ISO/IEC 9446-3), which can be facilitated by reading a tutorial (one is available at ETSI Secretariat).

In addition, there is an expertise needed to understand the motivation behind many features of the language, to know how they should be used in which context, and what are the practices recommended by the experts.

It is also necessary - within ETSI and EWOS - to appreciate the degree of harmonization which is desirable, with respect to the tools available, to the editing rules, and also the nature of the ETSI specifications and EN/ENVs/ISPs for which tests must be written.

Such an expertise is initially exchanged verbally, but time has come for disseminating information more formally and issuing a "TTCN Style Guide", applicable to EWOS and ETSI.

There exists already a "TTCN Style Guide - and Quality criteria" developed by EWOS EGCT on a voluntary basis, which was registered in 1992 as an item in the EGCT + ATM joint committee work programme (JCWP). It was originally felt that the EWOS Guide could be easily extended to fit the ETSI needs.

The joint meeting EGCT/ATM in December 1992 realized that the EWOS Guide was centered around FTAM examples and its use for other protocols would not be straightforward.

It was decided to issue the EWOS Guide as an EWOS document only, and to start a new project to create a Second Edition applicable to ETSI and EWOS and to a wide range of protocols.

It was recommended that a Joint EWOS/ETSI Project Team lead by ETSI be organized to realize a second edition.

2.  Consequences if not agreed

Current Guide not adapted to ETSI needs. Service rendered by ATM to ETSI projects weakened. No coordination with EWOS, while EGCT agrees on the need for improvement.

3.  Detailed description

3.1.  Subject title:	A TTCN Style Guide for ETSI and EWOS test specifications - 2d edition

3.1a.  Scope of the terms of reference and relevant study items:

The second edition of the Guide should extend beyond the FTAM references of first edition (an EWOS ETG to be published, see 1. and 3.7.). It should be logically restructured, and should include additional guidance on topics such as

-	complementary naming conventions, use of aliases;

-	use of variables (state variables);

-	parameterization of constraints;

-	static and dynamic chaining of constraints;

-	passing parameters to test steps;

-	use of wild cards and other matching mechanisms;

-	verdict assignment and preliminary results;

-	use of tabular form for declaration of constraints.

There should be examples given from a variety of protocols. But guidance should be explicitly spelled out and not to be guessed by examination of the examples.

A rationale should be given on the use of ASN.1 constraints for upper and lower layers. Examples of tabular constraints should be given, but the possibility, and the advantages of using ASN.1 constraints for lower layers also, should pointed out.

Mention should be made of the TTCN extensions (ISO/IEC 9646-3 PDAM 1), and the use of concurrent TTCN and "background" Defaults should be encouraged, even it is recognised that it is too early to present full guidance - based on experience - on new topics.

Project should be managed by ETSI, with experts representing both ETSI and EWOS users and expertise. Authors of the first edition should be strongly encouraged to participate to the second one.

3.2.  Reference TC:	ATM

3.3.  Other interested TCs:	RES, BT, TE, SPS, NA...

3.4.  Duration:	2 months

3.5.  Target date for start of work:	March 1993

3.6.  Necessary manpower:	3 man months, on 2 or 3 experts

The experts must have a complete knowledge of the TTCN notation, both "DIS" and "IS" level, at least two years of practice of the notation, and the willingness to translate their experience in a written and organized form. Experience in Conformance Test Suites for lower layer protocols is needed, to balance the upper layer flavour of the first edition.

3.7.  Context of the study:	see section 1. which explains the context.

3.8.  Related activities in other bodies and necessary coordination:

EWOS ETG, Edition 1 of this Guide, will undergo a harmonization step between EWOS and the Regional Workshops. Liaison should be maintained between this step and the project, via EWOS EGCT.

It is also recommended that a draft of Second Edition be used by several Project Teams working on Test Specifications and by CTS-5 projects as a field test before publication of the final Edition. The resources mentioned apply only to the first step (before the trial).

Every effort should be made to understand the peculiarities of the TTCN style adopted by notable protocol/profile test specification projects, and appreciate the real needs that those peculiarities are supposed to satisfy.

3.9.  void (see 3.1a.)

3.10.  Reference specifications and existing documents including member contributions:

-	ISO/IEC 9646-3 IS and Amendment 1;

-	EWOS EGCT TTCN Style Guide (EWOS EGCT 92/045 Rev 4);

-	ETSI Tutorial on TTCN.

3.11.  ETSI Work Programme reference:

DTR/ATM-2007

3.12.  Expected output:

a)	a draft Guide for use in a field test;

b)	planning for the final review and publication.

Approval of the Draft Guide by ETSI ATM and EWOS EGCT should be planned for September-October 1993.