25th Technical Assembly
Nice, 23-24 October 1996

Source:	TC RES Chairman

Title:	TC/RES: extension in 1996 of Project Team 60V on 
methods of measurement, radiated emissions

Agenda item:	11.1

Document for:	Decision

1	Summary

This document presents the requirement for the extension of Project Team 60V on Methods of measurement, radiated emissions, under the 1996 Funded Work Programme.

The Technical Assembly is invited to approve the Terms of Reference attached hereto.

2	Background information

At a recent meeting of the steering group of PT 60 V (Methods of measurement, radiated emissions), it became clear that there is a shortage of resource for the completion of the work.

PT 60 V needs 3 additional man-months to complete its work. It is proposed to have these from the contingency 96.

PT 60 V is in the final stage of its work; after a careful analysis of the existing methods of measurement for radiated emissions, and subsequently elaboration of improved methods (to reduce the uncertainty), now so called round robin tests are performed. The results have to be evaluated and laid down in a final report.

The shortfall is in the following areas:

-	Incorporation of the results of phase 3 (the Round Robin) into the final ETR (2 man months). In a previous pruning exercise, it was decided to give this task to the STC RES 01, but it has become clear that this is not practical as the relevant expertise is not available within the STC. The options are either to allocate a further two man months to the project or not to include the results of this work within the report. The latter option seems a poor option as the results of the work that has already taken up an investment of 185 man days of PT effort and scheduled tests in 22 different test houses would be lost for the sake of two man months.

-	Restructuring of the document for publication (1 man month). The output document is substantial (some 1.100 pages) and can not be processed as a single document. It is therefore necessary to carry out additional work to restructure the document into a form in which it can be processed for publication.