Terms of Reference for Specialist Task Force 61V - GSM-UIC

as approved by TA 18 (with provisional code AEV)

(revised by the Secretariat 17/09/97)

1.  Reasons for proposing the STF

To ensure a timely initiation and completion of the work to fulfil the UIC requirements for their future European Railways Digital Radio System based on the GSM standard.

2.  Consequences if not agreed

The development of the UIC European Railways Digital Radio System based on the GSM standard will be seriously delayed, and/or maybe not realised at all.

3.  Detailed description

3.1  Subject Title:	UIC European Railways Digital Radio System

3.2  Reference TB:	SMG

3.3  Other interested TBs (if any):	SPS, RES

3.4  Target dates for the work:		Start:	February 1994	
					End:	October 1998

3.5  Necessary manpower (qualification and amount)

33 mm including the contributions from the UIC and the ETSI Funded Work Programme

The manmonths to be distributed over 2-3 persons with a very good [technical] knowledge/experience in the following areas:

-	Telecommunication systems in general;

-	GSM Phase 1 and Phase 2 Standards/Systems;

-	UIC requirements;

-	TC/STC maturity, primarily in the SMG domain.

3.6  Context of the study

-	Detailed analysis of the UIC requirements;

-	Preparation and management of UIC related documentation;

-	Drafting and management of modifications/additions to GSM Technical Specifications;

-	Initiation of GSM-UIC Test Specifications;

-	Coordination body between SMG STCs, and also with other TC/STCs;

-	Technical assistance to TC SMG;

-	Technical assistance to SMG STCs;

-	Provision of permanent contact point for UIC, manufacturers and others;

-	Management of the SMG-UIC Work Programme information, in liaison with the ETSI Secretariat;

-	Liaison with the UIC.

3.7  Related activity in other bodies and necessary co-ordination of schedules

-	GSM-MoU group of GSM network operators;

-	Evolution of MAP specification (SPS);

-	UIC Railway related standardisation.

3.8  Scope of the terms of references and relevant study items

As point 3.7 above.

3.9  Reference specification(s) and document(s)

-	UIC Specifications;

-	GSM Technical Specifications;

-	Report of the ETSI GSM Task Force on UIC requirements (11 March 1993).

3.10  Part of the ETSI Work Programme (EWP) for which the STFis required

Work Items on ASCI services

3.11  Expected output(s) and subsequent process

Temporary:

Contributions to the GSM-UIC Work;

Project Management documentation;

Permanent:

GSM-UIC Technical Specifications/Standards.