Terms of Reference for Project Team 63

API AND SCRIPT REPRESENTATION FOR ACCESS AND INTERCHANGE OF 
MULTIMEDIA AND HYPERMEDIA INFORMATION

as approved by TA18

# 1	REASONS FOR PROPOSING A PROJECT TEAM

The need for Multimedia and Hypermedia Information Retrieval Services (M&HIRS) to elaborate the performance of retrieval services gives a whole area of work items to be addressed. Two very closely related items Application Programming Interface (API) and script representation for access and interchange of multimedia and hypermedia information provide the basis to introduce these services

There is an urgent need to provide an Application Programming Interface (API) for manipulation of multimedia and hypermedia information. This defines commands that will be issued for the access and presentation of multimedia and hypermedia information on the terminal. This will enable:

development of portable scriptware;

interoperability of applications using multimedia and hypermedia information;

development of interchange protocols for multimedia.

The closely related next step is the representation of scripts for Audio Visual Interactive (AVI) applications. This will enable:

platform-independent execution of scripts;

uniform script representation allowing interoperability of AVI applications;

development of interchange protocols for AVI scriptware.

The API for access and interchange of multimedia and hypermedia information will not be addressed within ISO nor CCITT. The script standardisation work at ISO and CCITT is only at a very preliminary stage.

In order to achieve these activities as quick as possible, the Project Team is appropriate.

# 2	CONSEQUENCE IF NOT AGREED

Undesired delays in the introduction of Multimedia & Hypermedia Information Retrieval Services (M&HIRS). These PT activities are a pre-requisite to the study of multimedia and hypermedia information interchange within M&HIRS.. If not agreed, the time schedule for the M&HIRS programme will be accordingly delayed, and undesired delays in the development of multimedia and hypermedia information and scriptware interchange protocols and applications will have to be encountered.

# 3	DETAILED DESCRIPTION

## 3.1	SUBJECT TITLE:		API and script representation for access and interchange 				of multimedia and hypermedia information.

## 3.2	REFERENCE TC:		TE

## 3.3	OTHER INTERESTED TC:	None

## 3.4	DURATION:			24 months

## 3.5	TARGET DATE FOR THE START OF WORK:		January 1994

## 3.6	NECESSARY MANPOWER:	22 man-months	(14 man-months in 1994)

3 experts

A phased approach is appropriate:

Phase 1: Requirements (see subclause 3.9 -work item 1 and 2).

Number of experts: 3;

Necessary manpower: 7 man-months.

Phase 2: API specification (see subclause 3.9 -work item 3.

Number of experts: 3;

Necessary manpower: 7 man-months.

Phase 3: Script representation specification (see subclause 3.9 -work item 4).

Number of experts: 3;

Necessary manpower: 8 man-months.

Timescale: due to budget constraints, phase 3 will be performed in 1995

## 3.7	CONTEXT OF THE STUDY:	Multimedia & Hypermedia Information Retrieval Services 
	(M&HIRS).

## 3.8	RELATED ACTIVITIES IN OTHER BODIES AND NECESSARY COORDINATION OF SCHEDULES:

## ISO/IEC JTC1/SC29/WG12: 'Multimedia and Hypermedia information representation and coding'.

ISO/IEC JTC1/SC29/WG12: 'Coded representation of AVI scriptware'.

ISO/IEC JTC1/SC29/WG8: 'Document description and processing languages.'

CCITT SGVIII/Q9: 'Protocols for interactive audiovisual services'.

ETSI PT 27V: 'General architecture for an Application Programming Interface'.

## 3.9	SCOPE OF THE TERMS OF REFERENCE AND RELEVANT STUDY ITEMS

Specifications of an API for manipulation of multimedia and hypermedia information objects, Specifications of a script representation for AVI applications.

General work items:

1	Study the relevant documents from related activities: standardisation of multimedia and hypermedia information, script representation, AVI scriptware interchange, general architecture for PCIs, other API documents.

2	Evaluate the functional and technical requirements associated with the interchange of scripts and multimedia and hypermedia objects within M&HIRS, taking into account different information access scenarios. The needs of AVI applications should determine the functional requirements on the script representation, and the needs of multimedia and hypermedia information manipulation of scripts should determine the functional requirements on the API.

Specific work items related to the specifications of an API for manipulation of multimedia and hypermedia information objects:

3	Specify the API above the multimedia and hypermedia information objects allowing their manipulation (e.g. by scripts). Functions to be provided include at least:

3.1	presentation functions: activating/de-activating multimedia and hypermedia information object presentation. This should take into account such aspects as windowing and rendition (how, where and when to present or activate the object);

3.2	input functions: requesting user interaction and getting its results back;

3.3	access functions: read and write/modify access to multimedia and hypermedia information objects and their attributes and contents must be provided in a uniform way as objects may be locally stored, remote or even distributed between several locations. Such API specification should consider the general architecture for PCI developed within TE2 for communication aspects.

Specific work item related to the specification of a script representation for AVI applications:

4	Specify a representation allowing the description of access and processing of multimedia and hypermedia information used in AVI applications in a hardware-independent way.  Functions to be provided include at least:

4.1	access to and manipulation of multimedia and hypermedia information objects using the API as specified above;

4.2	access to pre-existing (stored in libraries) and non pre-existing (external) objects;

4.3	production and exploitation of data for interchange;

4.4	handling of variables;

4.5	control structure and processing operations, such as response analysis, control loops, etc.

## 3.10	EXISTING DOCUMENTATION

ETR/TE 01017 Multimedia & Hypermedia Information Retrieval Services (M&HIRS) - "Investigation of candidate architectures of M&HIRS"

ISO/IEC JTC1/SC29/WG12 (MHEG) Committee Draft - 'Coded representation of multimedia and hypermedia information objects' (schedule Spring 1993).

CCITT Draft Recommendation T.170 - 'Audio-visual interactive (AVI) systems'

CCITT Draft Recommendation T.175 - ' Protocols for browsing, downloading and executing AVI applications'.

CCITT Draft Recommendation T.176 - 'Protocols for synchronisation of executed AVI applications'.

Draft ETS 'General architecture for Application Programming Interface'.  (Scheduled end of March 1993).

## 3.11	PART OF THE ETSI WORK PROGRAMME

DE/TE 01045

DE/TE 01047

## 3.12	EXPECTED OUTPUT

Two draft ETSs:

-	draft ETS 'API for manipulation of multimedia and hypermedia information'

-	draft ETS 'script representation for AVI applications'

## 3.13	REPORTING ARRANGEMENT

The members of the Project Team are to attend ETSI TE1 meetings as Project Team members, as necessary,and to provide progress reports.