# TERMS OF REFERENCE FOR PROJECT TEAM 63V

# DECT Test Case Library

# as approved by TA 18, with provisional code FV

# 1	Reasons for proposing a Project Team:

The CTS3/DECT project, partially funded by the CEC, has created extensive documentation (~8 000 pages) on Conformance Testing Services for DECT going beyond requirements for type approval. An ETS based upon the CTS3/DECT documentation would facilitate design, production and testing of DECT equipment. To create such an ETS the CTS3/DECT documentation has to be reviewed, completed and formatted according to ETSI rules.

# 2	Consequences if not agreed:

The CTS3/DECT documentation may not be used to its full potential.

# 3	Detailed description

## 3.1	Subject title:	DECT Test Case Library

## 3.2	Reference TC:	RES (STC/RES03)

## 3.3	Other interested TC (if any):	MTS

## 3.4	Duration:	9 months

## 3.5	Target date for start of work:	January 1994

## 3.6	Necessary manpower:	18 man months

## 3.7	Context of the study:

## Based upon the CTS3(DECT) deliverables review the test cases and update as necessary.

## The use of the test cases for type approval of products is not intended. This is because separate test specifications either already exist or shall be produced for such purposes.

## 3.8	Related activities in other bodies and necessary co-ordination of schedules:

## The completion of the CTS3(DECT) deliverables and transfer in electronic form to ETSI.

## The completion of an ETR by CTS3(DECT) summarising the philosophy and uses of the CTS3(DECT) deliverables.

## 3.9	Scope of the Terms of Reference and relevant study items:

## The Project Team shall perform a very thorough review of the test cases and update as necessary. The review shall include checking that test cases are to ETS 300 175.

## 3.10	Reference specification(s) and existing documents including member contributions:

## ETS 300 175

## ISO 9646

## CTS3(DECT) deliverables

## ETS 300 323

## 3.11	Part of the ETSI Work Programme (EWP) for which the PT is required:

## DE/RES03

## 3.12	Expected outputs:

An ETS for the DECT Test Case Library.

This shall include the PICS, PIXIT and TTCN test cases.

NOTES FROM ETSI SECRETARIAT (28/07/1994):

? Planned start date: August 1994

Resource available in the CEC/EFTA Mandate: 16 man months

Updated Work Item: DE/RES03026