Terms of Reference for Project Team 65V (provisional code MV)
on application of ISO9646 methodology on GSM Test Specifications

## 1.  Reasons for proposing the PT

To convert the signaling/protocol parts of the GSM Phase 2 Test Specifications into TTCN.

## 2.  Consequences if not agreed

The TTCN convertible parts of the GSM Phase 2 Test Specifications, and consequently TTCN based TBRs, will not become available within reasonable time scales (i.e. during 1995).

## 3.  Detailed description

## 3.1.  Subject Title:	GSM Test Specifications - TTCN conversion.

## 3.2.  Reference TC:	SMG

## 3.3.  Other interested TCs (if any):	MTS

## 3.4.  Duration:	7 Months

## 3.5.  Target dates for the work:	Start:	September 1994	
				End:	April 1995

## 3.6.  Necessary manpower (qualification and amount)

15 man months distributed over 5 persons, of which two should be "TTCN and ISO9646 experts" (=10 man months) and 3 should be GSM test experts (=5 man months)

## 3.7.  Context of the study

The primary and overall objective is to implement the IS9646 methodology into the GSM Test Specification, but more particularly the intent of this project team is to convert the signaling/protocol parts of the existing GSM [prose based] test specifications into TTCN.

## 3.8.  Related activity in other bodies and necessary co-ordination of schedules

Close cooperation with SMG7, PT48V, PT64V (provisionally PTOV) and PT12 is a necessity.

## 3.9.  Scope of the terms of references and relevant study items

As in 3.7.

## 3.10.  Reference specification(s) and existing documents, including member contributions

GSM Core specifications

GSM Test specifications

GSM TBRs

TC MTS documentation on ISO9646

## 3.11.  Part of the ETSI Work Programme (EWP) for which the PT is required

Revision of ETS 300 607 (GSM 11.10)

## 3.12.  Expected output(s)

Interim (January 1995):	TTCN Test Case "library" and Progress Report.

Final (April 1995):	  -	Signaling/protocol parts of GSM 11.10 (ETS 300 607) in TTCN (i.e. in addition to the existing narration in GSM 11.10).

-	Addition of references to the above parts in the GSM TBRs.