Terms of Reference for PT 66 (SPS 1-A) 
Test specifications for ISUP V2

as approved by TA 18

1. Reason for proposing a Project Team

Due to the lack of input, it was not possible to produce a test specification for DE/SPS/6001 (ISUP V2).

2. Consequences if not agreed

The absence of conformance tests may penalize the introduction of ISUP V2 in the international network

3. Detailed Description

3.1 Subject Title: Conformance test for ISUP V2 international interface

3.2 Reference TC: TC SPS

3.3 Other interested TC (if any): TC MTS

3.4 Duration: 12 months

3.5 Target date for start of work:  end 1993/beginning 1994 actual start: August 1994

3.6 Necessary manpower: 3 man years

3.7 Context of the study:

This study is part of the ISM/IMCC work program.

SPS1 has finalized ISUP V2 which supports all the services required by the MOU on ISDN. SPS1 has produced a test specification for ISUP V1 basic call and supplementary services.

This ETS is necessary to cover the additional basic and supplementary services for ISUP V2.

3.8 Related activities in other bodies and necessary coordination of schedules:

None

3.9 Scope of the Terms of reference and relevant study items:

To draft the conformance tests to verify the compliance of an implementation with DE/SPS/6001 international interface.

3.10 Reference specifications

DE/SPS/6004; DE/SPS/6001;ISO/IEC 9646

3.11 Part of the ETSI Work Programme (EWP) for which the PT is required: DE/SPS-6007.

3.12 Expected outputs: ETS

3.13 Reporting arrangements

Coordination of the work shall be done by STC SPS1. The members of the project team shall provide progress reports including up to date versions of the expected deliverables.