UPDATED TERMS OF REFERENCE FOR STF 68V
on TETRA Packet Data Optimized (PDO) standardization

[TA23(95)55], [B11(98)17]

Detailed description

1.  Subject Title :	TETRA Packet Data Optimized standardization

2.  Reference WB:	ETSI Project TETRA

3.  Other interested TCs:	None

4.  Duration:	The STF has been working from April 1995 as follows;

a) stage 1: 1995 =	Development and completion of the TETRA validation methodology, protocol validation for V+D radio air interface protocol.

b) stage 2(a): 1996 =	Completion of validation of Test Suites for V+D air interface protocols .

c) stage 3: 1997 and 1998	Protocol validation for PDO air interface protocol (completion of ETR, part 2).

Necessary Manpower:

18 man months in total

It is expected that continuous co-operation will be maintained with the EP/TETRA Project Management Committee and the Working Groups.

The composition of the STF shall be such that a mixture of disciplines is included. It will be necessary to maintain a balance of experience in TETRA/PMR mobile networks with detailed knowledge of SDL modelling and validation techniques.

6.  Context of the study:

It is essential that the coherence of the PDO protocol is ensured and this will be obtained through the proposed development and validation of the PDO SDL model. The activities will also clarify parts of the standards and hence stabilise them against future revelations of errors. As a consequence it will encourage users on the reliability of the standards and stimulate manufacturers to develop products.

By August 1996 the following ETRs had been completed:

(1) ETR Part 1- Validation of SDL Models Radio Air Interface, V+D.

(2) ETR Part 1- Validation of Test Suites Radio Air Interface, V+D.

7.  Related activity in other bodies and necessary co-ordination of the schedules:

Co-ordination is required with STF29 for the development and validation of SDLs in the area of PDO Radio Air Interface protocol.

8.  Scope of the terms of reference and relevant study of items:

a)	to assist EPTETRA in the production of reports on digital trunked systems;

b)	to assist EPTETRA in the generation of prETS (s) and ETR;

c)	to assist EPTETRA during the public enquiry.

9.  Reference specification(s) and document(s):

a)	output documents of EPTETRA and its working groups;

b)	ETS 300 393.

10.  Expected output(s):

a)	whilst the STF is active, it shall produce a monthly progress report to the EPTETRA Project Management Committee;

b)	description of test environment, scenarios and procedures;

c)	test reports;

d)	change requests;

e)	ETR on Validation of SDL.

11.  Proposed milestones:

According to the Gantt Chart for the management of the project

Ref. File: TOR68V97.doc	Version 04.00

29 July 1997