# TERMS OF REFERENCE  of PROJECT TEAM 70V

# on  PNO ALGORITHM

# as approved by TA20

1	Reasons for proposing the Project Team

ETSI/SAGE has several claims on its time, and there is a limit to the extent to which Members of the Group can undertake the work on a voluntary basis.  It was therefore agreed at TA18 that, subject to the necessary support being available, SAGE would establish a Project Team under the Voluntary Programme, to be funded by the Network Operators, being the category of ETSI Member which will directly benefit from the work.

2	Consequences if not agreed

SAGE will not proceed with the work.

3	Detailed description

3.1	Subject title

Encryption algorithm to be used by public network operators to protect sensitive network management data

3.2	Reference TC

ETSI Security Algorithms Group of Experts (SAGE)

3.3	Other interested TC

NA (Security Techniques Advisory Group (STAG))

3.4	Duration

The work is scheduled for completion by the end of June 1996

3.5	Target date for start of work

January 1995

3.6	Necessary manpower and expertise

20,5 manmonths.

As SAGE is a closed group, the manpower should be provided from among the SAGE Members, all of whom have the necesary expertise to carry out the work.

3.7	Context of the work

Demand from public network operators for a network management algorithm.

3.8	Related activity in other bodies and necessary co-ordination of schedules

The proposed algorithm will take due account of work already completed within EURESCOM;  no other related activity is known to be under way.

3.9	Scope of the terms of reference

These are contained in draft requirements specification TCTR prNA-TR 019, currently undergoing the adoption process.  This document was drawn up by ETSI/STAG, and circulated to the network operators, whose comments have been incorporated where possible.

ETSI/SAGE will draw up the algorithm on the basis of the requirements specification, and in addition will prepare a set of design conformance test data, algorithm input/output data, and a design and evaluation report.

3.10	Reference specification

TCTR prNA-TR 019:	"Requirements specification for an encryption algorithm for operators of European public telecommunication networks"

3.11	ETSI work programme reference

DTR/SAGE-0008

3.12	Expected output

·	Specification of the algorithm - a confidential document for delivery only to the ETSI custodian

·	Design conformance test data - a confidential document for delivery only to the ETSI custodian

·	Algorithm input/output test data - in a document and on disc for delibvery to the ETSI custodian

·	Design and evaluation report - to be published as an ETSI Technical Report

Note that, as encryption algorithms are subject to legislative restrictions, the above arrangements are the standard means of treatment of SAGE deliverables.  The algorithms will be issued to qualifying network operators by an ETSI-appointed custodian against a licence and confidentiality undertaking and after the granting of any necessary export licences.