TERMS OF REFERENCE FOR PROJECT TEAM 74

ON A GENERIC PCI FOR MULTIMEDIA APPLICATIONS

as approved by TA 19 (with provisional code AR)

1.  Reasons for proposing a PT

ETS 300 243 part 1 and part 2, ETS 300 325, draft of PT27V (DE/TE 02 025 ver.2.0.) specify the Architecture and Programming Communication Interfaces (PCIs) Requirements for Applications allowing access to a large scheme of Telecommunications Services (Fax, E-Mail, Directory over ISDN, X.213, PSDN, PSTN).

On the meantime Multimedia Applications emerge on the market place (ESPRIT Project OSMOSE ...).

A Project Team is required to define how to use and to extend existing PCIs for covering the Multimedia aspects.

2.  Consequences if not agreed

If the existing standardized PCIs do not take into account the Multimedia particularities:

-	PCIs and Multimedia Applications will be hindered in their distribution;

-	The traffic over European telecommunications networks would be restricted.

3.  Detailed description

3.1.  Subject Title:	Generic Programming Communication Interface for Multimedia Applications

3.2.  Reference TC:	TE

3.3.  Other interested TC:	NA

3.4.  Duration:	12 months

3.5.  Target date for start of work:	Mid 1994 Actual start October 1995

## 3.5.  Necessary manpower:	18 MM dispatch as:

-	Phase 1: Identification of the PCI's needs for Multimedia Applications

Number of experts: 3

Necessary manpower: 6 man months;

-	Phase 2: Definition of a lower layer PCI

Number of experts: 3

Necessary manpower: 6 man months;

- 	Phase 3: Extension of ETS 300 243 to real-time aspects

Number of experts: 3

Necessary manpower: 6 man months.

## 3.7.  Context of the study:

The context is formed by the query from ETSI TE10, ETSI multimedia Project, ESPRIT as well as studies within ITU on PCIs.

## 3.8.  Related activities/Coordination needed:

-	ITU SG.1 and SG.8 responsible for PCIs;

-	ISO/JCT/SC21;

-	EIUF;

-	EWOS;

-	IMING.

## 3.9.  Scope of ToR and relevant study items:

The PT will have to perform the tasks within 3 phases:

-	Phase 1: identification of the PCI's needs for Multimedia Applications by taking:

* consideration of input from ETSI: sub-technical groups as: TE1, TE2, TE3, TE4, TE6, 	  TE10;

* consideration of input from ITU SG.1;

* consideration of input from ITU SG.8;

* consideration of input from ISO/JCT/SC21;

* consideration of input from Project Team 63;

* consideration of input from ESPRIT Projects: OSMOSE, OMHEGA.

Note: this phase is urgent and should start as soon as possible.

-	Phase 2: defining a lower layer PCI based on ETS 300 325 and extended to cover the 	appropriate networks.

-	Phase 3: extension of ETS 300 243 to cover real-time aspects needed for Multimedia 	Applications.

Note: the above mentioned developments should adopt the principles established by PT27V.

## 3.10.  Reference Specifications:

ETS 300 243 part 1 and part 2;

ETS 300 325;

DE/TE 02 025;

ITU-TS Recommendation F.581;

OSMOSE telecom framework.

## 3.11.  Part of ETSI Work Programme for which PT is required:

DE/TE 02 032.

## 3.12.  Expected output:

-	Phase 1: ETR

Note: The approval by TC-TE of the results of phase 1 is necessary to launch phase 2 and phase 3.

-	Phase 2: ETS

-	Phase 3: ETS

## 3.13.  Reporting arrangements:

The Members of the PT are to attend TE2 meetings as necessary.

Up-to-date versions of the expected deliverables.