# TERMS OF REFERENCE FOR PT 75 (provisional code BB)

## on  "End to end protocols for Multimedia Information Retrieval Services"

# as approved by TA 20

# 1	REASON FOR PROPOSING A PROJECT TEAM

Following the issue of ETR (DTR/TE-01051), which makes an overview of the Multimedia information Retrieval Services (Video on Demand, Tele-shopping, Tele-education, Home banking, Tele-games, etc.) and describes the various architectures for such services, it is necessary to precisely define the end to end protocols to be used in these services.

# 2	CONSEQUENCE IF NOT AGREED

If the end to end protocols are not standardized, such services will be developed in an independent manner in various European countries and, therefore, pan European Multimedia Information Retrieval Services will not be possible.

# 3	SUMMARY DESCRIPTION

## 3.1	SUBJECT TITLE

## "End to end protocols for Multimedia Information Retrieval Services"

## 3.2	REFERENCE TC:				TE

## 3.3	OTHER INTERESTED TC:			NA

## 3.4	DURATION:					10 Months

## 3.5	TARGET DATE FOR THE START OF WORK: January 1995

## 3.6	NECESSARY MANPOWER:			20 MM (4 experts)

## Expertise in "MHEG", information retrieval protocols and services, Multimedia technology (MPEG-1/-2, Cable TC, ADSL, ...)

## 3.7	CONTEXT OF THE STUDY:			see clause 1

## 3.8	RELATED ACTIVITY IN OTHER BODIES AND CO-ORDINATION OF SCHEDULES:

## ISO/IEC JTC1/SC29, ITU-T (SG1 and SG8), STC/TE10, STC/NA5, JTC

## 3.9	REFERENCE SPECIFICATIONS AND EXISTING DOCUMENTS:

## ETR (DTR/TE-0105, "MHEG" (ISO 13522), ITU-T T.170 series, results of PT63, various TE1 contributions

## 3.10	PART OF THE ETSI WORK PROGRAM:

## DE/TE-01057, DE/TE/01046, DE/TE-01048

# 4	SCOPE OF THE TERMS OF REFERENCE AND RELEVANT STUDY ITEM:

## Produce an ETS which has to cover the following items:

- 	provide specifications of the end to end protocols for Multimedia 
	information Retrieval Services;

- 	take account of several types of networks (cable TV networks, ISDN, 
	ADSL/HDSL, ....)

- 	define the protocols in such a way that they shall be network 
	configuration independent

-	meet the real time and non real time requirements

-	take account of the various types of terminal architecture. 
	(Presentation terminal architecture, MHEG terminal architecture and 
	script Terminal architecture)

# 5	DETAILED WORK PLAN1

- 	Establish the general architecture for Multimedia Information Retrieval 
	Services (1/2/95)

- 	Define the service elements (1/4/95)

- 	Define the protocols elements (1/5/95)

- 	Define coding (1/6/95)

- 	Define interrelation with the Multimedia APIs (1/8/95)

# 6	FORM AND RESPONSIBILITIES OF STEERING GROUP

A steering group has to be set up in order to survey the PT progress. This steering group will take place together with TE1 meetings. Members of PT shall attend the TE1 meeting as necessary.

# 7	PT CREATION CRITERIA SATISFIED

## 7.1	MATURITY		h

## 7.2	COMPLETENESS	h

## 7.3	SOUNDNESS		h

## 7.4	URGENCY		h

NOTE FROM ETSI SECRETARIAT (09/05/1995)

? Updated target start date: July 1995