TERMS OF REFERENCE FOR PROJECT TEAM 76 (provisional code BX)

“COMPLEX ODA COMMUNICATION SERVICES

G”

as approved to TA 21 and proposed for revision to TC/TE (24/8/95)

1	REASON FOR A PROPOSING A PROJECT TEAM

PT61 will produce a set of Profiles specifying ODA communication services.  These services will be based on ODA documents and related communication protocols, like DTAM (Document Transfer and Manipulation) and DFR (Document Filing and Retrieval).

The services being defined in PT61 are classified as Basic and Complex services.  Complex services will be specified based on basic ones.  Basic services can be implemented standalone or will be used to specify complex services.

PT61 will specify the basic services, and will establish the methodology for specifying complex ones.  However the available manpower will not allow the specification of all the defined complex services.

Then this new PT will be in charge of specifying the defined complex services, and of defining new ones, if needed.  Furthermore, Conformance issues, as expected when defining PT61, have to be added to the ETS Part 1 to be produced in PT61.

2	CONSEQUENCES IF NOT AGREED

Although Profiles specified in PT61 will help implementation of document communication services, the lack of standardisation of complex services will imply a delay in their implementation.  Proprietary solutions available now, that will prevent Open Document Communication.

3	SUMMARY DESCRIPTION

3.1	Subject Title:	Complex ODA Communication
	Services

3.2	Reference TC:	MTA

3.3	Other Interested TCs (if any):	NA

3.4	Duration:	12 months

3.5	Target date for the start of Work:	 October 1995

3.6	Necessary Manpower:	 5,125 man months

3.7	Context of the Study:	ODA communications applications

3.8	Related Activities in other	EWOS Interactive Profiles (expected for 
Bodies and necessary	1995/96), and DFR Profiles (1995-96).
Co-ordination of schedules:	ITU-T SG8

3.9	Reference Specification(s):
and Existing Documents:
including member contributions:	DE/TE 02022

3.10	Part of the ETSI Work programme
for which the PT is required:		DE/TE-02023

4	SCOPE OF THE TERMS OF REFERENCE AND RELEVANT STUDY ITEMS:

The production of ETS 300498, part 2, to define complex ODA communication services and conformance testing aspects. The resource available does not allow to address all services. The PT shall establish a list with an estimate resource requirement for each service and a proposal for priorities, to be endorsed by STC/TE2.

5	DETAILED WORK PLAN AND EXPECTED OUTPUT(S):

Part 2 (Complex services for ODA communications) of the ETS, whose Part 1 was specified by PT61 and whose Part 3 will be specified by a future PT.

6	FORM AND RESPONSIBILITIES OF STEERING GROUP:

Steering Committee leader and some experts related to standardisation bodies and industrial groups.

7	PT CREATION CRITERIA SATISFIED:

7.1	Maturity		HX	M	L

7.2	Completeness		HX	M	L

7.3	Soundness		HX	M	L

7.4	URGENCY		HX	M	L

8	ADDITIONAL INFORMATION CONCERNING MANPOWER REQUIREMENTS2

Two experts will be necessary to carry out the work.

Expert 1 required experience:

	Leading, managing international projects,

	Knowledge of Telematic services,

	Knowledge of new applications especially co-operative, Document Handling and also Audiographic Conferencing,

	Detailed technical experience in communication protocols (DTAM, DFR, X.400)

	Experience with the implementation of document converters (ODA, SGML, ...)

Resources:		2,6 MM

Expert 2 required experience:

	Experience in participation in international projects,

	Experience with Database technologies; storage of documents,

	Detailed knowledge of different document format descriptions (SGML, ODA),

	Detailed experience in the implementation and specification of communication protocols,

	knowledge of transmission different media (text, figures, video, audio)

Resources:		2,6 MM

NOTE FROM THE SECRETARIAT (26 June 1995):

?Updated target start date: September 1995.

Initial resource limited to 5,125 man months ; Project Team organization to be revised.

Initial scope does not include testing.