Terms of Reference for the extension of Project Team 79 
on GSM/DCS 1800 Test Specifications

[TA25(96)30]

1.	Reasons for proposing (the extension of) the PT

to maintain the GSM Phase 1 and Phase 2 test specifications and related TBR;

to identify and classify test purposes for GSM900/DCS1800 equipment (Mobile Station and BSS) implementing Phase 2+ Release 96 and 97 features;

to initiate and draft Phase 2+ test specifications and related TBR;

to execute change control on test specifications and TBR;

to adapt Phase 2 GSM900 TTCN to DCS1800;

to perform analysis, static and semantic checking, and debugging of test specifications;

to identify and specify information required for testing: Concerning the object under test: options, conditions for options, applicability of tests, configuration information (MMI, internal interfaces, others); concerning the test environments (parameter choice, default values, etc.).

2.	Consequences if not agreed

i)	The Phase 1 (during the phasing out of the Phase 1 Type Approval regime) and Phase 2 test specifications and the related TBRs may not be properly maintained;

ii)	The Phase 2 Test Specifications may become inopportune, inoperable, or give wrong verdicts for error corrections would not be performed or be delayed;

ii)	The deployment of the fast evolving and comprehensive GSM Phase 2+ programme may be impaired by lack of adequate testing means.

3.	Detailed description

3.1.	Subject Title:	GSM/DCS 1800 Test Specifications

3.2.	Reference ETSI working body:	SMG

3.3.	Other interested bodies:	MTS, TE, GTAAB, GSM MoU Association, TRAC, ACTE

3.4.	Duration:	Whole of 1997 and 1998

3.5.	Target date for the start of work:	January 1997

3.6.	Necessary manpower:	27,3 Man Months (MM) in 1997:

3,3 MM funded by GSM MoU;

24 MM funded by EC/EFTA (regulatory issues);

21 MM for 1998.

3.7.	Context of the study

drafting and elaboration of GSM/DCS1800 Test specifications;

drafting and elaboration of TBR related material;

contributing to the work on GSM/DCS1800 test specifications and TBRs;

co-ordinate the work with the SMG STCs and other related groups;

management of the relevant parts in the GSM work programme;

exchange of information related to the core specifications;

identification and communication of old, changed ,and new requirements in the core specs;

interpretation of requirements in the core specifications;

consistency review of the test specifications;

elaboration of change requests for correction of test specifications;

execution of change request control;

assistance to TBR development team;

support for meetings of SMG groups on GSM/DCS1800 testing;

management of technical and administrative issues;

acting as a focal point for mutual exchange of information, technical as well as administrative;

interfacing with the ETSI secretariat;

...

3.8.	Related activity in other bodies and necessary co-ordination of schedules

Close co-operation with other SMG Project Teams and the bodies they interwork/co-ordinate with is a necessity.

3.9.	Scope of the terms of references and relevant study items

As in 3.7.

3.10.	Reference specification(s) and existing documents, including member contributions

GSM Core specifications Phase 1/2/2+

GSM Test Specifications Phase 1/2/2+

GSM TBRs Phase 1/2/2+

3.11.	Part of the ETSI Work Programme (EWP) for which the PT is required

All GSM/DCS1800 test and TBR related work items

3.12.	Expected output(s)

GSM Test Specifications Phase 1/2/2+

Material to GSM TBRs Phase 1/2/2+.