Terms of References for the extension of STF 80V 
on General Packet Radio System (GPRS) on GSM
as approved by Board # 14

1	Justification

Market studies predict several million mobile data communications users over Europe by the year 2000. GPRS will offer an efficient packet oriented realisation with global availability, based on detailed open standards, and providing integration of services. GPRS will also be a catalyst for the rapid deployment of Traffic Telematic Systems, and a prerequisite for their realistic commercial operation. Finalisation of all aspects of GPRS is urgently requested, and the specification work has now entered the phase where an intensive support by the Specialist Task Force will be most efficient and can guarantee timely delivery.

2	Consequence if not agreed

If the Specialist Task Force is not continued, the implementation of pan-European Transport Telematics may be heavily delayed by the fragmentation of the industry wide consensus now in place. Delay and fragmentation of non-telematic services will also occur.

Without the Specialist Task Force, the work will be slowed down hence GSM's advantage of time will be eroded and it will be difficult, if possible at all, to meet the goal, i.e. to introduce GPRS in 1999.

3	Detailed description

3.1	Subject Title:	General Packet Radio Service (GPRS)

3.2	Reference ETSI working body:	SMG

3.3	Other interested bodies:	RES, T1P1, GSM MoU Association.

3.4	Duration:	until March 1999

3.5	Target date for continuation of work:	September 1998

3.6	Necessary manpower:	7,4 mm (already available from 1997 FWP 	resources)

3.7	Context of the work

The work of the Specialist Task Force will entail the study and development of GPRS in GSM, including support Traffic Telematics in GSM. Two main GPRS services will be developed based on a non-proprietary open standard:

Point-to-multipoint service (broadcast and multicast) for use over high and low capacity radio;

Point-to-point service (packet data between an information centre and a user).

For this, the following needs to be put in place:

a clear and well accepted agreement on the functional architecture;

a clear and well accepted agreement on how an identified function (e.g. determination of Gateway GPRS support nodes) will work;

a clear and well accepted agreement on the necessary interfaces to support the functional architecture;

Furthermore, the work will involve:

fulfilment of GPRS requirements;

drafting and management of modifications/additions to GSM Standards;

support for GPRS related meetings of SMG groups;

co-ordination between SMG working groups, and also with other ETSI Technical Bodies;

provision of permanent contact point for GPRS;

support and participation in the elaboration of test specifications for the terminal;

liaison to Comité European de Normalisation (CEN).

3.8	Related activity in other bodies and necessary co-ordination of schedules

Close co-operation with all SMG Specialist Task Forces and the bodies they interwork/co-ordinate with is a necessity.

3.9	Scope and terms of references and relevant study items As in 3.7.

3.10	Reference specification(s) and document(s)

GSM Standards;

GSM 01.60, GSM 02.60, GSM 03.60, 03.61, 03.62, 03.64, 04.60, 04.61, 04.62, 04.64, 04.65, 07.60, 08.14, 08,16, 08.18, 09.16, 09.18, 09.60, 09.61. Modifications and additions to GSM 11.10.

3.11	Part of the ETSI Work Programme (EWP) for which the STF is required

DEN/SMG-030360Q6	GPRS  Stage 2

DEN/SMG-040361Q6	GPRS PTM-M Stage 2

DEN/SMG-040362Q6	GPRS PTM-G Stage 2

DEN/SMG-020364Q6	GPRS Radio Int Stage 2

DEN/SMG-020460Q6	GPRS RLC/MAC

DEN/SMG-030464Q6	GPRS MS-SGSN LLC

DEN/SMG-030465Q6	GPRS MS-SGSN SNDCP

DEN/SMG-030960Q6	IW PLMN GPRS-PDN

MI/SMG-00GPRS_Q	GPRS Project

DEN/SMG-071110Q6-1	MS Conformance (GPRS)

DEN/SMG-071110Q6-2	MS Conformance PICS (GPRS)

DEN/SMG-071110Q6-3	MS Conformance TTCN (GPRS)

DEN/SMG-071360Q	GPRS TBR module Access

3.12	Expected output(s) and subsequent process

Temporary:	Contributions to the GSM EP and STCs.

Permanent:	GPRS stages 1, 2 and 3 and amendments to existing ETSs.

Planning 1998/99:

Completion, correction accompanying first implementation phase of deliverables other that GSM 11.10: 1,4 man months.

Contributions to test specifications: 6 man months

ref. TA25(96)30, SMG#26 Tdoc SMG 303/98