Terms of Reference for Project Team 83V (provisional Code CGV)

Harmonized standards for general access for Packet mode terminals on Euro-ISDN

as approved by Technical Assembly 23

1.	Reasons for proposing the Project Team:

The task for the Project Team is to establish harmonised European standards covering the requirements to attach Packet mode terminals to the Integrated Services Digital Network (ISDN) basic and primary rate access. The task has been mandated by the European Commission with BC-T-334. This mandate derives from Directive 91/263/EEC on the mutual recognition of type approvals for telecommunication terminal equipment. This Directive in turn, defines the essential requirements telecommunication terminal equipment must meet to be placed on the market and to be put into service.

The EC Order requests for the development of attachment requirements for Packet mode terminals to be connected to ISDNs and a Project Team may be created for the purpose of rapidly producing the necessary ETSI deliverables ( TBRs ) until the end of 1996.

2.	Consequences if not agreed:

No Technical Basis for Regulation (TBRs) would be available for the attachment of Packet Mode terminals connected to the Euro-ISDN.

3.	Detailed description:

3.1	Subject title:

TBRs for attachment requirements for Packet Mode terminals connected to ISDN Basic and Primary Rate Accesses.

3.2	Reference TC:

ETSI TC SPS

3.3	Other interested TCs (if any):

ETSI TC NA; ETSI TC TE

3.4	Duration:

One Year

3.5	Target date for the start of work:

Beginning of 1996

3.6	Necessary manpower (expertise, mix of skills and amount):

18 Man Month

3.7	Context of the study:

BC-T-334

3.8	Related activity in other bodies and necessary coordination of 	schedules:

None

3.9	Scope of the terms of reference and relevant Work Items:

Specification of two TBRs (33 and 34) for the definition of attachment requirements for Packet mode terminals to connect to the ISDN basic and primary rate access

3.10	Reference specification(s) and existing documents, including ETSI member contributions

ETS 300 007	Support of packet-mode terminal equipment by an ISDN;

TBR 002	Attachment requirements for Data Terminal Equipment (DTE) to connect to PSPDNs for CCITT X.25 interfaces;

CCITT Rec. X.25.

3.11	Work Item(s) from the ETSI Work Programme (EWP) for which the PT is required:

Two new Work Items have to be created for the two ETSI deliverables required.

3.12	Expected output(s):

TBR 33 for attachment requirements for ISDN Basic Rate Access Packet Mode Terminals,

TBR 34 for attachment requirements for ISDN Primary Rate Access Packet Mode Terminals.