Terms of Reference for the Project Team PT 84V on DAB-1

(Provisional code BVV)

# 1	Reasons for proposing the PT

Following the establishment of the Digital Audio Broadcasting (DAB) "emission" ETS 300 401,    there is a need to define a format (or formats) applicable to the transport of the complete DAB ensemble information in digital telecommunications links or networks. Also, the interface(s) between the relevant processes encountered between the studio and the transmitters shall be specified.

# 2	Consequences if not agreed

Incompatibilities between different broadcasters and service providers. Market fragmentation.

# 3	Detailed description

## 3.1	Subject title:				DAB transport interfaces

## 3.2	Reference TC:			EBU/ETSI JTC

## 3.3	Other interested TC (if any):		none

## 3.4	Duration:				Until end 1998

## 3.5	Target date for the start of work:	January/February 1995

## 3.6	Necessary manpower:		Twelve (12) man-months

## 3.7	Context of the study

To carry out the necessary preparation on the basis of inputs from the Eureka 147 (DAB) Project and the European Broadcasting Union (EBU) to produce a draft ETS which can be used for the proposed digital audio broadcasting system based on ETS 300 401, taking account of constraints in digital telecom, links and networks. Both Service Transport Network and Ensemble Transport Network interfaces shall be considered.

## 3.8	Related activities in other bodies and necessary co-ordination of schedules

Eureka 147 (DAB) Project, EBU, ITU-S

## 3.9	Scope of the terms of reference and relevant study items

## 3.10	Reference specifications and existing documents including member contributions

## ETS 300 401 (1994) on DAB "emission" standard, Eureka 147 documents

## 3.11	Part of the ETSI work programme (EWP) for which the project team is required

- DEN/JTC-DAB5  (EN 300 797)	Service Transport Interface

- DEN/JTC-DAB6  (EN 300 798)	Digital I/Q Interface

- DEN/JTC-DAB7  (EN 300 799)	Ensemble Transport Interface

## 3.12	Expected outputs:		Draft ETS for DAB transport interfaces