TERMS OF REFERENCE FOR PROJECT TEAM 86V (provisional code BZV)

“ALIGNMENT OF TBR8 WITH TBR3”

as proposed to TA 21

1	REASON FOR PROPOSING A PROJECT TEAM

The present version of TBR 8 refers to NET3. TBR3 have been on PE, and the review of PE comments has started. When TBR3 is approved TBR 8 should refer to this document.

Some problems have also been identified. It might be necessary to include protocol test descriptions in TBR8.

2	CONSEQUENCE IF NOT AGREED

There will be a misalignment between TBR 8 and TBR 3.

3	SUMMARY DESCRIPTION

3.1	SUBJECT TITLE:	Alignment of TBR8 with TBR3

3.2	REFERENCE TC:		TE

3.3	OTHER INTERESTED TC: BTC, SPS

3.4	DURATION: 2 months

3.5	TARGET DATE FOR START OF WORK: 1 April 1995

3.6	NECESSARY MANPOWER:

1 manmonth

- expertise on ISDN layer 3 protocols and TBR3

- knowledge on the application of directive 91/263/EEC

- knowledge on TTCN testcases

3.7	CONTEXT OF STUDY:

3.8	RELATED ACTIVITIES IN OTHER BODIES AND CO-ORDINATION OF 	SCHEDULES:

Extended PT25V

3.9	REFERENCE SPECIFICATIONS AND EXISTING DOCUMENTS:

TBR3, TBR8, ETS 300 102-1, ISO/IEC 9646

3.10	PART OF ETSI WORK PROGRAM:	RTBR/TE 04044

4	SCOPE OF THE TERMS OF REFERENCE AND RELEVANT STUDY ITEM:

To check TBR8 and TBR3 for misalignment, to make necessary modifications and to ensure that the references to TBR3 are correct. To ensure that TBR3 and TBR8 can be used in conjunction with each other to approve an ISDN 3,1 kHz telephony terminal. An assessment of the justification of some subclauses may be carried out.

5	DETAILED WORK PLAN:	Will be aligned with the work of PT25V.

6	FORM AND RESPONSIBILITIES OF STEERING GROUP:

The steering group will survey the PT progress. One member should be nominated by PT25V or PT25V Steering committee to secure necessary coordination between these PTs.

7	PT CREATION CRITERIA SATISFIED:

7.1	MATURITY:	h

7.2	COMPLETENESS:	h

7.3	SOUNDNESS:	h

7.4	URGENCY:	h