TERMS OF REFERENCE FOR STF 91 on
TETRA Voice plus Data (V+D) standardization

Detailed description

1.  Subject Title :	Standards for TETRA

2.  Reference WB:	ETSI Project TETRA (EPTETRA)

3.  Other interested TBs:	ECMA TC 32

4.  Duration:	The STF will work in 1997, 1998 and 1999, as follows:

a)	stage 1(a): 1997 =	Completion of ISI standardization.

Development of SDL model for V+D Security.

Continuation of selected supplementary services.

Completion of Terminal Equipment Interface.

Commencement of maintenance of ETS 300 392-2.

Completion of Network Management.

stage 1(b): 1997/1999 =	Completion of supplementary services.

5.  Necessary Manpower:

Stage 1(a):	27 man months has been allocated from the 1997 budget to complete the outstanding V+D standardization. 2 additional man months are provided by Nokia free of charge.

Stage 1(b):	An additional 20 man months has been  allocated from the 1997 budget and will be used in 1998 and 1999.

No further funding is required for 1998.

It is expected that continuous co-operation will be maintained with the EPTETRA Project Management Committee.

The composition of the STF shall be such that three distinct areas of expertise are required in addition to the general requirement of knowledge of TETRA/PMR mobile networks. Firstly it will be necessary for the team to have expertise in QSIG protocol and in describing services in the Stage 1 to 3 Methodology. Secondly, specific knowledge of Network Management and the related ITU methodology is required. Thirdly, specific knowledge of supplementary services implementations and the relationship within networks. The team leader should preferably have experience in all aspects in order to co-ordinate these activities.

6.  Context of the study:

It is of significant importance to TETRA that the standards should provide open and well defined interfaces to allow inter-working not only with other TETRA networks but also to other external networks.  Hence the ability of TETRA mobiles to roam across TETRA networks would be facilitated and the utilisation of other networks, such as ISDN would not be constrained.

Additionally, Network Management interfaces will allow the support of management requirements of administrations to plan, provide, install, maintain, operate and administer TETRA networks and services.

7.  Related activity in other bodies and necessary co-ordination of the schedules:

Co-ordination is required with STF29 and ETSI ECMA TC32.

8.  Scope of the terms of reference and relevant study of items:

a)	to assist EP/TETRA in the production of reports on digital trunked systems;

b)	to assist EP/TETRA in the generation of ETRs and ETSs for mobile digital trunked radio systems.

9.  Reference specification(s) and document(s):

a)	output documents of EP/TETRA and its working groups;

b)	ETS 300 392, ETS 300 393.

10.  Expected output(s):

a)	Whilst the STF is active, it shall produce a monthly progress report to the EP/TETRA Project Management Committee;

Stage 1(a):

b)	The completion of Part 3 of ETS 300 392 for TC approval;

c)	The completion of draft ETS for security SDL;

d)	The completion of Part 8 of prETS 300 392;

e)	The completion of further selected supplementary services, ETS 300 392-11 and -12;

f)	The completion of Terminal Equipment Interface ETS 300 392-5.

Stage 1(b):

g)	Completion of selected supplementary services, ETS 392-11 and -12.

11.  Proposed milestones:

According to the Gantt Chart for the management of the project

[TA25(96)38], [B11(98)17], additional resources in [B12(98)TD20]