Terms of Reference for additional activities in Specialist Task Force 91 on
TETRA Voice plus Data (V+D) standardization

1	Reasons for proposing the Specialist Task Force:

As part of the 1997/98 Project budget, STF 91 has produced PICS, TP and TSS, and TTCN (ETS 300 394-5, three subparts) for Conformance Testing of the TETRA security aspects, and they have been submitted to Public Enquiry PE9822. A number of comments are anticipated, which will result in these three subparts being amended and the base security standard ETS 300 392-7 will require amending as a consequence. The Working Group does not have the capability to carry out these amendments, the standards having been prepared by two experts on their behalf.

2	Consequences if not agreed:

If the resources are not available, then the Working Group will be unable to prepare ETS 300 394-5, and ETS 300 392-7, to reflect the Public Enquiry comments, and prepare the standards for Voting.

3	Detailed description:

3.1.	Subject Title : Inclusion of Public Enquiry comments on Security standards for TETRA

3.2.	Reference WB:	ETSI Project TETRA (EPTETRA)

3.3	Other interested TBs: None

3.4	Duration:

The STF experts will work in 1998 from June to December, as the standards are agreed by the Working Group.

3.5	Target date for the start of the work:

June 1998, subject to the availability of the previous experts.

3.6	Necessary Manpower:

An additional 4 man months is requested from the 1998 budget for the updating of ETS 300 394-5 in light of Public Enquiry comments, and updating of ETS 300 392-7.

The composition of the STF shall be such that specific knowledge of the Security protocols and the related ITU methodology is required, and this will be ensured by using the STF experts previously used to prepare the base documents.

3.7	Context of the study:

It is of significant importance to TETRA that the security aspects should be proven, open, and well defined to allow inter-working not only with other TETRA networks but also to other external networks. To this end ETS 300 394-5 will be referenced in TBR 35 Edition 2, where necessary, to ensure that the TETRA networks comply with the Terminal Directive. Preparing the documents for Vote is therefore important to complete other activities in STF 85V.

3.8	Related activity in other bodies and necessary co-ordination of the schedules:

Co-ordination is required with STF 29, STF 85V and with EPTETRA WG 6.

3.9	Scope of the terms of reference and relevant study of items:

a)	to prepare the Conformance Testing ETS 300 394-5 for Vote based upon the comments received from PE9822;

b)	to align and prepare ETS 300 392-7 Ed 2 for OAP .

3.10	Reference specification(s) and existing document(s):

a)	output documents of EPTETRA and its working groups;

b)	ETS 300 392-7 Ed 1, draft ETS 300 394-5 (three subparts).

Whilst the project team is active, it shall produce a monthly progress report to the EPTETRA Project Management Committee

3.11	Work Items from the ETSI Work Programme (EWP) for which the STF is required:

a)	RE/TETRA-06001-7, ETS 300 392-7 Ed. 2;

b)	DE/TETRA-06009-5-2, ETS 300 394-5-2;

c)	DE/TETRA-06009-5-3, ETS 300 394-5-3;

d)	DE/TETRA-060025, ETS 300 394-5-1.

3.12	Expected outputs:

Draft standards as given in 3.11 prepared for ETSI Voting Procedure.

[B12(98)TD20], 1 mm extension agreed Board13