Terms of Reference for Specialist Task Force 104 (provisional code DX)

(STC/SPS5) on

Conformance testing for the "b" service entry point for virtual private networks
[TA25(96)28]

1	Reasons for proposing the Specialist Task Force

To prepare conformance test specifications for the "b" service entry point for virtual private networks (enhanced DSS1), considering:

-	the urgent need for full protocol definitions as indicated by the creation of CN as a project in its own right;

-	the lack of sufficient voluntary experts in the field of conformance testing, given the high level of conformance testing work already being performed by technical subcommittee SPS5;

-	the need for specialised equipment and programs which are not available to voluntary experts in the normal course of their work.

2	Consequences if not agreed

Conformance test specifications can only be provided at a much later date, requiring implementations to be developed in the absence of a harmonised conformance testing specification. This will result in a higher probability of inconsistent implementations within Europe.

Absence of conformance testing specifications will force implementors to develop their own interim solutions, diverting resource from completing implementations and delaying presence of implementations of the standard in the field.

3	Detailed description

3.1	Subject title

Conformance testing for the "b" service entry point for virtual private networks.

3.2	Reference TC

SPS.

3.3	Other interested TCs (if any)

MTS, CN project.

3.4	Duration

The Specialist Task Force should complete the deliverables for approval for public enquiry in 9 months from the start date. Specialist Task Force resources should be available for resolution of public enquiry comments.

3.5	Target date for the start of work

May 1997. The Specialist Task Force should start only on completion of the protocol specification. If significant progress is made on the equivalent SPS1 specification, then early approval of the protocol specification may be possible, and the Specialist Task Force can commence in January 1997.

3.6	Necessary manpower (expertise, mix of skills and amount)

4-8  6 man months.

Candidates ideally should be familiar with the work of existing technical subcommittee SPS5 Specialist Task Forces active in conformance testing (PT56, PT58V, PT73, PT83). Increasingly, it is necessary to take advantage of tools for automatically generating conformance testing specifications, based on a formal definition of the base specification, and a knowledge of these tools would be an advantage.

Candidates should also be aware of the work on QSIG conformance testing.

In the absence of the above, consideration will be given to a mix of experts with a knowledge of developing specifications in TTCN and of the DSS1 protocol as specified by ETSI SPS5.

3.7	Context of the study

The work forms an integral part of the CN project.

3.8	Related activities in other bodies and necessary coordination of schedules

Technical subcommittee SPS5 are producing conformance testing specifications using voluntary expertise and a number of Specialist Task Forces, and the style of the deliverables and method of testing should be consistent with this work. In addition, consistency should also be achieved with equivalent QSIG conformance tests.

The finalisation date of the spocification to be tested is dependent on the finalisation of related activities in SPS1 on the ISUP protocol.

3.9	Scope of the terms of reference and relevant work items

To prepare conformance test specifications for the "b" service entry point for virtual private networks, using the documents listed in H.3.10 and to provide the documents listed in H.3.11.

3.10	Reference specification(s) and existing documents, including ETSI member contributions

DE/SPS-05109-1	Basic call	Protocol specification

DE/SPS-05109-2	Basic call	PICS proforma

DE/SPS-05110-1	Generic functional protocol	Protocol specification

DE/SPS-05110-2	Generic functional protocol	PICS proforma

ETS 300 804-1, ETS 300 804-2, ETS 300 805-1, ETS 300 805-2, ETS 300 806-1, ETS 300 806-2

ETR 212	ICS proforma style guide

ETR 266	Test purpose style guide

ETS 300 406	Protocol and profile conformance testing specifications; standardisation methodology

ETS 300 414	Use of SDL in ETSs; rules for testability and facilitating validation

3.11	Work item(s) from the ETSI work programme (EWP) for which the STF is required

Work items will only be created on approval of the Specialist Task Force, but following normal conventions would take the numbers:

DE/SPS-05109-3	Basic call	TSS&TP user

DE/SPS-05109-4	Basic call	ATS & PIXIT user

DE/SPS-05109-5	Basic call	TSS&TP network

DE/SPS-05109-6	Basic call	ATS & PIXIT network

DE/SPS-05110-3	Generic functional protocol	TSS&TP user

DE/SPS-05110-4	Generic functional protocol	ATS & PIXIT user

DE/SPS-05110-5	Generic functional protocol	TSS&TP network

DE/SPS-05110-6	Generic functional protocol	ATS & PIXIT network

3.12	Expected outputs

Deliverables as listed in H.3.11. Draft deliverables should be presented to WG3 of SPS5 according to the following schedule:

Meeting 1	1st complete draft of TSS&TP

Meeting 2	Draft for approval of TSS&TP, 1st complete draft of ATS & PIXIT

Meeting 3	Draft for approval of ATS & PIXIT

The Specialist Task Force should provide appropriate input to the other working groups where specification improvements are required in the protocol specifications (particularly the SDL) or PICS proforma. It is not expected that the Specialist Task Force would be directly responsible for changes to these documents.