Terms of Reference for Specialist Task Force 126 for Phase 2,
on the Standardization Objectives for Broadband Satellite Multimedia

Reasons for proposing a Specialist Task Force

There is a growing interest in the development and the future deployment of Broadband Satellite Multimedia Systems. WRC 97 has allocated and confirmed allocation of new frequencies for such systems. Already the US FCC awarded several licenses to construct, launch and operate such systems, for providing Broadband Satellite Multimedia services. These Systems under development are expected to be deployed around the year 2001/2003.

The Commission of the European Union is concerned about the prospects of the European industry, operators and users in this area. In particular in the "EU Action Plan: Satellite communications in the Information Society" (COM(97)0091 - C4-0131/97), the "speedy harmonization of technical standards for advanced, broadband, multimedia satellite terminals and receivers." was highlighted.

There is a need to promote the technical standardization at international level through ETSI, but the contact with all these new players is very difficult and cannot be performed in the framework of a voluntary ETSI technical committee activities. A survey is necessary to get a clear picture of the standardization situation, of the different types of terminals, systems (geo-stationary, MEO or LEO), and frequencies. The survey will report of the contact with all possible players.

Regulatory problems will be analysed in the survey on Broadband Multimedia via Satellite, in particular those which are hindering the future deployment of such systems. Considerable resources are required to collect information, analyse, liaise with other relevant fora and draft standards. This can only be achieved within a short time scale with the support of a dedicated Specialist Task Force.

Phase 1 Technical Report was finalized (TR 101 374-1).

Phase 2 Technical Report (TR 101 374-2) will:

-	analyse the possible issues for standardization,

-	propose the issues relevant for ETSI as well as actions required by ETSI, and

-	suggest further work.

Consequences if not agreed

A specific plan for the preparation of ENs in the area of Satellite Broadband Multimedia are still to be prepared, but it appears to be clear already at this stage that:

-	none of the proponents have contacted ETSI for standardization,

-	the amount of work exceeds the capacity of the TC in question, and

-	a STF is necessary to prepare the Phase 2 Technical Report in a timely manner.

3. Detailed description

Subject title: Standardization for Broadband Satellite Multimedia

Phase 1: TR 101 374 - 1 "Broadband Satellite Multimedia; Part 1: Survey on standardization objectives".

Phase 2: TR 101 374 - 2 Broadband Satellite Multimedia; Scenario for standardization

The standardization approach, relevant issues, actions and further work that should be undertaken within ETSI, will be analysed and presented. The GMM report and GMM Companion document  will be studied. This Phase 2 will technically analyse the various possibility of standardization, preparation of Harmonised Standards in accordance with the new RE & TTE Directive, preparation of Voluntary Standards  which could include:

Fixed Mobile Convergence

Virtual Home Environment

Number Portability

The standardization scenario will address:

Radio Air Interface

I-F Interface

Application, User Interface

Gateway Interface

The conclusions will define the Standardization scenario, including identification of standards proposed to be produced by ETSI.

3.2	Reference Technical Body: TC SES.

3.3	Other interested TBs: TIPHON, SMG, TMN, ERM-RM, TC NA.

3.4	Duration:	Phase 2: 	9 months

3.5	Target date for start of the work: 	Phase 2:	12 April 1999

3.6	Necessary manpower :	Phase 2: 	9 man months

3.7	Context of the work

Preparation of the Phase 2 Technical Report on the Standardization Objectives for Broadband Satellite Multimedia: TR 101 374 - 2.

The STF will work under the guidance of the SES-STF126 Steering Committee and the single point of contact will be the Chairman of the Steering Committee.

Related activity in other bodies and necessary co-ordination of schedules:

CEPT, ERC, ECTRA, ITU-R studies.

Scope of Terms of reference and relevant study items:

To prepare the Phase 2 Technical Report by using the documents listed in 3.10 and to provide the document listed in 3.12.

3.10	Reference specifications and existing documents, including member contributions:

TR 101 374 - 1, GMM, GMM Companion Document.

Part of the ETSI Work Programme (EWP) for which the STF is required: DTR/SES-00038-2.

Expected output:

Draft Technical Report TR 101 374 - 2 "Broadband Satellite Multimedia; Part 2: Scenario for standardization". This report should be presented to the Steering Committee according to the schedule defined during the kick-off meeting.

The draft report TR 101 374 - 2 should be presented to TC SES, for information within 4 months, and the stable draft of Phase 2 for approval within 9 months (i.e. by September 1999).

B16(98)16.