TERMS OF REFERENCE FOR STF 149 (Phase 2)
SUPPORTING THE PRODUCTION OF CANDIDATE HARMONISED STANDARDS UNDER THE R&TTE DIRECTIVE (99/5/EC)

1	Reasons for proposing a Specialist Task Force

The object of this proposal is to extend the life of Specialist Task Force (STF) 149 to support the preparation and production of identified candidate Harmonised Standards to reply to Commission mandate M 284 and to enable the effective implementation of this new piece of European legislation (the Radio equipment and Telecommunications Terminal Equipment (R&TTE) Directive (1999/5/EC)).

Directive 1999/5/EC places a significant burden and responsibility on the European Standardization Bodies for the rapid preparation and production of European Norms (ENs) to be considered as Harmonised Standards for listing in the Official Journal by the European Commission. These Harmonised Standards then provide both European and non-European manufacturers with a route to compliance (and hence access to the market) with the essential requirements of the Directive. Compliance with a Harmonised Standard offers a presumption of conformity with the essential requirements of the Directive.

The Directive is to be transposed by Member States by the 7th April 2000 with a requirement for Harmonized Standards to meet the Directive as early as possible. There is a transitional period so that Member States do not impede the placing on the market and putting into service of apparatus, which is in accordance with the provisions of Directive 98/13/EC or rules in force in their territory and was placed on the market for the first time before this Directive entered into force. Directive 98/13/EC is repealed as of the 8th April 2000 and the transition period ends on 7th April 2001.

Although not the only route to compliance with the Directive, the candidate Harmonised Standards produced by ETSI will aid the market. It is important that these Harmonised Standards are made available in a timely manner to assist in the effective implementation of the Directive which is a fully New Approach Directive. This is one of the principle reasons behind the continuing requirement for this STF in ETSI. It is to be recognised that there is a lack of familiarity with the new Directive amongst the technical experts within the respective ETSI Technical Bodies and specialist support is required.

In responding to this Directive, ETSI also needs to take the opportunity to review and consolidate earlier ETSI standards that have been used as the basis for National approvals. During the first phase of STF 147, a proforma has been developed which provides the opportunity to maintain a common format for all candidate Harmonised Standards to be prepared under the R&TTE Directive and give a high level of consistency as a result.

2	Consequences if not agreed

Should this work not receive adequate support then the goal of making the required candidate Harmonised Standards available in as rapid a manner as possible is put into jeopardy. Failure to achieve this will damage the provision of efficient access to the market for European industry. The delay in generating the candidate Harmonised Standards and their consequential referencing in the Official Journal (to provide presumption of conformity) will limit the value to the industry in the short term. They will be required to use alternative and more costly routes to compliance without the added value of presumption of conformity.

If proper support and advice is not provided then those ETSI Technical Bodies involved in the preparation of such standards will be hampered. It will then not be possible to minimise the risk of over specification and potential duplication. The risk of not preparing generic product standards allowing for market innovation must also be avoided.

3	Detailed Description

3.1	Subject title: Support for the production of candidate Harmonised Standards under the 	R&TTE Directive(99/5/EC).

3.2	Reference Technical Body: OCG R&TTE Steering Committee.

3.3	Other interested Technical Bodies: All ETSI Technical Committees, Projects and 	Partnership Projects.

3.4	Duration: See attached detailed work programme (Annex 1).

Target Date for completion of Phase 2: June 2000.

3.5	Target Date for Start of Work: December 1999.

- Necessary manpower (expertise, mix of skills and amount)

See attached detailed work programme (Annex 1). The overall resource required is estimated at 15 man months for phase 2.

In general terms the STF will provide support to the respective Technical Bodies and participate in their meetings when requested to do so. In a large number of cases, the STF will assist by preparing the draft standards for approval by the respective Technical Bodies. This has been agreed in a large number of cases, especially for TC ERM who currently have the bulk of the work items in the work programme. However, they will also provide guidance and information to those Technical Bodies who have chosen to draft the standards but who wish to receive agreement that the work is in line with the proforma already published as an ETSI Special Report (SR 001 470).

3.7	Context of the Study

Applicable to a number of the tasks in the detailed work programme (Annex 1), which requires the STF to assist in the development of candidate Harmonised Standards under the R&TTE Directive.

3.8	Related activity in other bodies and necessary coordination of schedules

The OCG R&TTE Steering Committee (an ad hoc group of the ETSI OCG) will continue to manage the STF. This Steering Committee will monitor the work programme for the STF in sufficient detail to justify and recruit the required experts and identify the skills and resources needed to support the work programme. It will control the work of the STF by determining how the resources are to be best used and to allocate priorities. It will also act as a mechanism to allow an effective liaison between the STF and the Technical Bodies receiving support. Membership of this Steering Committee is at the discretion of the ETSI Technical Bodies but, in the interests of efficiency, it is recommended that there should be a maximum of three representatives from each relevant Technical Body. The EC and EFTA are welcome to participate as ETSI Counsellors.

3.9	Scope of the Terms of Reference

It is proposed to extend the life of the existing STF in order to support all of the ETSI Technical Bodies that are required to prepare candidate Harmonised Standards under the R&TTE Directive (99/5/EC). This will form phase 2 of the activities with the resulting ENs being produced in accordance with the schedules provided in the work programme attached as annex 1.

The scope of the Directive provides for telecommunications terminal equipment and all radio equipment in both harmonised and non-harmonised frequency bands. The Directive replaces the EMC Directive (89/336/EEC) and the Low Voltage Directive (73/23/EEC) but also provides for their use as an alternative) and details the essential requirements in Articles:

- 3.1 (a)	Health and Safety parameters

- 3.1 (b)	EMC parameters

- 3.2	Radio parameters

- 3.3	Additional requirements to be determined by TCAM (Advised not determined by TCAM)

3.10	Reference specifications and existing documents, including ETSI member contributions

- Directive 1999/5/EC of the European Parliament and of the Council of 9 March 1999 on radio equipment and telecommunication terminal equipment and the mutual recognition of their conformity.

- European Commission mandate M/284: "Harmonised standards for the R&TTE Directive".

- Draft EG 201 399: "A guide to the production of Harmonized standards for Application under the R&TTE Directive".

- SR 001 470: "Guidance to the production of candidate Harmonized Standards for application under the R&TTE Directive (1999/5/EC); Pro-forma candidate Harmonized Standard".

- SR 001 478-1: "Report on the implications of the R&TTE Directive; Part 1:  Existing TBRs".

- SR 001 478-2: "Report on the implications of the R&TTE Directive; Part 2: Existing radio (not EMC) product standards".

- SR 001 478-3: "Report on the implications of the R&TTE Directive; Part 3: Existing EMC product standards".

3.11	Work item(s) from the ETSI Work Programme (EWP) for which the STF is required:

The work is based on a European Commission mandate M/284.

The work items provided at http://www.etsi.org/erm/RTTEstatus.pdf have already been created by ETSI Technical Bodies as an additional response to mandate M/284.  Additional work programme items will be generated in the relevant technical body as appropriate.

3.12	Expected output

The output will be a series of ENs, offered to the Commission Services as candidate Harmonised Standards under the R&TTE Directive.

The role of the STF is to support the respective technical bodies in the preparation of these candidate Harmonised Standards.  The candidate documents will be offered to the European Commission via the OCG R&TTE Steering Committee.

# ANNEX 1: Work Programme

SPECIALIST TASK FORCE 149 (Phase 2), SUPPORTING THE PRODUCTION OF CANDIDATE HARMONISED STANDARDS FOR THE R&TTE DIRECTIVE (99/5/EC)

Identified Work Programme

1	Introduction

The work programme has been defined as a series of tasks which link into the overall ETSI work programme which combines the activities of the respective technical bodies and that of the supporting STF.

The individual tasks are time/resource limited, as defined, but it is expected that the experts will review and update them in conjunction with the OCG Steering Committee and the relevant technical bodies.

It should be noted that this work programme is a living document that is open to addition, deletion and amendment. The information provided will be made constantly available on the ETSI Web site as well as to the meetings of the Member State Committee established under the new Directive (TCAM).

# 2	Work Programme

Fifteen man months of resource have been identified as being required to perform the tasks involved under this Order Voucher, it is scheduled to commence this STF in December 1999 and to complete the tasks described by the end of June 2000

## 2.1 	Task A: Analysis of draft candidate Harmonised Standards

The STF members will provide support, on request, to all ETSI Technical Bodies (TBs) to assist in the assessment of draft Harmonized Standards prepared by the TB or for them via the STF. The drafts will be checked for compatibility with the proforma. The STF shall, on request, provide for guidance on the essential requirements of the Directive. The STF will also assemble the necessary translations of the titles of the candidate Harmonized Standards into the languages of the European Community. Separate action will be required to obtain the translations in Icelandic for EFTA. It is expected that all ETSI TBs involved in the production of the standards will require this form of assistance. It is estimated that this task will require 2 man-months of STF resource.

## 2.2	Task B: Conversion of existing radio product standards

A further task will involve the conversion of existing radio product standards into candidate Harmonized Standards. The STF will, on request, assist the relevant TBs and their Working Groups (WGs) in this conversion process by preparing the draft ENs using the prescribed proforma. This work will be performed under a manpower of 10 man-months up to the end of June 2000. The ENs currently involved are as given below:

Maritime mobile radio

| TS | 101 089 | VHF distress radio equipment operating on aeronautical frequencies |
| --- | --- | --- |
| ETS | 300 065 | NAVTEX equipment |
| ETS | 300 066 | 406 MHz EPIRB |
| ETS | 300 067 | Radiotelex operating in MF/HF |
| EN | 300 152 | EPIRBs on 121.5 MHz and 243 MHz |
| EN | 300 162 | VHF radiotelephone |
| ETS | 300 225 | Portable VHF for survival craft |
| EN | 300 338 | Digital Selective Calling |
| ETS | 300 372 | 1,6 GHz EPIRB |
| ETS | 300 373 | Maritime MF/HF transmitters & receivers |
| ETS | 300 441 | 2182 kHz watch receivers |
| ETS | 300 698 | VHF radiotelephones for use on inland waterways |
| ETS | 300 720 | UHF on-board communications systems |
| EN | 301 025 | VHF equipment for general communication (& class ‘D’ DSC) |
| EN | 301 033 | DSC watchkeeping receivers for MF, MF/HF and VHF |
| EN | 301 178 | Portable VHF radio telephone equipment (non-GMDSS) |

Aeronautical radio (ground stations)

| ETS | 300 326-2 | TFTS Radio Interface |
| --- | --- | --- |

Private/Professional Mobile Radio (non-trunked)

| ETS | 300 086 | Equipment with an external antenna connector intended primarily for analogue speech |
| --- | --- | --- |
| ETS | 300 113 | Equipment with an external antenna connector intended for transmission of data and speech |
| I-ETS | 300 219 | Radio equipment transmitting signals to initiate a specific response in the receiver |
| ETS | 300 296 | Equipment with an integral antenna connector intended primarily for analogue speech |
| ETS | 300 341 | Radio equipment with an integral antenna transmitting signals to initiate a specific response in the receiver |
| ETS | 300 390 | Equipment with an integral antenna connector intended for transmission of data and speech |
| ETS | 300 471 | Transmission of data on shared channels |
| EN | 301 166 | Equipment working on narrowband channels |
| EN | 301 391 | Access for short-range devices |

Citizens Band Radio

| ETS | 300 135 | Angle-modulated CB radio equipment |
| --- | --- | --- |
| ETS | 300 433 | DSB/SSB amplitude-modulated CB equipment |

Paging Systems

| ETS | 300 133-6 | ERMES base station conformance specification |
| --- | --- | --- |
| ETS | 300 224 | On-site paging |
| ETS | 300 719-1 | Private Wide-Area Paging |

Short Range Devices

| EN | 300 674 (NOTE) | Road Transport & Traffic Telematics |
| --- | --- | --- |
| ES | 200 674-1 (NOTE) | Road Transport & Traffic Telematics |
| ES | 200 674-2 (NOTE) | Road Transport & Traffic Telematics |
| EN | 300 220-1 | Short-Range Devices 25 MHz - 1000 MHz |
| EN | 300 220-2 | Short-Range Devices 25 MHz - 1000 MHz |
| EN | 300 330 | Short range devices operating below 25 MHz |
| EN | 300 440 | Short range devices operating above 1000 MHz |
| EN | 300 422 | Wireless Microphones |
| EN | 301 357 | Cordless wideband audio devices (CEPT bands) |
| EN | 301 091 | 77 GHz Automotive Radar |
| EN | 300 761 | Automatic Vehicle Ident. For railways |
| ETS | 300 454 | Wideband audio links |
| ETS | 300 718 | Avalanche Beacons |

Cordless Telecommunications

| I-ETS | 300 235 | CT-1 |
| --- | --- | --- |
| I-ETS | 300 131 | CT-2 |

Radio Local Area Networks

| ETS | 300 328 | 2,45 GHz high-speed data systems using spread-spectrum |
| --- | --- | --- |
| ETS | 300 836-1 | HIPERLAN 1 – Radio Type Approval and RT Conformance Test Specification |

## 2.3	Task C: Assistance to JTC Broadcast

It is expected that ETSI JTC Broadcast will require assistance from the STF but the detailed task descriptions are still to be completed. This task is estimated to require 1 man-months of the resource. The STF will make use of the study performed under phase 1 to assist in this.

## 2.4	Task D: Assistance in the conversion of existing EMC product standards

The STF will also assist in the conversion of existing EMC product standards into the required candidate Harmonized Standards. The ERM-EMC WG is preparing the relevant text for a set of EMC standards under the R&TTE Directive. This is a limited task for the STF to assist the WG in the preparation of high profile EMC modules for GSM and 3GPP. The EMC standards will be checked for consistency with the essential requirements of the Directive. This task is estimated to require 1 man-month of resource and the task is scheduled to be completed by June 2000. The following list of work items is provided for information:

| DEN/ERM-EMC-219-1 (EN 301 489-1) | EMC standard for RE & services; Part 1: Common technical requirements |
| --- | --- |
| DEN/ERM-EMC-219-2 (EN 301 489-2) | Part 2: Paging |
| DEN/ERM-EMC-219-3 (EN 301 489-3) | Part 3: Short Range Devices |
| DEN/ERM-EMC-219-4 (EN 301 489-4) | Part 4: Fixed links |
| DEN/ERM-EMC-219-5 (EN 301 489-5) | Part 5: Land Mobile Radio |
| DEN/ERM-EMC-219-6 | Part 6: DECT |
| DEN/ERM-EMC-219-7 | Part 7: GSM Mobile Stations |
| DEN/ERM-EMC-219-8 | Part 8: GSM base stations |
| DEN/ERM-EMC-219-9 | Part 9: Wireless microphones |
| DEN/ERM-EMC-219-10 | Part 10: Cordless Telephones (CT2 and CT1/CT1+) |
| DEN/ERM-EMC-219-11 | Part 11: VHF FM Broadcast Transmitters |
| DEN/ERM-EMC-219-12 | Part 12: VSAT, SNG, SIT, SUT satellite earth stations |
| DEN/ERM-EMC-219-13 | Part 13:Citezan’s Band radio |
| DEN/ERM-EMC-219-15 | Part 15: Amateur radio |
| DEN/ERM-EMC-219-16 | Part 16: Analogue Cellular Radio |
| DEN/ERM-EMC-219-17 | Part 17: Wideband data & HIPERLAN |
| DEN/ERM-EMC-219-18 | Part 18: TETRA |
| DEN/ERM-EMC-219-19 | Part 19: Receive-only Satellite Earth Stations |
| DEN/ERM-EMC-219-20 | Part 20: S-PCN |
| DEN/ERM-EMC-219-21 | Part 21: LEO Mobile Earth Stations |
| DEN/ERM-EMC-219-22 | Part 22: VHF aeronautical mobile & fixed radios |
| DEN/ERM-EMC-221 | Maritime Radio EMC standard for the R&TTED |

## 2.5:	Task E: Additional requirements

During the period from December 1999 until June 2000, it is expected that some additional requirements will be identified in areas where the study activities are not completed. An allocation of 1 man-month has been allocated against this task, the use of which is for the R&TTE Steering Committee to determine.

# 3	Manpower Summary and Expertise Required - Phase 2

The STF will comprise experts with the following expertise, shared between them:

- knowledge of all types of solution in telecommunications;

- knowledge of the R&TTE Directive (99/5/EC) and its implication on standards;

- knowledge of other European Directives (98/13/EC, LVD, EMC);

- knowledge of radio equipment and telecommunications terminal equipment;

- knowledge of work in the various ETSI groups;

- knowledge of the ETSI standardisation procedures and the role of the STF;

- knowledge of EMC aspects of standards;

- knowledge of Safety aspects of standards.

# Annex A

# A.1	Comments received on B23(99)TD11, after Board#23

The following comments have been received on B23(99)TD11, presented at Board#23:

- Azucena Hernandez 	17/12/1999

1) Financial:

The ToRs of STF 149 were approved by B19 (ref. B19pd17). The total manpower identified then as necessary for the whole STF was 27 mm. This total manpower was then subdivided in several tasks (the same ones, which appear in, page 2 clause 4 of B23td11).  This same Clause 4 indicates that the "phase 2 programme" which we are requested to agree include tasks 3, 5 and 7 for a total manpower of 15 mm. The original document (B19pd17) assignes 5 mm to task 3, 6 mm to task 5 and 2 mm to task 7. This gives a total of 13 mm.  Why are there 2 mm of difference between the allocation of manpower in the original document and this new one?. I can not find any extra work identified but maybe I have missed something. I would be grateful if I get a clarification.

2) Work Programme status report (Annex C to B23td11):

Annex C did not appear in the agreed ToRs of STF 149 (B19pd17) as probably it was not ready at that time. It gives an overview of several dates for each identified WI. The date related to the TB approval of each WI is fully related to the work of the STF and therefore I have no objections in get it attached to the ToRs if this is consider helpful.  The other dates refer to the approval process of each deliverable up to the scheduled date of inclusion in the OJEC and I object its inclusion in the ToRs of STF 149.  These dates are completely unlinked to the work of the STF.  The inclusion or non inclusion should have been irrelevant except in this case as some ETSI members, which I have consulted, have expressed concern about the apparent decision on whether or not some deliverables will follow the OAP or the full Approval Process. It seems that this decision has not been taken in the TCs responsible for each WI. The dates should not appear anywhere if they have not been agreed in the responsible Technical Body.   In the light of the previous comments, I am not in the position to agree to the new ToRs of STF 149 Phase 2 as contained in B32td11 and I kindly request the document to be sent back to the source for further improvement.

- Response from R&TTE SC (Mike Sharpe)	10/01/2000

Regarding the financial aspects, tasks 3, 5 and 7 (identified in the original Terms of Reference) have been restructured to tasks A to E in the light of further information received from the Commission Services.

In particular, since the agreement of the initial Terms of Reference, Commission Legal Services have indicated that Harmonised Standards originally developed for the EMC Directive (89/336/EEC) have to be re-notified under the R&TTE Directive article 3.1b.  This is an additional activity, outside the original planned work, which has been identified as task D (one man month).

A further man month has been allocated to cover additional requirements which are expected to be identified during the lifetime of the STF (task E in the new Terms of Reference).  One possible use of this resource is application of article 3.3 requirements to Avalanche Beacons, equipment for ships operating in Inland Waterways and for maritime equipment not intended for fitment to SOLAS convention craft (and therefore outside the Marine Equipment Directive).  The Commission have held workshops on the possible application of article 3.3e to these areas and a draft Commission Decision is expected to be presented to TCAM 5.

The Commission Services have indicated that an additional two man months, from their contribution to the 1999 FWP, could be made available on a 100% funded basis for work associated with the R&TTE Directive. This has resulted in the manpower stated as being 15 man months rather than the 13 you have referred to.

Regarding annex C, the work programme identifies the current status of work programmes agreed by Technical Bodies and was provided for information.  The work programme is a living document (available on the ETSI web site on the R&TTE Directive page), which is expected to be updated in the light of decisions taken by the relevant Technical Bodies.

As the annex is purely for information, the most straightforward way to take Mrs Hernandez' comments into account would be to delete the annex and make a reference for information to the ETSI web site.  I have made this change to the attached revised draft.

- Didier Chauveau	21/12/1999

- The STF should identify the relevant generic European Norms whenever is possible (see task 5 of the STF). This is a useful means for lower cost to the market but also could reduce the internal cost for ETSI and avoid any extra and unnecessary cost.

- considering the number of harmonised standards which are needed some  priority could be established (see also my first comment which could be  helpful in this case)

- concerning the annex C, I support the Azucena's comment concerning the  date in the OJEC. This is out control of ETSI.

-	The use of harmonised standards is the most effective route to the market.  So the date of publication by ETSI should be as soon as possible. Some dates  of publication as July or June 2001 seems not appropriate with the market  requirements of harmonised standards. They should be revised.      The provision of harmonized standards by ETSI in support of R&TTEE will  provide manufacturers with the prefered, lower cost, route to the market.  However, the Directive will enter into force the 8 april 2000. So, the STF  should start its work as soon as possible as a matter of urgency even the  ToR needs to be revised. The market needs harmonised standards!

The azucena's comments and the above ones need to be taken into account in a revised version of the ToR. But considering the amount of work which has to be done in very short time schedule, I propose that we approve the ToR under conditions (improvements are needed) and without delay.

- Response from R&TTE SC (Mike Sharpe)	10/01/2000

Mr Cheveau requested that

-	the STF take note of existing generic Harmonised EMC standards.  This is taken care of by the ERM EMC committee, who base all ETSI EMC standards on the generic standards provided by CENELEC.  The standards are developed by CENELEC, and will be notified to the Commission by them.

-	a priority should be established, in view of the number of standards to be published.  This is one of the functions of the Steering Committee, which reports to the OCG.  I suggest that the policy of the Steering Committee could be reviewed if necessary by the OCG at its next meeting.

-	dates in annex C should be modified or deleted.  I have deleted the whole of annex C, is response to the request from Mrs Hernandez.

-	that the Harmonised Standards should be developed as a matter of urgency.

- Wolfgang Heidrich	22/12/1999

I fully agree with the observations and comments made by Azucena and Didier! In addition to this I have some further comments and corrections which can be found in the annexed marked document.

In general, this document (Temp 11) was not presented to the Steering Committee and has not its approval, nor are the TB chairmen informed about the proposed activities and foreseen mm.

The 6 statements under point 3, "Background", are taken from a SC#7 input document, which was not accepted nor agreed. The following text is taken from the minutes of SC#7 and decribes in a very friendly manner the rejection.

"Document 7 was revised after discussion and re-issued as document 7rev4. It was considered that document 7rev4 contains guidance on the Directive which partially duplicated the function of EG 201 399. It was therefore decided not to circulate the document to the ETSI Technical Bodies at this stage."

Why then to present this text to the Board?? The only -merely - accepted text as guidance and interpretation of the R&TTE directive is the former Guide. I can not accept any further "interpretation", unless official TCAM decisions and interpretations are cited.

In annex B, work programme, sections 2.1 and 2.2: It is not the task and mandate of the STF to check the deliverables if they are conform with the essential requirements of the directive. Only the TBs have the technical expertise. If they have doubts or need clarification, they may report to the SC which asks for clarification at TCAM (e.g.via Gavin).

There are some corrections in the tables necessary. Under Cordless Telecommunications the 300 235 is an I-ETS, DEN/ERM-EMC-219-10 must also include CT1/CT1+, in Annex C the first line should be moved to the end of the table and corrected (DEN/DECT-040168) and DEN/DECT-040167 should be added as it was concluded in the SC and EP DECT.

- Response from R&TTE SC (Mike Sharpe)	10/01/2000

Mr Heidrich provided revisions to the text, all of which I have implemented in the attached revised version.

# A.2	Comments received on the revised B23(99)TD11, submitted for approval by correspondence

The following comments have been received on the revised ToR, submitted for approval by correspondence on 10/01/2000.

- Azucena Hernandez	10/01/2000

After having read the attached TD11rev1, I can give an interim approval to the ToRs for STF 149Phase2 as in TD11rev1 in the understanding that the final version of the ToRs will be presented to the next Board meeting after OCG review. I am sure that the contracts with the experts will be made in a way that allow that review and the final decision by the Board.

- Jean-Marc Salles	10/01/2000

Unfortunately, I must answer "NO" to your inquiry. I cannot accept the ToRs for phase 2, which is the very heavy phase of this work, the reason being that there seems to be a huge discrepancy between what the commission is requesting in TCAM 4(99)32 (annexed) and what the steering Group is proposing to revise.

The Commission asks for the revision of a limited number of CTRs while the Group is returning a shopping list of ENs, ETSs, I-ETSs and TSs.

I hope anybody appreciates that 15 mm for STF 149 probably is the top of the iceberg. The TBs have probably other things to do than revising standards and Technical Specifications that Manufacturers can follow or not follow.

- Alistair Urie	11/01/2000

I am now happy to approve this document as it is to let the Administration of contracts start.  The next Board meeting should then re-look at some of the details.

- Péter Kesselyak	11/01/2000

Considering the time shortage for the STF 149 work, I say a provisional "YES" to the request from M.Sharpe.

- Wolfgang Heidrich	12/01/2000

In order to not delay the urgent work to be done by the STF (and the TC´s!!!), I agree to continue with the latest proposal. I ask Gerry to put all his well known efforts into his OCG chairmanship and to care for a better "synchronization" of the STF and the TBs.  At the next board meeting we will come back to the discussion of the ToRs and the STF work.

- Jean-Marc Salles	12/01/2000

I see many answers invoking the time pressure as an excuse for a temporary "yes" to Julian's request. The new R&TTE directive goes into force April 1st, independently of the revision status of the CTRs and TBRs concerned. To be applicable nationally, this directive has to be implemented in the national legislation. This will not be done by April 1st in all EU countries, and until then, the previous legislation still applies. Can anybody explain to me why we have to rush into revising a number of standards, that are not even on the list presented to the last TCAM meeting. We all know that once this work is launched, it will be very difficult to slow it down. What about putting priority in the ToRs on those standards that have been identified by TCAM as key standards for revision? I expect that most of us want to limit the negative effects of removing from existing well proved standards, elements that are not required by our regulators, and that will give us problems in practical implementations afterwards.

- Wolfgang Heidrich	12/01/2000

Dear Jean Marc, May I inform you, that "you are wrong" by saying that "the previous legislation still applies", if the directive has not been implemented on a national level in due time?

This was valid for the old regime! The R&TTE Directive says now in article 19: “They shall apply these provisions as from 8. April 2000”. This means, the new (European) legislation is valid from 08.04.2000 onwards for all persons / parties concerned, regardless a national transposition.

The old (today) legislation ends definitely on 07.04.2000!!!!! After this date there is no more type approval, only manufacturers declaration against whatever they want to declare.

If there are no Harmonised Standards (e.g. from ETSI), they need the assistance of a notified body in the case of radio equipment, which they need not to follow. In principle, the market is totally open and member states without a national implementation have nearly no legal measures against rubbish on the market, as the old measures are no longer allowed.

I am with you, that the STF and ETSI shall concentrate on the open and urgent issues and not on those which need only a slight revision.

- Didier Chauveau	13/01/2000

My answer is "YES". We lost 2 weeks of discussions and the 8 april 2000 is closer and closer. The ToR should be revised at the next board.

- Vincenzo Lobianco	13/01/2000

Also for me the answer is "YES", subject to a confirmation at next Board.

- Marc Bogers	13/01/2000

Chris alerted me on ongoing discussions and suggested I would clarify some issues to avoid further confusion:

1. EMC standards (response to remarks made by Mike Sharpe to board on Task D): our legal analysis DOES NOT SAY that ETSI needs to re-notify EMC standards in order for them to become candidate harmonised standards under the R&TTE Directive.  The existing ones are already candidates but need to be referenced under the R&TTE Directive to give presumption of conformity.  We will publish this list on 7/4/2000.

2. Link between the lists referred to in TCAM 4 (99) 32 and ETSI work programme on harmonised standards (response to remarks made by Mr. Salles): it should be clarified to the board, that TCAM 4 (99) 32 contains the list of standards, which the R&TTE Directive will inherit from the previous regime as a transitional arrangement.  These standards in general contain requirements, which are not further essential under the new regime, reason for which they progressively have to be replaced by slimmer harmonised standards, which are to be developed under the work order.  These standards further are not comprehensive and do not cover classes of products, which are outside the scope of the current Directive (98/13/EC).  Therefore the work programme foresees the development of further harmonised standards covering notably radio equipment, which isn't terminal equipment and therefore couldn't be covered by a CTR under the existing regime.

- Response from R&TTE SC (Mike Sharpe)	04/02/2000

Positive responses were received (above) from: Ms. Hernandez, Mr. Urie, Mr. Kesselyak, Mr. Heidrich, Mr. Chauveau and Mr. Lobianco.  Concerns were raised by Mr. Salles regarding the comparative priorities of revising TBRs versus developing new Harmonised Standards for equipment outside the previous 98/13/EC Directive.  This has already been addressed (partially) by Mr. Chauveau in the first round of comments (see Annex B.1) and by Mr. Bogers in part 2) of his comment.  It is one of the functions of the Steering Committee to establish the priorities for the work of the STF.  The policy of the Steering Committee can be reviewed, if necessary, by the OCG.  The TCAM Secretary (Mr. Bogers) is an active member of the Steering Committee.

With regard to the first comment from Mr. Bogers 1), the ERM EMC committee are revising Harmonised Standards to reduce the number and to eliminate anomalies.  These Standards will be notified under both 89/336/EEC and 99/05/EC Directives.  The majority of this work is being carried out in the ERM Committee, the STF has a checking function.

Ref: B24(00)26