## Terms of Reference

## Of MCC Task IP for

## Producing GSM/GPRS-EDGE ICS Proforma for MS

# 1. Reasons for proposing the Task

The evolution of the GSM Phase-2+ opens an excellent market for the mobile manufacturers. It raises also the question to SMG7 how many minimum features and functions or their combinations a mobile shall have against a specific release, in order to ensure the interoperability in the GSM networks and to meet the situation that the number of releases are yearly increased.

SMG7 was tasked by SMG to take the leadership for the identification of the mandatory or optional features and functions of mobile stations against the different releases. A powerful tool to do it is to have a release-enhanced, well structured GSM (P)ICS pro-forma document.

The current status is that the ICS information is distributed in several GSM documents, but none of them contains a complete set.

1. GSM 11.10-2 was a specification of the ICS pro-forma for GSM mobiles, but it has not been updated since May 1998 because of lack of voluntary contributions. The document contains the ICS questions for Phase-2.

2. The similar ICS information for Phase-2 is also contained in GSM 11.10-3. The information is used only for TTCN tests.

3. GSM 13 series contain more complete ICS questions for the Phase 2 and R96.

4. Above R96 no ICS information can be found in the GSM specifications.

With the increasing pressure from the mobile market for new mobiles with more performance complying with R97 or the releases above, the need of a well structured, GSM-release oriented ICS pro-forma in a short term has become very urgent.

In order to accelerate the draft of an updated ICS document containing all possible mobile features of up to R00, a specific MCC Task needs to be created. A skilled expert knowing well the GSM Phase-2+ evolution and the ICS methodology is required to do the work. The task force needs to be funded.

# 2. Consequences if not agreed

The ICS document being specified by the Task will mainly contribute to a check list of the mobile features for the interoperability with the GSM networks against the GSM different releases. SMG 7 is entering a transferring period to GERAN. An ICS document being produced in a short time will greatly help SMG7 to clean up the current confused situation about ICS information, and therefore, being prepared for the intended transferring with the goal of a single version for the GSM 11.10-1, 2 and 3 and a single version for the harmonised standard against the different releases of the GSM core specifications.

Should the MCC Task not be installed in a timely manner, the current confused ICS situation would continue and may become even worse with the increasing release numbers. There would be no standardised form for the mobiles complying with R97 or the releases above for declaration and for testing.3.

# 3. Detailed description

3.1	Subject title: GSM/GPRS-EDGE ICS pro-forma specification

3.2	Reference Technical Body: SMG7

3.3	Other interested Technical Bodies: SMG2, MTS, 3GPP T3, S1 and N1.

3.4	Target dates for the start of work: September 2000

3.5	Target dates for the conclusion of the work: March 2001

3.6	Resources required

3.6.1		Necessary manpower

The total resources required for the Task are 3 mm, split as follow:

- for drafting of ICS deliverable: 2 mm

- for updating ICS documents based on the complete R00: 1 mm

- for travelling to SMG7 meeting twice

3.6.2		Estimated costs, additional to the manpower

- Expected travels within Europe: 1 (SMG7#28)

- Expected intercontinental travels: 1 (SMG7#27)

3.6.3		Qualification required, mix of skills

One specialist is required for the task. His knowledge on GSM phase-2+ evolution and the experience in production of ICS pro-forma are essential for the success of the Task. It is expected that an ETSI PEX member will manage the resources, the SMG7 program manager will give general technical guidance and do quality checking.

  - Scope of Terms of Reference

The technical areas of the Task cover the ICS pro-forma for all existing GSM releases. Among these are:

- Identify and transfer all available ICS information in GSM specifications and SMG7 Tdocs

- Identify the necessary ICS questions in phase-2, R96, R97, R98, R99 and R00.

- Identify and transfer the available ICS questions from GSM 11.10-4, SIM toolkit testing

- Development of the structure and the organisation for all ICS information and drafting the ICS document

- Updating the applicability tables including the Release information.

  - Context of the tasks

SMG7 are responsible for the multi-part GSM test specifications 11.10 and have started merging 11.10-1,MS conformance test specification in prose, and 11.10-3, MS test specification in TTCN, respectively into a single version against different GSM core specifications. The output of this MCC task known as 11.10-2, MS ICS pro-forma, should provide a standardised ICS question form for the static interoperability check against the mobile declared capabilities based on the different GSM releases.

  - Related activity in other bodies and necessary co-ordination of schedules

The GERAN radio interface is specified by SMG2. The L3 NAS protocols are specified by 3GPP N1. The services and features are specified by 3GPP S1. The SIM tool kit tests are specified by 3GPP T3.

3.10	Base documents and their availability

- GSM 04.18: Radio resource control protocol

- 3G TS 24.008: Mobile radio interface layer 3 specification, Core Network Protocols - Stage 3

- 3G TS 22.002: Circuit Bearer Services Supported by a PLMN

- 3G TS 22.003: Circuit Teleservices supported by a Public Land Mobile Network (PLMN)

- GSM 11.10-1: Mobile station conformance specification, R00

- GSM 11.10-3: Abstract Test Suites, R00

- GSM 11.10-4: SIM application toolkit conformance specification

3.11	Work item from the ETSI Work Programme for which the Task is required

RTS/SMG-071110Q9-2 	Digital cellular telecommunications system (Release 2000); Mobile Station (MS) conformance specification; Part 2: Implementation Conformance Statement (PICS) proforma specification (GSM 11.10-2)

3.12	Expected output(s)

TS 100 607-2: GSM 11.10-2, MS ICS proforma

- Approval: November, 2000

- Updating based on the R00 of the GSM core specifications: March 2001