STF 179 (TETRA Release 2) Proposal for funding under ETSI FWP 2005 budget (second allocation) Revision 1

Source:  TC TETRA

Contact person: Doug Gray (Chairman)

Budget line: FWP

Definite Second Allocation (Option A):

Rank	Description

- TEDS Test Document 300-394

- TEDS Harmonised Standard

Possible Second Allocation (Option B):

Rank	Description

- TEDS Test Document 300-394

- TEDS Harmonised Standard

- SAGE TEA Algorithm redesign for TEDS

Note: Options A and B are shown because a possibility exists that the SAGE TEA Algorithm redesign for TEDS may not be required.  (See Uncertainties on the proposal below).

Scope:

###### TEDS Test Document 300-394:

Expert resources in testing methods and specifications required to compensate for previous expert work provided voluntarily by Aeroflex (former Marconi Instruments), which has been removed.

TEDS Harmonized standard:

Expert resources to produce the TEDS Harmonised Standard, this being the last element required too complete the TETRA Release 2 suite of deliverables.

###### SAGE TEA Algorithm redesign for TEDS

Expert work from SAGE required to redesign the existing TETRA Encryption Algorithms (TEAs) to meet the required security for TEDS.

Deliverables to be produced:

TS: TEDS Test Document 300-394

EN: TEDS Test Document 300-394

Relation with other activities and why the work is urgently needed:

All work activities listed are required (independent of ranking and importance) to complete the suite of TETRA Release 2 deliverables in 2005.

Timing and possible breakdown in phases:

Description		Start Date  	End Date	Max Delay (m)

TEDS Test Document 300-394		July 05	Oct 05		1

TEDS Harmonized standard		July 05	Oct 05		2

SAGE TEA Algorithm redesign for TEDS	Aug 05	Nov 05		1

Estimated cost for ETSI:

Description		mm  	EUR

Option A

TEDS Test Document 300-394		3	39,000

TEDS Harmonized standard		2	26,000

Total	65,000

Anticipated Carry over from First Allocation		10,500

Voluntary ETSI member contribution		27,250

ETSI FWP Second Allocation Request		27,250

Option B

TEDS Test Document 300-394		3	39,000

TEDS Harmonized standard		2	26,000

SAGE TEA Algorithm redesign for TEDS	4	52,000

Total	106,500

Anticipated Carry over from First Allocation		10,500

Voluntary ETSI member contribution		53,250

ETSI FWP Second Allocation Request		53,250

Important Note:

The significant increase in STF budget requested is as a result of the need for TEDS encryption security work (not previously anticipated) and removal of voluntary work on test specification documentation resulting in a total of EUR 67,500 being required.

2005 Total from ETSI FWP Second Allocation Budget:

Option A: 27,250

Option B: 53,250

Note: Only includes mm costs (excludes travel and meeting costs)

Additional voluntary funding expected:

ETSI FWP budget request matched 100% by Voluntary ETSI member contributions (50/50).  In summary, voluntary contributions requested will be:

Option A: 27,250

Option B: 53,250

Uncertainties on the preliminary proposal:

Option A budget is a definite requirement.

Option B budget may not be needed because of the following uncertainty as follows.

SAGE TEA Algorithm redesign for TEDS:

Experts from SAGE have indicated that it is unlikely that the current analysis of KSS extension of TEAs for TEDS STF work will result in additional redesign of the algorithms being required.  However, the final results of this analysis will not be known in time for approval of the STF second allocation budget and therefore a sum has been requested for contingency purposes.