Terms of Reference for Specialist Task Force STF 189 (EP/DECT) on
Development of new Conformance Testing related standards for 
DECT DATA applications: 
DPRS V.24, DPRS Ethernet and DECT Multimedia Access Profile

# 1.	Reasons for proposing the Specialist Task Force (STF)

Provision of standards for conformance testing are seen from the DECT community as a very important part of the overall effort to continue and ensure future success of the DECT technology. This becomes even more important with the new R&TTE approval regime established in Europe in year 2000 when the only commonly accepted source for reliable conformance testing will be the ETSI voluntary testing standards.

Throughout the years number of STFs have been dedicated to DECT Conformance Testing which have very much contributed to the current success of DECT.

In the recent years in parallel to the DECT voice applications the market has shown constantly growing interest towards DATA applications and as such have put demands for DECT DATA standardisation. ETSI has responded positively and number of requirements standards have been produced. In addition STF111 has in 1999 completed its work on preparation of the first basic set of the necessary Testing related standards for DECT. In 2000 STF 167 has prepared basic DECT conformance test related standards for DECT DATA profiles. However, a need has been identified by EP DECT for specific test standards for DECT interworking to V.24 and Ethernet networks in order to allow the full potential of interoperable DECT Packet Radio products to be explored. Furthermore, test specifications are needed for the DECT Multimedia Access Profile, which is based upon the DPRS but targets the residential and SOHO markets.  With DPRS version 2 radical improvements in the DECT packet radio service has been made, which impacts the DMAP test specifications. For these test specifications, an STF is requested.

It is considered as vital from market point of view that continuation and the successful accomplishment of the work of DECT DATA conformance testing standardisation is not delayed beyond year 2001.

A prerequisite for the production of conformance test standards is the availability of high quality PTS and Profile ICS documents.  It provides manufacturers with a clear indication of exactly what requirements they have to conform to, and helps developers to produce interoperable products.

# 2.	Consequences if not agreed:

The wireless DATA market is booming. Many different technologies are competing for bigger stakes in this market. DECT is one of them.

The market for DECT equipment and DECT applications has expanded rapidly during the last years and the number of individual developments in form of products is very high.

Being an access technology it is vital for DECT to ensure precise implementation of products interworking with a great variety of other telecommunication technologies. Conformance testing is the solution to ensure such correct implementation.

Lack of such standards will greatly undermine the effort of the DECT community in producing the requirement standards:

•	Proliferation of proprietary, non-standard, non-interoperable systems offering such services, with a consequent fragmentation of the market,

•	discouragement of the entry into the market by advanced technology SMEs specialising in data terminals, without the market power to provide complete systems,

•	erosion of the credibility of DECT as an open standard for a wide range of cordless solutions,

•	erosion of the European lead in this area, and loss of the initiative to other regions

Producing of standards containing TTCN out of ETSI is fragmenting and delaying the work. Market opportunities will be lost.

# 3.	Detailed description:

## 3.1.	Subject title: Development of new Conformance Testing standards for DECT DATA applications

## 3.2.	Reference Technical Body: DECT

## 3.3.	Other interested TBs (if any): TC ERM

## 3.4.	Duration: 9 months

## 3.5.	Target date for the start of work: May 2001

## 3.6.	Necessary manpower (expertise, mix of skills and amount):

## All in total 3 mm for drafting one of the following standards:

- DPRS V.24 test specification:

- DPRS Ether net test specifications:

- DMAP test specifications (update):

The selection of the standard, which to be drafted by the STF, will be done upon the start of the STF.

## 3.6 bis	estimated  costs (additional to the manpower):

- travelling costs to the Technical Body and WG meetings:  0kEUR

Candidates ideally should be familiar with the work of EP DECT. Consideration will be given to a mix of experts with knowledge in TTCN specification development and of the protocols as specified by EP DECT subprojects A and Testing.

## 3.7.	Context of the task (s):

The availability of test specifications and implementation conformance statements ensuring proper implementation in accordance with the DECT DATA requirements specifications (e.g. EN 301 649, EN 301 650, Data Service profile, E) and inter-working in a multi-vendors environment.

## 3.8	Related activity in other bodies and necessary co-ordination of schedules;

No special co-ordination identified at this moment. MTS guidance on drafting Testing related standards, and the MTS PICS style guide shall be used.

## 3.9	Scope of the Terms of Reference;

Development of new DECT conformance test related standards based on the work done by STF111 and STF 167 to cover additional requirements on DECT interworking with Packet Networks,  Messaging services, etc.

As much as possible the results from other DECT Testing standards shall be re-used, e.g. EN 300 497, EN 300 476, etc.

## 3.10	Reference specification(s) and existing documents, including ETSI member contributions

Project definition for EP DECT	- available

EN 300 175 part 1-8		- available

EN 301 650			- available

EN 301 649			- available

EN 300 497 			- available

ETS 300 757 			- available

EN 301 469 part 1-9		- available

## 3.11	ETSI work item(s) from the ETSI Work Programme for which the Specialist Task Force is required

| DTS/DECT-040182 | DECT Packet Radio Services (DPRS); V.24 access; Profile requirement list and profile specific Implementation Conformance Statement (ICS) proforma (multipart) |
| --- | --- |
| DTS/DECT-040183 | DPRS V.24 access. Profile Test Specification (multipart) |
| DTS/DECT-040184 | DECT Packet Radio Services (DPRS); Ethernet access; Profile requirement list and profile specific Implementation Conformance Statement (ICS) proforma (multipart) |
| DTS/DECT-040185 | DPRS Ethernet Access; Profile Test Specification (multipart) |
| RTS/DECT-040186 | DECT; DECT Multimedia Access Profile; Profile requirement list and profile specific Implementation Conformance Statement (ICS) proforma (multipart) (update) |
| RTS/DECT-040187 | DECT DMAP; Profile Test Specification (multipart) (update) |

## 3.12	Expected output(s)

One of the following:

-	the test specification for ASAP on DECT V.24

-	the test specification for ASAP on DECT Ethernet

-	the test specification for update of test specification on DMAP

The selection of the TS will be done upon the start of the STF.

- ETSI deliverables: 			-  1 multi-part TS

- non-published documents:		- none

- other activities identified under 3.6	- none

B30(00)07