Terms of Reference for Specialist Task Force 210 on
Electronic signature infrastructure standardization 
(Maintenance and international harmonization)

# 1	Reasons for proposing the Specialist Task Force (STF)

## 1.1	Object

## The object of this STF (and other companion STFs, that will be requested under the eEurope Initiative) is to progress the standardization of electronic signature infrastructure in response to mandate M290 (“Support of the legal framework for electronic signatures – Phase 2: Implementation of the work programme resulting from mandate M279 and presented in Section 8.3 of the (draft) report prepared by EESSI (http//www.ict.etsi.org). The tasks performed will follow the proposed work programme set out by the Electronic Signatures Standardization Initiative (EESSI) and support the implementation of the EC Directive in electronic signatures in accordance with a commonly agreed work plan coordinated between ETSI and CEN (CEN/ISSS). This Order Voucher covers the third phase of tasks as described in the EESSI programme. The tasks to be performed also fall under the e-Commerce action line of the eEurope Initiative.

Open networks such as the Internet are of increasing importance for worldwide communication. They offer the possibility of interactive communication between parties who may not have pre-established relationships. They offer new business opportunities by creating tools to strengthen productivity and reduce costs, as well as new methods of reaching customers. Networks are being exploited by companies that wish to take advantage of new ways of doing business and new ways of working, such as teleworking and virtual shared environments. Government departments are also using these new networks in their interactions with companies and with citizens. Electronic commerce presents the European Union with an excellent opportunity to advance its economic integration.

However, to make best use of these opportunities, a secure environment with respect to electronic signature is essential. A number of methods exist to sign documents electronically but when digital signatures are used the verification of the authenticity and integrity of the data the identification of the signer is not necessarily proven. It has already been identified that one of the impediments to electronic commerce is the lack of standards to support the use of electronic signatures and certificates. The proposed work complements and supports the EU Directive and M290, and this is being co-ordinated with CEN/CENELEC and other interested parties by means of active participation with the ICTSB and EESSI. The importance of this work has resulted in an aggressive timetable for those areas where work was completed during 2000 and has been continuing in 2001. Due to the need to embark upon the new work and the amount of effort required to meet the targets set, ETSI Specialist Task Forces (STFs) 147, 155 and 178 were set up to assist the ETSI Electronic Signature and Infrastructure (ESI), active in this aggressive standards activity. STFs 155 and 178 are now completing their tasks within the current EESSI programme. A further phase is now required which addresses the work to be done during 2002. This new phase builds upon the deliverables of the present and past activities, providing extensions and complementary components, necessary for the implementation of the electronic signature infrastructure. This new phase is based on feedback given and knowledge gained from the previous standardisation activities.

The activities will be performed in the context of implementing the work programme arising out of the EESSI initiative. This proposal is designed to be consistent with the wider initiative and will be confined to the infrastructure elements of electronic signatures in support of the requirements of the Directive. The output will be in the form of ETSI Standards (ES) and/or Technical Specifications (TS) to influence early developments. Any ENs will be developed in accordance with the final EESSI programme and mandate.

## 1.2	Proposed Activities

It is proposed to create Specialist Task Forces (STF), monitored by the Electronic Signature and Infrastructure Technical Body (ESI TB). The STF will perform the tasks described below and produce the agreed deliverables over a twelve-month period under a total resource of 24 man-months. The duration of the work is over a 14-month period.  These ToRs refer to the work on Maintenance of ETSI standards from EESSI and International Harmonization, which are funded by ETSI.  Additional tasks required to fulfil the scope of the Security Infrastructure activities will be proposed for funding under EC eEurope initiative, early 2002.

The STF is intended to comprise up to ten experts, including the overall STF co-ordinator, and the responsible editors for the different tasks within the STF programme, depending on the skill profiles of the available candidates and the form of work organisation. A mixture of work from their home office and a number of joint task force sessions are proposed. The members of the STF will be experts in security, existing digital signature and public key infrastructure architectures, technologies and standards, security management a well as the European and International standardization processes.

The STF will work alongside and supplement the efforts of ETSI members in the drafting of deliverables for electronic signature and infrastructure standards. These will cover different topics and may result in multiple deliverables at the end of the day. The output is required to enable the interoperability of electronic signatures and public key certificates used in secure business transactions and to meet the minimum security requirements for the main components of the infrastructure.

# Consequences if not agreed:

Timely standardisation in this area will make it possible to influence early developments. If the standards are delayed then de facto standards could dominate the market before formal standards are available. This will also act as an obstacle to the implementation of the Directive through reference to deliverables from the formally recognised ESOs.

The proposed work areas build to a large part upon ongoing work in the ETSI ESI , supported by the deliverables from STFs 147, 155 and 178, which will result in the production of seven new technical standards and four technical reports by the end of 2001. If another standards body has to complete the programme, most of the experience and synergy, i.e. a considerable part of earlier investment will be wasted.

If ETSI is not able to accomplish its share of the work programme CEN/ISSS may be asked to cover all areas or the work will be delayed. This, in addition to delay of the EESSI programme, may also have the consequence that competence, experiences and interests represented by ETSI member organisations would not become part of the new standards.

# Detailed description:

## 3.1	Subject title: Electronic signature infrastructure standardization (Maintenance and international harmonization)

## 3.2	Reference TB:  ESI

## 3.3.	Other interested TBs:

CEN/ISSS, IETF, W3C and ISO TC68, American Bar Association.   Note: this is an activity under CEN/ISSS.

## 3.4.	Target date for the start of work:

January 2002

## 3.5.	Duration and target date for the conclusion of the work (TB approval):

The tasks covered are to be performed over a period of 12 months.  The technical work will be concluded by December 2002.  Publication of updated documents and a project report will be in January 2003.

## 3.6	Resources required

### 3.6.1	Necessary manpower

Total resources required: 7 man months (91 kEUR), for drafting deliverables.  The effort will be divided between task 1 and 2 approximately in proportions listed below, however, some flexibility may be needed in both manpower and travel budget between the two tasks.

### 3.6.2	Estimated costs, additional to the manpower:

A travel budget of 19 kEUR has been estimated to be necessary in relation with the requirement to ensure liaison with other bodies outside ETSI, in particular with CEN/ISSS, IETF, W3C and ISO TC68, American Bar Association.

Total cost = 110 kEUR.

### 3.6.3	Qualification required, mix of skills

Four-five persons (including editors) are required, depending on skill profiles of available experts, and the form of work organisation. A mixture of work from home office with joint task force sessions of 2-3 days is proposed.

The candidates will be experts in security, existing digital signature and public key infrastructure technologies, architectures and standards, security management and the European and global standardisation processes.

The topics to be addressed are different which may result in multiple deliverables. Work structure and processes will be optimised during the detail planning of the action.

## 3.7 	Scope of Terms of Reference:

Areas to be covered include:

- Task 1: Maintenance of ETSI standards from EESSI phase 2 and 3.

ETSI ESI and previous STF have generated seven ETSI Technical Specifications, four ETSI Technical Reports and provide major contributions to several IETF RFC under the EESSI initiative, all of these specifications will mature over the next few years.  The specifications will need to evolve in the light of implementation experience, changes in market or technical changes.  Thus it will be necessary to make minor modifications to address target user concerns, correct deficiencies in the specifications and to reach to user feedback. The FAQ-page, linked to the ETSI El Sign Web-page, will be maintained.

In addition, once the specifications have stabilised it needs to be progressed to a more formally recognised level of standardisation, either as an ETSI Standard or a European Norm.

Co-ordination with CEN E-Sign Workshop is necessary regarding earlier deliverables under the EESSI work programme, such as the Qualified Certificate Policy (TS 101 456), Electronic Signature Formats (TS 101 733).

- Estimated STF resource 3,5 MM (45,5 kEUR)

- Estimated travel budget: 8 KEUR (6 European travels, including coordination with CEN)

Total cost for Task 1: 53,5 KEUR.

Deliverable: 	DTR/ESI-000007 Maintenance report
New, updated version of one or more of the following standards: TS 101 456, TS 101 733, TS 101 861 and TS 101 862, TS 101 903, TS 102 023, and  TS 102 042.

- Task 2: International harmonisation and globalisation of standards

To maximise the take-up and implementation of the ETSI specifications produce in support of the EESSI, it is sometimes necessary to widen their appeal.  This sometimes means that the specification need to be reviewed and harmonised with other international standardisation work, in the past this has proved to be a very effective path and has resulted in standards publish by the IETF which mirror the ETSI specifications. Under this next years work programme the two major activities are to submit the time stamping policy work to the IETF and the XML signature format work to W3C/IETF. A possible new version of TS 101 733 will require updating of the corresponding two RFCs, submitted to and approved by the IETF (3125 and 3126).

It is also considered that the promotion of harmonization through the American Bar Association should be pursued, to achieve recognition and acceptance of European policy

This activity will include discussions on harmonisation with appropriate European and International bodies.

- Estimated STF resource 3,5 MM (45,5 kEUR)

- Estimated Travels: 3 International, 3 European travels (11 kEUR)

Total cost for Task 2: 56,5 kEUR.

Deliverable: DTR/ESI-000008 Technical Report on harmonisation and globalisation activities

## 3.8	Context of the task(s):

Work alongside and to supplement the efforts of ETSI member experts in the drafting of Electronic Signature and Infrastructure Standards.

This proposal was not submitted in time to obtain EC funding under the eEurope contract for 2001 and, due to the need to perform work as soon as possible, the ESI was asked to provide priorities among the proposed tasks and an estimated minimum of an initial budget in order to facilitate the possibility of ETSI funding for certain tasks with the hope that the remaining tasks will be judged upon favourably by the EC when negotiating the next eEurope contract in 2002.

Board#35 agreed to provide funding for tasks 1 and 2, whose priority was set at the ESI Milan meeting.  Funding for the remaining tasks will be requested under EC eEurope funding beginning of 2002.

## 3.9	Related activity in other bodies and co-ordination of schedules:

ICTSB Initiative on European Electronic Signature Standardisation and, in particular the CEN/ISSS led part of the Work Programme set in train by the EESSI.

IETF work will become an area of common interest between ETSI and IETF.

W3C and bodies active in XML-work for EDI applications are potential liaisons for the XML signature format work in ETSI.

ISO TC68 work on certificate policies is target of ESI harmonisation effort.

## 3.10	Base documents and their availability

- ETSI Report - Electronic Signature Standardisation (ETSI/TC-SEC(98)8 - TD 008)

- European Electronic Signature Standardization Initiative (EESSI) Final Draft of the EESSI Expert Team Report, June 18, 1999

- ETSI deliverables from EESSI phase 2 and 3: Including the seven TSs and four TRs.

- CEN/ISSS workshop agreements to be published as results of phase 2 and 3 of the EESSI programme.

- ISO 17799 code of practice for Information Security Management

## 3.11	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

- DTR/ESI-000007: New, updated version of one or more of the following standards: TS 101 456, TS 101 733, TS 101 861 and TS 101 862, TS 101 903, TS 102 023, and TS 102 042

- DTR/ESI-000008: Technical Report on harmonisation and globalisation activities

## 3.12	Expected output(s):

The deliverables under 3.11, assuming start in January 2002:

- Interim Report to ETSI Secretariat	end June 2002, after ESI#17 meeting

- STF drafts ready for ESI approval	15 December 2002

- Reference ESI approval 	January 2003

- Publication	end January 2003

###### V2.2: B35(01)16  including only ETSI funded tasks, revised at the Preparatory Meeting 21/1/2002, revised by John Ross, when planning STF 210

V3.0	Update of wi references by ETSI Secretariat further to change of TB name (ESI)