# Terms of Reference for Specialist Task Force STF 211 (prov. Code LP)
(TC SPAN) on Conformance Test Specifications to 
Support the API for Open Service Access Version 1

# 1	Reasons for proposing the STF

TC SPAN has approved the ES 201 915 containing the control protocol for the Application Programming Interfaces for Open Service Access for the following parts:

Part 1:	Overview
Part 2:	Common Data Definitions 
Part 3:	Framework 
Part 4:	Call Control SCF 
Part 5:	User Interaction SCF 
Part 6:	Mobility SCF 
Part 7:	Terminal Capabilities SCF 
Part 8:	Data Session Control SCF
Part 9:	Generic Messaging SCF 
Part 10:	Connectivity Manager SCF
Part 11:	Account Management SCF 
Part 12:	Charging SCF.

The work proposed is to produce the associated conformance test specifications based on these series of specifications in order to allow third party service and network providers to demonstrate conformance and have standards against which they can certify their applications.

The work content is the following:

i)   protocol conformance implementation statements based on the service properties defined.

ii)  test configurations for both the application and service capability(gateway) side

iii) test suite structure (including valid and invalid behaviour)

iv)  test purposes in the form of sequence diagrams detailing the test scripts to be provided.

# Consequences if not agreed

If this work is not provided in time it could jeopardise the approach taken in mobile and fixed networks for opening the network and creating new business opportunities. Third party provided services could become an important revenue generator for mobile (and also fixed) networks provided the application developers can certify their applications against conformance tests and therefore gain qualification of their application products. Since the control protocol specifications have now been approved the test specifications need to be developed as soon as possible. SPAN decided that this work is best performed in an STF since a mixture of test and protocol experts is required in order to successfully complete this task.

# 3	Detailed description

## 3.1	Subject title

Conformance Test Specifications to Support the API for Open Service Access Version 1.

## 3.2	Reference TB

SPAN.

## 3.3	Other interested TBs (if any)

This work will be monitored via steering group meetings by SPAN under the leadership of the API for Open Service Access Project, jointly with 3GPP CN5 and PARLAY.

## 3.4	Duration

The STF should complete the conformance test specification in 12 months from the start date.

## 3.5	Target date for the start of work

The STF should start in January 2002. If contingency is available for this year it is proposed to already start the third quarter of year 2001.

## 3.6	Necessary manpower (expertise, mix of skills and amount)

### 3.6.1	Necessary manpower

Total resources required: 12 man/months, split as follows:

- For protocol conformance implementation statements based on the service properties defined: 1 man/month

- test configurations for both the application and service capability (gateway) side: 1 man/months

- test purposes in the form of sequence diagrams detailing the test scripts to be provided: 9,5 man/months

- test suite structure (including valid and invalid behaviour): 0,5 man/months

The total manpower cost is156 kEUR.

### 3.6.2	Estimated costs, additional to the manpower:

Total additional cost 4 KEUR, split as follows:

- travelling costs to Technical Body and WG meetings: (the estimated travelling expenses for the STF are those corresponding to ONE person travelling for ONE day every THREE months) 4 KEUR

- other costs directly related to the STF expert(s): none.

### 3.6.3	Qualification required, mix of skills

- number of experts required: 3

- relevant expertise required: 3 candidates ideally should be familiar with the work performed by the API for Open Service Access and with the production of similar conformance test specification work.

## 3.7	Context of the task(s)

The STF has to produce the specifications covered under the work-item DES/SPAN  120088 namely:

i)   protocol conformance implementation statements based on the service properties defined.

ii)  test configurations for both the application and service capability(gateway) side

iii)  test purposes in the form of sequence diagrams detailing the test scripts to be provided.

iv) test suite structure (including valid and invalid behaviour)

## 3.8	Related activities in other bodies and necessary co-ordination of schedules

TC SPAN is responsible the standardisation. This work will also be monitored via steering group meetings by SPAN under the leadership of the API for Open Service Access Project, jointly with 3GPP CN5 and PARLAY.

## 3.9	Scope of the terms of reference and relevant work items

Item numbering above reflects the order of priority.

## Reference specification(s) and existing documents, including ETSI member contributions

ES 201 915 Part 1 to 12 containing the control protocol for the Application Programming Interfaces for Open Service Access

## 3.11	Work item(s) from the ETSI work programme (EWP) for which the STF is required

DES/SPAN 120088.

## 3.12	Expected outputs

Deliverables as listed in 3.11.

A schedule will be proposed at the start of the STF, according to the availability of expertise.

###### B35(01)16 v1.0 (manpower reviewed at 12mm)