Revised Terms of Reference for Specialist Task Force STF 216 (AT/D) for the revision of IP Cablecom standards (TS 101 909 multi-part)

# 0	Revisions of the present document

TC AT-D subgroup IPCablecom identified during AT#5 additional requirements to the TR 101 909 parts that are to be developed during 2002 for initial scoping and planning to cover IPCablecom interoperability:

- DTR/AT 020033-1 – NGN IPCablecom wire-line interoperability.

- DTR/AT 020033-2 – NGN IPCablecom 3GPP interoperability.

- DTR/AT-020034 – NGN IPCablecom end to end provisioning.

Revision 2, 2002-05-15: The Steering Committee decided to review the present document based on the results of STF205 and AT#5 that is to be used for guidance of the work of STF216.

# 1.	Reasons for proposing the Specialist Task Force (STF)

## The steps foreseen

TC-AT approved more than 30 Work Items [WI] corresponding to Parts 1 to 27 of TS 101 909 (some of them with sub-parts) and 2 Work Items corresponding to TR 101 963 and TR 101 972 (both to support TS 101 909 series of Standards) with appropriate Rapporteurs, time schedules, scopes and the necessary information for the production of the deliverable.

Funding is required, therefore TC-AT specifies in the next clauses the proposed STF Terms of Reference [ToR]. All activities require the participation of additional expertise.

The ETSI Secretariat, in consultation with TC AT officials and with the OCG-IP Cablecom group officials, will review all the STF proposals and consult with any committees concerned in order to make a consistency check and improve or amalgamate the proposals. PTCC manager will be consulted.

It is suggested to set up a steering group. The Steering group will need TC-AT and OCG-IP Cablecom officials or experts and the PTCC (not covered by the funding) members where appropriate. The Steering group of STF212 and 216 is the same and will ensure appropriate communication between both STF.

## Background

Within ETSI, AT has a relevant role in the IP Cablecom activities and collaborates very closely with the OCG (Operations Co-ordination Group) Ad-Hoc Group on “cable” and with other Technical Bodies [TB] like JTC Broadcast, TC SPAN (the experts on Services and Protocols), EP TIPHON, TC STQ (experts on Voice and Quality of Service) and many others.

The first set of standards for IP Cablecom (TS 101 909) is important for ETSI to provide standards for the delivery of multimedia IP services over broadband CATV networks. All cable industry sectors are interested to keep the (quickest possible) progress under a single TB and they are supporting TC AT.

“Cable” is probably the most relevant competitor to legacy networks. To inter-operate existing and new networks and launch successfully new services & technologies a balance has to be found between a pragmatic approach for a “real time” progress and the co-operation needed among all the players.

AT initiated work in June 2000, the proposal for the creation of AT refers to cable matters. A need for an ETSI standard was identified in October 2000. The standard was re-structured (Jan. 2001) to follow and contribute to ITU developments. OCG and more directly related TB’s have been regularly contacted. The final decision for the first set of standards was delayed (AbC) to enable the direct participation of members not present in TC AT plenary, especially those of other TB’s who could not have foreseen their presence in last plenary.

Other TB’s, e.g. SPAN, have been or are invited to collaborate with AT in areas they feel they can contribute. This may be from a member, a liaison or a TR/TS/ES but it should always aim an easy integration of the relevant text in the existing structure of TS 101 909-xx.

A central document for the whole project management is TR 101 963 derived from a ECCA (European Cable Communications Association) who’s members are from the European Cable Operators, drafted requirements to these systems.

## Market urgency and goals

European Cable operators are interested in deploying high-speed data and multimedia communications services on cable television systems. These Operators are implementing services today with others field trailing implementations with planned roll out of services. The Industry has identified that within Europe it is far ahead in terms of product design, implementation and service roll out then there are developed European Standards.

The Operators with support from the Cable Vendors have procured a specification (ECCA requirements document) that addresses the high level requirements and priorities.

Cable Vendors motivated by the Cable Operators and based on justified business models have decided to invest in the development of European Standards that would initially be in a catch up mode to reflect today’s European market implementations. Both ECCA and Telecom Labs can be identified as key to identifying the requirements with the Cable Vendors developing the specifications leveraging from current technology deployed in other regions.

Such a close relationship between these 3 partners is geared to meet the needs of the Cable Industry. This can be compared to other successful models within other regions, e.g. Cable Labs.

The Cable Industry initially identified ETSI as a suitable body to meet its needs for these partners to develop the series of European Technical Specifications that will permit the early definition, design, development, and deployment of packetized data-based services over cable systems on an uniform, consistent, open, non-proprietary, multi-vendor interoperable basis. The intended system enables Internet Protocol (IP) based voice communications, video, and data services to be provided to the customer over a hybrid-fibre/coax (HFC) cable access network by utilizing the data over cable service interface specification (DOCSIS) standard as well as DVB-RC as the basic foundation for data transport. The transmission path over the cable system is realized at the head end by a cable modem termination system (CMTS) or Access Node (AN) and at each customer location by a cable modem(CM). The intent is for operators to transfer IP traffic transparently between these interfaces, thereby providing the basic transport mechanism for database multimedia services.

## Initial work

ETSI TC AT, Working Group Digital has produced a set of deliverables (TS 101 909) based on the ITU-T IP Cablecom standardised technologies. TR 101 963 and TR 101 972 have already first drafts, first editions are planned to be adopted during 2001 and aim to support the development and application of TS 101 909. AT experts are enhancing the initial set of deliverables with new parts and revisions of the existing parts to satisfy European market specific requests and the European technical environment. AT now requires the support for revision of these documents during the year 2002. The result of this will enable the terminal systems using the referenced deliverables to integrate additional packages specified by the end of the present year, improve the standards with the experience gained in earlier application and re-align it with all the last versions of standards in this family of standards. It therefore facilitates the correct application of the standards and future enhancements of this emerging technology.

Within TC AT the technical expertise required to fulfil this task is not available within the time-frame specified by the industry and therefore this STF is the only way to achieve the objective. The STF is expected to better take in consideration inputs from other TBs and therefore improve the level of collaboration among the TBs concerned.

The extreme pressure from liberalisation process, the increasing use of internet services and the popularity of the interfaces treated, require a response time not possible to ensure in TC AT, WG Digital without additional focused expert support from the STF.

The documents to be produced are intended to be transformed later in European Standards.  This work has been proposed for funding under initiative “eEurope 2002 – An Information Society For All”, under “The contribution of European standardization to the eEurope Initiative, A rolling Action Plan” especially under key objectives:

- A cheaper, faster and secure Internet, a) Cheaper and faster Internet access and b) Faster internet for researchers and students

- Investing in people and skills, c) Participation for all in the knowledge-based economy

- Stimulate the use of the Internet, a) Accelerating e-commerce

The proposal has not been accepted under the current EC 2001 contract and is proposed for funding under the ETSI FWP.

# 2.	Consequences if not agreed

The base standards contain an extremely large number of requirements and they define the future technology for reliable broadband service delivery to the home to support a wide range of new and exciting multimedia IP services, voice, video, videoconferencing, interactive gaming, high speed internet access, telecommuting and many others to enhance and enrich the quality of life for all. If the standards revisions do not follow the pace of the technology developments, the value of the standardisation work is very limited. Experience in the past confirmed this in different areas. With the pressure from liberalisation, the increasing use of new services and the popularity of the interfaces treated, it is also very likely that different operators and manufactures start diverging from the initial interface implementations specified in the standard if this is not regularly up-dated, particularly in the initial phases of development.

# 3.	Detailed description

The work will be made in a single phase of approximately 2 years requiring 11.5 man-months of total effort, i.e. 8.5mm (2002) and 3mm (2003).

It is extremely important that any problems, corrections, clarifications etc. of the base standard are fed-back to TC AT. In other words, the STF is seen as playing a vital role in validating the base standards.

Here are priorities for deliverables as they were initially identified: P=10=> high; P=1=> low.

Note: parts 7, 8 and 9 do not have at present clear priority assigned. There should be the necessary flexibility to allow in the Work Program management tool the change of priority or the introduction or exclusion of some other part of TS 101 909 or other document related with IPCablecom.

TS 101 909-02; P=9 is the reference architecture for the IPCablecom system that is used to build the corresponding functional and signalling elements. The evolution of this document should take in consideration the industry requests and the evolution of the whole set of documents.

TS101 909-03; P=2 specifies the codec and needs reconsideration.

TS101909-04 (NCS); P=9. NCS is already published with release 0 but updates are needed urgently in support of services needed for Europe. This includes metering and mapping V5 messages to the NCS signals so that the V5 analogue and ISDN BRI services can be supported.

Cable operators consider the V5 aspects of this deliverable as a must have at time of service launch. The Cable Vendors have put forward expert resource from their design teams to focus on completing this deliverable and associated components for signal mapping. An STF would be helpful but currently Engineering Managing Directors form Vendor Organisations have diverted their resource to assist ETSI complete this deliverable.

TS101909-20 (LI) P=9 ; AN STF is required. Cable operators are aiming at specifications published by end of 2001. Cable Vendors have license conditions that require them to provide the means to intercept Packet Data. It is important that an STF assists in this urgent task to begin to scope out the needs and study the IPCablecom components to achieve the interception, mediation and handover of traffic lawfully intercepted. SEC LI are providing great support but it is not envisaged that with the combined resources of SEC LI and AT-D IPCablecom group there will be sufficient resource to adequately complete this task before 2002 Q4. STF is urgently needed to bring the time scales down.

TS101909-22 (MEM) P=2. Phase 2 deliverable. Accounting and billing mechanisms is very important to the operators, equipment is already available and therefore the Vendor group would be able to produce the specifications needed. However an STF would be needed to assist in the development of the specification.

TS101909-23 (IPAN V5 interface) P=10. Cable operators consider this deliverable as a must have at time of service launch. The Cable Vendors have put forward expert resource from their design teams to focus on completing this deliverable and associated components for signal mapping. An STF would be helpful but currently Engineering Managing Directors form Vendor Organisations have diverted their resource to assist ETSI complete this deliverable.

TS101909-24 (ISDN-MTA) P=4 STF needed. Although this has been delegated a lower priority by Cable operators, it is identified in most Operators procurement specifications as a must have! Hence implementations are being developed already that are proprietary. The reason for delegating the priority was more likely to the urgency only identified in 1 or 2 key European markets and because of limited resource time available among the Cable Industry experts to focus on too many items that could easily be identified with equal urgency.

TR101963 P= 8 ; resource available mainly Cable operators members with input from Vendors to identify the technical high level requirements based on market needs.

TR 101 972 P= 5 STF needed to track regional differences. In accordance with the agreement that ETSI worked hard to achieve with the SCTE in North America, it is agreed to not duplicate efforts where work already done may be re-used. As ETSI Director-General indicated in his joint press release ETSI are working to develop the IPCablecom suite of specifications needed for its Cable Industry to deliver the broadband Multimedia services to the home. The collaboration with SCTE as identified by the signed agreements between both parties sets out the opportunity to develop products suitable for the Global market. It is important to developers to be identify the regional differences in order to develop common design platforms and manufacture for the global market. This would help drive down costs and promote the cost efficient introduction of services to the consumer.

## 3.1. Subject title

Revision of a set of deliverables (TS 101 909), based on the ITU-T IP Cablecom standardised technologies

## 3.2. Reference Technical Body:

Technical Committee Access and Terminals - Working Group "Digital" (AT-D)

## 3.3. Other interested TBs (if any):

TC SPAN, EP TIPHON, TC SEC, TC STQ, JTC Broadcast, others specified by the STF Steering Group. All activities in ETSI are co-ordinated by the OCG-IP Cablecom group.

## 3.4. Target date for the start of the revisions work:

February 2002 (approximately).

## 3.5. Duration and target dates for the conclusion of the work

Target date for TB approval is December 2002 and December 2003 as specified in clause 3.11 of the present document. There shall be maintained some flexibility to allow the change of some activities from one year to the other, maintaining the same yearly Budget.

## 3.6. Resources required

### 3.6.1. Necessary manpower

Total manpower requested: 11.5 man-months (8.5MM for 2002 and 3MM for 2003)

Manpower will be allocated to the main tasks as needed, but an approximate breakdown for the deliverables would be:

| Co-ordination and general aspects: | 1.0 Man Months |
| --- | --- |
| TS101909, part 2 (architecture) and others | 4,0 Man Months |
| TR 101 963 | 0.5 Man Months |
| TR 101 972 | 0.5 Man Months |
| DTR/AT 020033-1, NGN IPCablecom wire-line interoperability. | 1.5 Man Months |
| DTR/AT 020033-2, NGN IPCablecom 3GPP interoperability. | 1.5 Man Months |
| DTR/AT-020034, NGN IPCablecom end to end provisioning. | 2.5 Man Months |
| Total | 11,5 Man Months |

Note: This estimate assumes that the STF does not have management functions, thereby allowing all the resource to devoted to technical activity.

### 3.6.2. Estimated costs, additional to the manpower:

Approx 7 travels for the STF leader and/or STF members to attend the TC AT and working group/rapporteur relevant meetings.

Total: 14’000 Euro (approximately 9'000 euro for 2002 and 5'000 euro for 2003).

### 3.6.3. Qualification required, mix of skills

Knowledge on IP cablecom ITU-T and ETSI TS 101 909 series of documents and knowledge and practical experience in each one of the specific areas identified, are required. A single STF of several experts will facilitate the progress of the work.

## 3.7. Scope of Terms of Reference

See clause “ Expected output”.

## 3.8. Context of the task

Revision of deliverables specified in clause 3.12 having in mind experience gained with earlier editions and new packages to be included.

## 3.9. Related activity in other bodies and co-ordination of schedules

To be specified by the Steering Group, if necessary.

## 3.10. Base documents and their availability

TS 101 909 parts 1 to 11, 13-01, 13-02, 17, 19-01, 19-02 and 22 are approved and published (or soon to be), all other parts up to 24 are planned to be published in before Q2 2003. The first draft of test parts is planned for 2Q2002.  Once these phases of deliverables are stable the next phase of deliverables will be developed for support of enhanced IP services.

In addition, reference should be made to the current draft of TR 101 963 and TR 101 972.

## 3.11. Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The ETSI deliverables referred to in 3.6.1 revised and ensuring good quality and consistency, prepared for an increasing global usage. The Steering Committee will adapt the priorities to follow the AT membership requirements (adaptations to clause 3) and specify the appropriate time schedules.

STF216 will perform a preliminary study on NGN IP cablecom interoperability with wire-line, 3GPP and end-to-end provisioning.  They will produce an initial version (including ToC and Scope) of the relevant deliverables, which will be finalized by the new STF on NGN@IPCable, in 2003.

## 3.12	Expected output(s):

The consistent good quality revision of following ETSI Standards will be produced. The Standards will be prepared for an increasing global usage. Firstly TS will be produced and will progress later to ES in accordance with the base standards:

| Work Item Ref. | Doc. Number | Title |
| --- | --- | --- |
| 2002 |  |  |
| DTS/AT-020028-02-02 | TS101 909-02 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 02: Architecture |
| DTS/AT-020030-04 | TS101 909-04 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 04: Network Call Signalling Protocol |
| DTS/AT-020028-09 | TS101 909-09 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 09: Network Call Signalling MIB requirements |
| DTS/AT-020020-20-02 | TS101909-20 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 20: Lawful Interception |
| DTS/AT-020020-16 | TS101909-16 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 16: CMS to CMS signalling |
| DTS/AT-020020-23 | TS101909-23 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 23: Line Control Signalling (LCS) IPAT access |
| DTR/AT-020026 | TR 101 972 | Tracking regional technical differences in IP Cablecom standards and engineering change notifications |
| DTR/AT 020033-1 | Prelim. Study, ToC & Scope | NGN IPCablecom wire-line interoperability. |
| DTR/AT 020033-2 | Prelim. Study, ToC & Scope | NGN IPCablecom 3GPP interoperability. |
| DTR/AT-020034 | Prelim. Study, ToC & Scope | NGN IPCablecom end to end provisioning. |
| 2003 |  |  |
| RTS/AT-020028-07 | TS 101 909-07 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 07: Management Information Base (MIB) Framework |
| RTS/AT-020028-08 | TS 101 909-08 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 08: Media Terminal Adapter (MTA) Management Information Base (MIB). |
| DTS/AT-020020-24 | TS 101 909-24 | Digital Broadband Cable access to the Public Telecommunications Network; IP Multimedia Time Critical Services - Part 24: MTA Basic Access ISDN Interface |
| DTR/AT-020021 | TR 101 963 | Report on Requirements of European Cable Industry for implementation of Europacket cable/IPCablecom technologies; identification of high level requirements and establishment of priorities |

V1.0 approved B35(01)16, B38(02)22 extended scope and resources