Terms of Reference for Specialist Task Force 220 (TC ESI) on
European standardization initiatives in support of business self-regulation: electronic signature infrastructure standardization

###### Extended in September 2002 by inclusion of Task 5
updated 2 June 2003 with revised Task 3 and 
Task 1 travel/workshop budget transfer

# 1	Reasons for proposing the Specialist Task Force (STF)

## 1.1	Object

The object of this STF is to progress the standardization of electronic signature infrastructure in response to mandate M290 (“Support of the legal framework for electronic signatures – Phase 2: Implementation of the work programme resulting from mandate M279 and presented in Section 8.3 of the (draft) report prepared by EESSI (http//www.ict.etsi.org). The tasks performed will follow the proposed work programme set out by the Electronic Signatures Standardization Initiative (EESSI) and support the implementation of the EC Directive in electronic signatures in accordance with a commonly agreed work plan coordinated between ETSI and CEN (CEN/ISSS). This Order Voucher covers the third phase of tasks as described in the EESSI programme. The tasks to be performed also fall under the e-Commerce action line of the eEurope Initiative.

Open networks such as the Internet are of increasing importance for worldwide communication. They offer the possibility of interactive communication between parties who may not have pre-established relationships. They offer new business opportunities by creating tools to strengthen productivity and reduce costs, as well as new methods of reaching customers. Networks are being exploited by companies that wish to take advantage of new ways of doing business and new ways of working, such as teleworking and virtual shared environments. Government departments are also using these new networks in their interactions with companies and with citizens. Electronic commerce presents the European Union with an excellent opportunity to advance its economic integration.

However, to make best use of these opportunities, a secure environment with respect to electronic signature is essential. A number of methods exist to sign documents electronically but when digital signatures are used the verification of the authenticity and integrity of the data the identification of the signer is not necessarily proven. It has already been identified that one of the impediments to electronic commerce is the lack of standards to support the use of electronic signatures and certificates. The proposed work complements and supports the EU Directive and M290, and this is being co-ordinated with CEN/CENELEC and other interested parties by means of active participation with the ICTSB and EESSI. The importance of this work has resulted in an aggressive timetable for those areas where work was completed during 2000-2001 and is continuing in 2002. Due to the need to embark upon the new work and the amount of effort required to meet the targets set, ETSI Specialist Task Forces (STFs) 147, 155 and 178 were set up to assist the ETSI Electronic Signature and Infrastructure (ESI) WG active in this aggressive standardisation activity. STFs 155 and 178 are now completing their tasks within the current EESSI programme. A further phase is now required which addresses the work to be done during 2002. This new phase builds upon the deliverables of the present and past activities, providing extensions and complementary components, necessary for the implementation of the electronic signature infrastructure. This new phase is based on feedback given and knowledge gained from the previous standardisation activities.

The activities will be performed in the context of implementing the work programme arising out of the EESSI initiative. This proposal is designed to be consistent with the wider initiative and will be confined to the infrastructure elements of electronic signatures in support of the requirements of the Directive. The output will be in the form of ETSI Standards (ES) and/or Technical Specifications (TS) to influence early developments. Any ENs will be developed in accordance with the final EESSI programme and mandate.

## 1.2	Proposed Activities

It is proposed to create a Specialist Task Force (STF), monitored by the Electronic Signature and Infrastructure Working Group (ESI WG). The STF will perform the tasks described below and produce the agreed deliverables over a twelve-month period under a total resource of 20 man-months. The duration of the work is over a 14-month period.

The STF is intended to comprise up to ten experts, including the overall STF co-ordinator, and the responsible editors for the different tasks within the STF programme, depending on the skill profiles of the available candidates and the form of work organisation. A mixture of work from their home office and a number of joint task force sessions are proposed. The members of the STF will be experts in security, existing digital signature and public key infrastructure architectures, technologies and standards, security management a well as the European and International standardization processes.

The STF will work alongside and supplement the efforts of ETSI members in the drafting of deliverables for electronic signature and infrastructure standards. These will cover different topics and may result in multiple deliverables at the end of the day. The output is required to enable the interoperability of electronic signatures and public key certificates used in secure business transactions and to meet the minimum-security requirements for the main components of the infrastructure.

# Consequences if not agreed:

Timely standardisation in this area will make it possible to influence early developments. If the standards are delayed then de facto standards could dominate the market before formal standards are available. This will also act as an obstacle to the implementation of the Directive through reference to deliverables from the formally recognised ESOs.

The proposed work areas build to a large part upon ongoing work in the ETSI ESI WG, supported by the deliverables from STFs 147, 155 and 178, which will result in the production of seven new technical standards and four technical reports by early 2002. If another standards body has to complete the programme, most of the experience and synergy, i.e. a considerable part of earlier investment will be wasted.

If ETSI is not able to accomplish its share of the work programme CEN/ISSS may be asked to cover all areas or the work will be delayed. This, in addition to delay of the EESSI programme, may also have the consequence that competence, experiences and interests represented by ETSI member organisations would not become part of the new standards.

# Detailed description:

## 3.1		Subject title:

## European standardization initiatives in support of business self-regulation: Electronic signature infrastructure standardization

ETSI ESI:  	Chairman: Gyorgy Endersz

## 3.3.	Other interested TBs:

Since Smart Cards are an optional element in an electronic signature solution, the ETSI Project Smart Card Platform (EP SCP) might be involved in this study. EP Mobile Commerce is a potential user of ESI WG results.

## 3.4.	Target date for the start of work:

September 2002

## 3.5.		Duration and target date for the conclusion of the work (TB approval):

Until ESI#7, in 1Q2004.

## 3.6	Resources required

### 3.6.1	Necessary manpower

Total resources required: 20,15 man months (262 kEUR), for drafting deliverables:

### 3.6.2	Estimated costs, additional to the manpower:

A travel budget of 50 kEUR has been estimated to be necessary in relation with the requirement to ensure liaison with other bodies outside ETSI, in particular with CEN/ISSS, IETF, W3C and ISO TC68.

The travel budget is allocated as described in the 5 tasks involved.

Cost for workshop to progress and promote Task 1: 12 kEUR

Total additional cost: 62 kEUR

TOTAL COST =324 kEUR.

### 3.6.3	Qualification required, mix of skills

Up to 10 persons (including editors) depending on skill profiles of available experts, and the form of work organisation. A mixture of work from home office with joint task force sessions of 2-3 days is proposed.

The candidates will be experts in security, existing digital signature and public key infrastructure technologies, architectures and standards, security management and the European and global standardisation processes.

The topics to be addressed are different which may result in multiple deliverables. Work structure and processes will be optimised during the detail planning of the action.

## 3.7 	Scope of Terms of Reference:

Areas to be covered include:

- Task 1: Technical standards for harmonised provision of TSP status information

The normative work to be carried has been outlined by the STF178 Task 5 activity (ETSI TR 102 030). The scope of this task is to provide the set of specifications, which will allow interoperable provision of TSP (CA) status information to relying parties, who need to validate the trustworthiness of the service, which certified the signer of a contract, transaction, etc.

The standard needs the support of the different national schemes that run and supervise the certification schemes. These actors are currently not represented in the ETSI ESI WG area and thus, need a special arrangement to become involved in the standard development, promotion and implementation process. A workshop is proposed to this end to be arranged about 3 months after the start of this task.

The development of this standard has to be done in close interaction with regulatory/supervisory and voluntary schemes in Europe and with corresponding organisations oversees, particularly with APEC eSTG, where many Asia – Pacific economies are represented (including Australia, USA and Canada) and the Asian PKI Forum.

Start: September 2002

Estimated STF resource 5,9 MM (76,8 kEUR)

Cost of proposed workshop: 2,7 kEUR

Cost of travel: 12,5 kEUR (European travels plus 2 international)

Deliverable: ETSI TS (DTS/ESI-000010)

Total cost for Task 1: 92 kEUR.

- Task 2: Internationalisation of certificate policies

ISO TC 68 has started a work item on a PKI Practices and Policy Framework.  This work item is targeted at the Banking community but it has already been recognised by groups working on PKI (e.g. PKI forum) that this has general applicability to PKI and CA for a range of market sectors.

Activity in ISO TC 68 is being monitored by the ETSI ESI WG, but additional resource is needed to make any type of significant impact on this work.  An American national standard ANSI X9.79 was originally fed in as the starting point, but it has been re-drafted as WD21188-1 to enable the group to take into account other International activities, in particular to take account of the EU Directive on Electronic Signatures as reflected in the EESSI-ETSI standards TS 101 456 and TS 102 042.

There is a need to ensure that this potentially key standard is aligned with the ETSI standardisation.

In order to present and promote contributions from ESI WG, a representative of this Task needs to attend two meetings per year of ISO TC 68 WG 8. Formal liaison has been established between ETSI ESI WG and ISO TC68 SC2, in order to allow direct participation by ETSI representative to the relevant ISO meetings and access to working documents.

Estimated STF resource 4 MM (52 kEUR)

Start: July 2002

Deliverable: 	Contributions to ISO technical standard, harmonised with TS 101 456
	TR on harmonisation (DTR/ESI-000009), possible input to maintenance of TS 101 456

Estimated Travels: 2 International, 4 European (9 kEUR)

Total cost for Task 2: 61 kEUR.

Task 3: Technical Standard for Certificate Profile

The normative work to be carried out has been pointed out by the voluntary ETSI TR 102 153. The scope of this task is to provide a set of certificate profiles, which will allow actual interoperability of certificates issued under the various European Member States provisions for the purposes of qualified signature, peer entity authentication and data authentication.

The standard needs the support of the different national bodies that define the certificate profiles and run the qualified certification services providers accreditation. These actors are currently not represented in ETSI ESI and thus a special arrangement is required so that they become involved in this standard’s development, promotion and implementation process

The development of this standard is to be done in close interaction with corresponding standardization organizations, namely IETF and ISO.

Proposed start: June 2003 (duration 10 months, until ESI#7 in 1Q2004)

Estimated STF manpower resource: 5 man months or 108 man-days (65 KEUR).

Deliverable: ETSI TS on Technical Standard for Certificate Profile (DTS/ESI-000018)

Estimated travels: 6 European meetings plus 2 international meetings (11 KEUR)

Total cost for task: 76 KEUR.

- Task 4: Policy requirements for certifying attributes CSPs issuing attribute certificates

This task builds upon the results to be reported by the ongoing activity in STF 209, Task 2 deliverable “Identification of requirements for attribute certification”. The scope of Task 4 is to develop a standard, providing requirements for the management of attribute certification. This task will address CSPs issuing attributes certificates and attributes in Public Key Certificates, as well.  The work can, for its structure and some of the contents, draw upon the earlier published TS 101 456.

Start: October 2002

Estimated STF resource is 3 mm (39 kEUR).

Cost of travel: 6 kEUR (6 European travels)

Deliverable: ETSI TS (DTS/ESI-000012) TS 102 158

Total cost for task 4: 45 kEUR

- Task 5: Revision of TS 101 733 and associated standards

The task will address the evaluation of the change requests by the EC concerning ETSI-EESSI standards, based on conclusions of the EC-led evaluation of EESSI deliverables and discussions, comments by the A9-Commettee. Although the formal requests has, as of yet, not been communicated to the EESSI, it became already clear that the focus of change proposals concerns TS 101 733, in particular to allow implementers and users to have more flexibility in chosing their options among the alternative formats. Another issue is to separate the format and policy parts of the standard.

Any changes of TS 101 733 will propagate through the associated standards RFC  and TS 101 903, and the W3C-version of the latter, all based on TS 101 733. In order to maintain internationalisation of the base standard, the revised versions have to be submitted to IETF, respectively W3C.

Both the detail planning and the priorities within the budget of this task (50kEURO) will be affected by the formal requests of the Commission.

Estimated STF resource 3,15 MM (41 kEUR)

Start: October/November 2002

Deliverables:	RTS/ESI-000017: revised TS 101 733

Submission of revised RFC xxx to IETF

Submission of revised TS 101 903 to W3C

Estimated Travels: 2 International, 4 European (9 kEUR)

Total cost for Task 2: 50 kEUR.

## 3.8	Context of the task(s):

Work alongside and to supplement the efforts of ETSI member experts in the drafting of Electronic Signature and Infrastructure Standards.

The work will aim to develop standards to meet minimum requirements for interoperability of electronic signatures and public key certificates used in secure business transactions.

Close collaboration will be established with the CEN/ISSS workshop on electronic signatures.

Activities in Task 5 respond to some of the requests for revision of EESSI deliverables, arising from the Commission-led evaluation of EESSI deliverables and from the subsequent meeting of the Article-9 Committee, in this case the ones addressing TS 101 733 “Electronic Signature Formats”. Any revision of this standard will effect TS    , and the corresponding submissions to IETF (RFC   ) and to W3C.

Feedback from actors in the market, both users and vendors shall be ensured. The ETSI public El Sign Web-site and open mailing list gathers currently 400+ members world-wide, from industry, business, governments and academia.

The close interaction with IETF and W3C, established during phase 2 and 3 of the EESSI programme, will be further developed in order to achieve global harmonisation and uptake of the new standards.

Standards will use available material and focus on profiling, supplementing and where necessary developing new specifications. IETF work in the area (PKIX) is one major source of material.

## 3.9	Related activity in other bodies and co-ordination of schedules:

ICTSB Initiative on European Electronic Signature Standardisation and, in particular the CEN/ISSS led part of the Work Programme set in train by the EESSI.

ISO TC68 work on certificate policies is target of ESI WG harmonisation effort.

IETF work within several will become an area of common interest between ETSI and IETF.

W3C and bodies active in XML-work for EDI applications are potential liaisons for the XML signature format work in ETSI.

## 3.10	Base documents and their availability

- ETSI Report - Electronic Signature Standardisation (ETSI/TC-SEC(98)8 - TD 008)

- European Electronic Signature Standardization Initiative (EESSI) Final Draft of the EESSI Expert Team Report, June 18, 1999

- ETSI deliverables from EESSI phase 2 and 3.

- CEN/ISSS workshop agreements of phase 2 and 3 of the EESSI programme.

## 3.11	Work Item(s) from the ETSI Work Program (EWP) for which the STF is required:

DTR/ESI-004023, DTS/ESI-004024, DTS/ESI-004025, DTS/ESI-004026, Revised TS 101 733

## 3.12	Expected output(s):

The deliverables under 3.11, assuming start in September 2002:

- Intermediate report for EC/EFTA	March 2003

- STF draft ready for ESI WG approval	August 2003

- Reference ESI WG approval 	November 2003

- Publication	March 2004

- Final Report for EC/EFTA	March 2004

v. 5.0 - B38, reviewed during Preparatory Meeting 24/06/2002

v. 5.1 - Update of wi references by ETSI Secretariat further to change of TB name (ESI)

v 5.2-  27 Sept 2002, include Task 5 (50kEUR), §3.8 settled

v 6.0 - 2 June 2003 updated with revised Task 3 (Technical Standard for Certificate Profile replacing Technical standards for signature policies), conclusion of the work March 2004, after ESI#7.

V6.1 – 10 June 2003 Task 1 travel/workshop budget transfer 2500 from travels + 9 300 from workshop (authorization Gavin Craik)