Specific Terms of Reference 
for the 2003 activity of the
Specialist Task Force MC 
(AT-D) on NGN @ IPCablecom 
aligned with B40TD29

1	Reasons for proposing the Specialist Task Force (STF)	1

2	Consequences if not agreed	2

3	Detailed description	2

3.1	Subject title: ETSI TC AT, WG Digital, IPCablecom Specifications	2

3.1.1	Phase 1a (1st half 2003), “STF funds for immediate release - day 1” [B40TD29]	2

3.1.2	Phase 1b (2nd half 2003), “STF with approval of funds delayed until mid 2003 (and so not for immediate start)” [B40TD29]	2

3.1.3	Phase 1c (2nd half 2003), “STFs assumed to be funded by eEUROPE (under new contract and so not for immediate start)” [B40TD29]	2

3.2	Reference Technical Body	3

3.3	Other interested TBs (if any)	3

3.4	Target date for the start of work	3

3.5	Duration and target date for the conclusion of the work (TB approval)	3

3.6	Resources required	3

3.6.1	Necessary manpower	3

3.6.2	Estimated costs, additional to the manpower	3

3.6.3	Qualification required, mix of skills	3

3.7	Scope of Terms of Reference	4

3.8	Context of the task(s)	4

3.9	Related activity in other bodies and co-ordination of schedules	4

3.10	Base documents and their availability	4

3.11	Work Item(s) for which the STF is required	4

3.12	Expected output(s)	4

3.13	Wished but non expected output(s), “STF work not considered for funding” [B40TD29]	4

Annex A	Multi-annual Work Programme for STF MC	5

Annex B	Complete ToR for Multi-annual activity of STF MC (B38PD22rev1)	5

# 1	Reasons for proposing the Specialist Task Force (STF)

This STF is in approval phase and resulted from the need to continue the work of STF 216 on supporting IPCablecom specifications, now in later phases, where multimedia and interoperation with other NGN need to be specified. It also benefits from initial work of STF 223.

This activity shall take advantage from STF 216 experience, from which this STF MC will take over and complete in 2003 (according B40TD29a1) following WIs:

- DTR/AT-020034 – NGN IPCablecom end to end provisioning

- DTR/AT 020033-1 – NGN IPCablecom wire-line interoperability

- DTR/AT 020033-2 – NGN IPCablecom 3GPP interoperability

2003 will be the first period of activity of STF MC. The present document should be understood as a specific application of the multi-annual ToR of the STF MC as submitted to the Board. It specifies in detail the activity planned for 2003 based on B40TD29.

Note:	The studies proposed for 2003 will lead to the enhancements of existing parts of (or to the development of additional parts) the TS 101 909 series during 2004.

Many other IPCablecom deliverables will benefit from the above WIs (see Annex A).

Annex B includes the complete ToR for this STF MC for a multi-annual base of work and has a more consistent and detailed justification for its activity.

# 2	Consequences if not agreed

The progress of IPCablecom in ETSI may be challenged and the convergence Telecom-Broadcast delayed in Europe.

# 3	Detailed description

## 3.1	Subject title: ETSI TC AT, WG Digital, IPCablecom Specifications

The activities listed below exclude administrative expertise and refer only to 2003.

### 3.1.1	Phase 1a (1st half 2003), “STF funds for immediate release - day 1” [B40TD29]

The following WI first edition only with very high-level requirements should be completed during the first half of 2003, according the document B40TD29a1:

- Initial document with outline of DTR/AT-020034: End to End Provisioning for the IPCablecom IPAT Architecture

### 3.1.2	Phase 1b (2nd half 2003), “STF with approval of funds delayed until mid 2003 (and so not for immediate start)” [B40TD29]

The following enhanced 2nd version of WI should be completed during the second half of 2003 according the document B40TD29a1:

- Second enhanced and detailed edition of DTR/AT-020034: End to End Provisioning for the IPCablecom IPAT Architecture

Note: 	this 2nd edition activity should facilitate a quicker and clear development of the corresponding technical requirements to be included in the TS 101 909 series.

### Phase 1c (2nd half 2003), “STFs assumed to be funded by eEUROPE (under new contract and so not for immediate start)” [B40TD29]

If CEC supports AT initiative, the following WIs should be completed during the second half of 2003:

- DTR/AT-020033-01: IPCablecom interoperability with wireless IP networks.

- DTR/AT-020033-02: IPCablecom interoperability with wire-line IP networks

Note: 	this activity should facilitate a quicker and clear development of the corresponding technical requirements to be included in the TS 101 909 series.

## 3.2	Reference Technical Body

Technical Committee Access and Terminals - Working Group "Digital" (AT-D).

## 3.3	Other interested TBs (if any)

TC SPAN, TC TIPHON, TC SEC, TC STQ, JTC Broadcast, others specified by the Steering Group.

## 3.4	Target date for the start of work

- Phase 1a: January 2003

- Phase 1b: July 2003

- Phase 1c: July 2003

## 3.5	Duration and target date for the conclusion of the work (TB approval)

- Phase 1a: 6months

- Phase 1b: 6months

- Phase 1c: 6months

## 3.6	Resources required

- Phase 1a: 50 k€

- Phase 1b: 80 k€

- Phase 1c: 283 k€

Note: 	the total value requested is 24 MM. for the proposal to be submitted to EC/EFTA.

### Necessary manpower

- Phase 1a: 3.7 MM

- Phase 1b: 6 MM

- Phase 1c: 21 MM

NOTE: 	The STF will be led by PTCC, all the resource will be devoted to technical activity.

### 3.6.2	Estimated costs, additional to the manpower

- Phase 1a: 1.9 k€

- Phase 1b: 2 k€

- Phase 1c: 10 k€

### 3.6.3	Qualification required, mix of skills

Deep knowledge and experience of all IPCablecom and 3G standards, systems & equipement is requested.

## 3.7	Scope of Terms of Reference

See clause 3.1 and annex B.

## 3.8	Context of the task(s)

Take over the support function to IPCablecom specifications produced by STF 216 and apply initial results of STF 223.

## 3.9	Related activity in other bodies and co-ordination of schedules

To be specified by the Steering Group, if necessary.

## 3.10	Base documents and their availability

TS 101 909 parts 1 to 13, 17 to 19, 20-01, 22 and 23 are approved and published (or soon to be).

## 3.11	Work Item(s) for which the STF is required

See clause 3.1 and annex B.

## 3.12	Expected output(s)

Consistent ETSI deliverables of good quality, according to the WI list in 3.1.

## 3.13	Wished but non expected output(s), “STF work not considered for funding” [B40TD29]

Approximately 88% (70%if the 2nd half of the year budget will be accepted) of the proposed funding of this STF was not yet accepted. This represents a major risk for the evolution of IPCablecom if CEC or the ETSI Board will not approve the proposed budgets for phase 1b and 1c, as specified above.

# Annex A	Multi-annual Work Programme for STF MC

Many deliverables are in the scope of STF 216. It can be considered that they also are in the scope of STF MC and can benificiate from its activity. The table included in STF 216 ToR for 2003 specific activity shows the most relevant WIs identified under this scope.

Note:	according to the basic ToR of STF 216 ”there shall be maintained some flexibility to allow the change of some activities from one year to the other”. Similar applies to STF MC, not on central documents to be produced but on the TS 101 909 parts beneficiating from them.

| Work Item | Title or Short title for the work to be done |
| --- | --- |
| 2002 | Earlier (other) STF’s related activities |
|  | Diverses from STF 216 on IPCablecom standardisation activity |
|  | Diverses from STF 223 on NGN @ Home scopeing standardisation activity |
| 2003 |  |
| DTR/AT-020034 | Work transf. from STF 216, conclude 1st edition with high level requirements: End to End (from eMTA to the V5.2 interface) Provisioning for IPAT architecture |
| DTR/AT-020034 | Conclude 2nd edition with detailed level requirements: End to End (from eMTA to the V5.2 interface) Provisioning for IPAT architecture |
| DTR/AT 020033-1 | Work transferred from STF 216: NGN IPCablecom wire-line interop. |
| DTR/AT 020033-2 | Work transferred from STF 216: NGN IPCablecom 3GPP interoperability |
| 2003 or later | Voluntary work or later STFs |
| TR’s on IPCable | IPCablecom frame work studies/ reports, general and specific in different areas, centred in the European implementation of this technology: Revision of existing deliverables and creation of new ones, as appropriate |
| TS 101 909-parts | Revision of existing parts and creation of new parts, as appropriate |

# Annex B	Complete ToR for Multi-annual activity of STF MC (B38PD22rev1)

The attached document is based on an up-dated version of the B38PD22rev1 and foreseen for a multi-annual base of work. It has a more consistent and detailed justification of the STF MC activity.

v4.2 approved B40 Phase 1