Terms of Reference for Specialist Task Force STF257
EP BRAN / HiperLAN2) on ”UDP/IP based validation of Test Specifications for the Interoperability of HiperLAN2 protocols”

# 1	Reasons for proposing the Specialist Task Force (STF)

The work on HiperLAN2 test specification conducted so far resulted in 600 test cases. These test cases were not validated since there was no radio based test tool available. During 2003 STF243 has achieved results that make the validation of test cases possible. STF243 specified the Application Programming Interface and implemented it as a virtual tester using UDP/IP as a transport mechanism. This approach was already used to demonstrate how validation of test cases can be done and also how the resulting test tool could be used for testing/debugging of HiperLAN2 protocols.

## 1.1	Overview of the proposal

### 1.1.1	Purpose of the work

The main objective of this STF is to validate the conformance test specifications for HiperLAN2 systems. This is possible using the virtual tester approach as a first step. This step should lead to the use of test specifications in member companies and should speed up and make cheaper the development of radio based test tools. Other objective is to improve the capabilities of the virtual tester by specifying and implementing new versions of API to better support testing over UDP/IP transport layer.

### 1.1.2	Relation with the ETSI Strategic Objectives

### 1.1.3	Relation with other activities within ETSI and/or related organizations

HipeLAN2 companies plan to use validated test suite and HiperLAN2 Global Forum is considering to make it part of their certification scheme. For this reason, the validated test cases need to be made available as soon as possible.

### 1.1.4	Priority within the TB

BRAN is requesting STFs for 3 standards areas being developed by BRAN, i.e. HiperLAN2, Hiperaccess and HiperMAN. The development of conformance test specifications for HiperLAN2 and Hiperaccess will have been completed in 2003 and resource is required to perform validation and maintenance, allowing completion of the work by BRAN and beginning of use by the industry. From that perspective, completing the work for HiperLAN2 and Hiperaccess is perceived as having higher priority.

### 1.1.5	Motivation why the STF is urgently needed

Following the development of HiperLAN2 conformance test specifications and the development of the virtual tester, it is important to close the loop during 2004 by validating the test specification so that it can be used in the industry for in-house testing, any certification schemes based on it and/or in interop events.

The already developed virtual tester has demonstrated its potential and is already making validation possible. However, the analysis of the test specification demonstrated the need to specify and implement an extended API.

Validation of the test specification requires updating of test specification documents based on using the executable test suite. Expertise in test specification methodology and test specification language TTCN is required. Software tools for TTCN editing and compilation available in ETSI will be used. Co-ordination with member companies and EP BRAN is also required. All this is best achieved using the STF mechanism.

## 1.2	Organization of the work

### 1.2.1	Confirmation of active support from the Members

The companies supporting this work are Alvarion, Marconi, TMM, Stepmind. TMM is providing a rapporteur for the WIs covered by this ToR.

During previous phases of the work on test specification active collaboration was established between member companies and STF experts and this is expected to continue.

### 1.2.3	Identification of tasks, phases, priorities, technical risk

The major task is to validate the test cases contained in the HiperLAN2 test specification. During validation, the experts have to work with member companies to determine the source of any problems in running the tests and update the test specification if required. It also expected that validation process will sometimes reveal the need for corrections in the base standards.

Second important task is specification and implementation of extended API for UDP/IP based testing.

The two tasks could run to some extent in parallel, but validation of some test cases will require implementation of extended API.

Crucial for success of this activity is the level of co-operation between interested member companies and the experts working at ETSI. The experience in 2003 is positive and we expect that this will continue.

### 1.2.4	Outcome of the STF

The planed test specification deliverables are revisions of the following documents:

|  | Test Specification |
| --- | --- |
| Source specification | PICS | TSS & TP | ATS |
| HIPERLAN2 DLC TS | X | X | X |
| Packet based CL common part | X | X | X |
| Packet based CL (Ethernet SSCS) | X | X | X |
| Packet based CL (IEEE 1394 SSCS) | X | X | X |

The other planed deliverable is the revision of the TR specifying the ATS.

# 2	Consequences if not agreed:

If the validation of the test specifications is not preformed, the results achieved so far will stop short of providing a reliable HiperLAN2 test executable that could productively be used by the industry. A common effort proposed by this STF may be replaced by extensive, non-coordinated efforts by individual member companies. The overall cost will be increased and the results will come considerably later. This will have an adverse effect on products, both in terms of their costs and potentially in terms of the level of interoperability of devices produced by different vendors.

# 3	Detailed description:

## 3.1	Subject title:

UDP/IP based validation of Test Specifications for the Interoperability of HiperLAN2 protocols.

## 3.2	Reference Technical Body:

EP BRAN will be responsible for the approval of all the deliverables of this STF.

## 3.3	Other interested TBs (if any):

HiperLAN2 devices as specified in the Home profile could be interesting for next generation home networks (AT).

UDP/IP based virtual tester approach could potentially be interesting to many ETSI technologies and TBs. The results of this STF could therefore provide valuable experience that could be reused by other ETSI TBs.

## 3.4	Steering Committee

EP BRAN will monitor the progress through the rapporteur and no steering committee is planned.

## 3.5	Support from ETSI Members

The companies supporting this work are Alvarion, Marconi, TMM, Stepmind. TMM is providing a rapporteur for the WIs covered by this ToR.

## 3.6	Target date for the start of work:

November 2003.

## 3.7	Duration and target date for the conclusion of the work (TB approval):

The duration of the work is planned to be 6 month at most. The target is to complete the work as soon as possible and no later then July 2004.

## Resources required

Total resources required 78 000 EUR to be used for experts’ manpower. No additional costs are planned.

### 3.8.1	Experts manpower

Manpower resources required: 130 man-days (78 000 EUR), split as follows:

- Drafting deliverables:	65	man-days

Test specification document updates

API specification update

- Drafting non-published documents:	15	man-days

Reporting to member companies and EP BRAN on validation progress and resolving the problems noted during validation.

- Other tasks: 	50	man-days

Implementing the new API versions.

Running the test cases.

Making corrections to a virtual tester if required.

Analysing the test execution and determining the course of action.

### 3.8.2	Estimated cost, additional to the manpower:

No additional cost.

It will be necessary for the ETSI PTCC officer supporting this STF to attend BRAN meetings. This cost will be covered by the ETSI Secretariat and is not included in the tables.

### 3.8.3	Estimated cost of Members’ contribution

During validation the STF needs to use the protocol prototype executables in order to progress the work. The member companies have to prepare the executables, evaluate the findings of the STF, prepare change requests for base standards, make changes in their respective executables. Any API changes that are agreed, need to be implemented in all prototypes. In addition the changes in the test spec documents need to be reviewed and approved by BRAN. With all this, the voluntary contribution is estimated to be above 45 man days or an equivalent of 27 000 Euro.

## 3.9	Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Number of experts required: 3

- One expert with expertise in working with PICS, Test Suite Structure/Test Purposes (TSS&TP) documents and ATS in TTCN, available part time for approximately 45 man days.

- One experts with understanding of HiperLAN2 API, available part time for approximately 20 man days.

- One or two experts with experience in developing and using a virtual tester, available part time for approximately 65 man days.

The following skills should be available in the team.

- Expertise in conformance testing and writing conformance test specifications;

- Knowledge of the Conformance Testing Methodology ISO/IEC 9646;

- Expert knowledge of TTCN and preferably both TTCN-2 and TTCN-3;

- Use of  tools such as Telelogic Tau and testingTech;

- Good programming skills and knowledge of modern software engineering techniques.

- Knowledge of ASN.1

- Knowledge of Java programming language

## 3.10	Scope of Terms of Reference:

The scope of the work includes validation of HiperLAN2 test specifications using UDP/IP transport layer, extension of the API specification and its implementation in the virtual tester. All testing documents (PICS< TSS&TPs and ATS) will be updated.

## 3.11	Organization of the work in tasks and/or phases:

The work will include:

1. preparing, executing and evaluating the trials using the virtual tester

2. discussing with interested companies a way forward (what to change)

3. preparing CRs for test specifications for base or test specifications

4. implementing changes in the test specifications

5. repeating the above as required

Other part of work is related to specification and trial implementation of the API for UDP/IP based testing.

## 3.12	Related activity in other bodies and co-ordination of schedules:

HipeLAN2 companies plan to use validated test suite and HiperLAN2 Global Forum is considering to make it part of their certification scheme. For this reason, the validated test cases need to be made available as soon as possible. Very close co-ordination between the STF and member companies will be required.

## 3.13	Base documents and their availability

The STF work will be based upon the following documents:

| Name of the work item | Stable version expected availability |
| --- | --- |
| TR 101 031: Broadband Radio Access Networks (BRAN); HIgh PErformance Radio Local Area Network (HIPERLAN) Type 2; Requirements and architectures for wireless broadband access. | Available |
| DTS/BRAN-0024003-1: Broadband Radio Access Networks (BRAN); Cell based convergence layer for HIPERLAN Type 2; Part 1: Common part | Available |
| DTS/BRAN-0024003-2: Broadband Radio Access Networks (BRAN); Cell based convergence layer for HIPERLAN Type 2; Part 2: ATM-UNI service specific part | Available |
| DTS/BRAN-0024004-1: Broadband Radio Access Networks (BRAN); Packet Based Convergence Layer for HIPERLAN Type 2; Part 1: Common Part | Available |
| DTS/BRAN-0024004-2: Broadband Radio Access Networks (BRAN); Packet Based Convergence Layer for HIPERLAN Type 2; Part 2: Ethernet Service Specific Convergence Sublayer | Available |
| DTS/BRAN-0024004-3: Broadband Radio Access Networks (BRAN); Packet Based Convergence Layer for HIPERLAN Type 2; Part 3: IEEE 1394 Service Specific Convergence Sublayer | Available |
| DTS/BRAN-0024004-4: Broadband Radio Access Networks (BRAN); Packet Based Convergence Layer for HIPERLAN Type 2; Part 4: IEEE 1394 Bridge Layer | February 2001 |
| DTS/BRAN-0020004-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2 Data Link Control (DLC) Layer; Part 1: Basic Data Transport Functions | Available |
| DTS/BRAN-0020004-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2 Data Link control (DLC) Layer; Part 2: Radio Link Control Sublayer Basic Functions | Available |
| DTS/BRAN-0020004-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Data Link Control (DLC) Layer; Part 3: Profile for Business Environment | Available |
| DTS/BRAN-0020004-4: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2 Data Link Control (DLC) Layer; Part 4: Extension for Home Environment. | Available |
| ETR 212: PICS pro-forma style guide | Available |
| ETR 266: Test purpose style guide | Available |
| ETS 300 406: Protocol and profile conformance testing specifications; standardisation methodology | Available |
| DTS/BRAN-002T004-2-2: Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for Radio Link Control Sublayer (RLC) Basic Functions; Part 2: Test Suite Structure and Test Purposes (TSS & TP) | Available |
| RTS/BRAN-002T0A4-2-3: Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for Radio Link Control Sublayer (RLC) Basic Functions; Part 3: Abstract Test Suite (ATS) (Major Revision) | 15/04/ 2001 |
| RTS/BRAN-002T004-2-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 2: Radio Link Control (RLC) sublayer; Sub-part 1: PICS | 15/04/ 2001 |
| RTS/BRAN-002T004-2-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 2: Radio Link Control (RLC) sublayer; Sub-part 2: TSS & TP | 15/04/ 2001 |
| RTS/BRAN-002T004-2-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 2: Radio Link Control (RLC) sublayer; Sub-part 3: ATS (Major Revision) | 15/04/ 2001 |
| DTS/BRAN-002T004-3-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 3: Profile for Business Environment; Sub-part 1: PICS proforma | 15/04/ 2001 |
| DTS/BRAN-002T004-3-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 3: Profile for Business Environment; Sub-part 2: TSS & TP | 15/04/ 2001 |
| DTS/BRAN-002T004-3-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 3: Profile for Business Environment; Sub-part 3: ATS | 15/04/ 2001 |
| DTS/BRAN-002T004-4-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 4: Extension for Home Environment; Sub-part 1: PICS proforma | 15/04/ 2001 |
| DTS/BRAN-002T004-4-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 4: Extension for Home Environment; Sub-part 2: TSS & TP | 15/04/ 2001 |
| DTS/BRAN-002T004-4-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 4: Extension for Home Environment; Sub-part 3: ATS | 15/04/ 2001 |
| DTS/BRAN-0024T03-1-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Cell based Convergence Layer; Part 1: Common part; Sub-part 1: PICS proforma | 15/04/ 2001 |
| DTS/BRAN-0024T03-1-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Cell based Convergence Layer; Part 1: Common part; Sub-part 2: TSS & TP specification | 15/04/ 2001 |
| DTS/BRAN-0024T03-1-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Cell based Convergence Layer; Part 1: Common part; Sub-part 3: ATS | 15/04/ 2001 |
| DTS/BRAN-0024T03-2-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Cell based Convergence Layer; Part 2: UNI Service SpecificConvergence Sublayer (SSCS); Sub-part 1: PICS proforma | 15/04/ 2001 |
| DTS/BRAN-0024T03-2-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Cell based Convergence Layer; Part 2: UNI Service Specific Convergence Sublayer (SSCS); Sub-part 2: TSS & TP | 15/04/ 2001 |
| DTS/BRAN-0024T03-2-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Cell based Convergence Layer; Part 2: UNI Service Specific Convergence Sublayer (SSCS); Sub-part 3: ATS | 15/04/ 2001 |
| DTS/BRAN-0024T04-1-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 1: Common part; Sub-part 1: PICS proforma | available |
| DTS/BRAN-0024T04-1-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 1: Common part; Sub-part 2: TSS & TP | available |
| DTS/BRAN-0024T04-1-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 1: Common part; Sub-part 3: ATS | available |
| DTS/BRAN-0024T04-2-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer Part 2: Ethernet Service Specific Convergence Sublayer (SSCS); Sub-part 1: PICS proforma | 15/04/ 2001 |
| DTS/BRAN-0024T04-2-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 2 : Ethernet Service Specific Convergence Sublayer (SSCS); Sub-part 2: TSS & TP | 15/04/ 2001 |
| DTS/BRAN-0024T04-2-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 2: Ethernet Service Specific Convergence Sublayer (SSCS); Sub-part 3: ATS | 15/04/ 2001 |
| DTS/BRAN-0024T04-3-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 3: IEEE 1394 Service Specific Convergence Sublayer (SSCS); Sub-part 1: PICS proforma. | 15/04/ 2001 |
| DTS/BRAN-0024T04-3-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 3: IEEE 1394 Service Specific Convergence Sublayer (SSCS); Sub-part 2: TSS & TP | 15/04/ 2001 |
| DTS/BRAN-0024T04-3-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 3: IEEE 1394 Service Specific Convergence Sublayer (SSCS); Sub-part 3: ATS | 15/04/ 2001 |
| DTS/BRAN-0024T04-4-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 4: IEEE 1394 Bridge Layer; Sub-part 1: PICS proforma. | 15/04/ 2001 |
| DTS/BRAN-0024T04-4-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 4: IEEE 1394 Bridge Layer; Sub-part 2: TSS & TP | 15/04/ 2001 |
| DTS/BRAN-0024T04-4-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 4: IEEE 1394 Bridge Layer; Sub-part 3: ATS | 15/04/ 2001 |
| RTS/BRAN-002T104-2-1: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 1: Basic Functions; Sub-part 1: PICS proforma. | 15/04/ 2001 |
| RTS/BRAN-002T104-2-2: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 1: Basic Functions; Sub-part 2: TSS & TP | 15/04/ 2001 |
| RTS/BRAN-002T104-2-3: Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 1: Basic Functions; Sub-part 3: ATS | 15/04/ 2001 |

## 3.14	Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

| WI number | Work item title |
| --- | --- |
| RTS/BRAN-002T0D4-2-1 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for Data Link Control (DLC) Layer; Part 2: Radio Link Control (RLC) sublayer; Sub-part 1: Protocol Implementation Conformance Statement (PICS) |
| RTS/BRAN-002T0D4-2-2 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing Data Link Control (DLC) Layer; Part 2: Radio Link Control (RLC) sublayer; Sub-part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| RTS/BRAN-002T0D4-2-3 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for Data Link Control (DLC) Layer; Part 2: Radio Link Control (RLC) sublayer; Sub-part 3: Abstract Test Suite (ATS) (Major Revision) |
| RTS/BRAN-002T0B4-3-1 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control Layer (DLC); Part 3: Profile for Business Environment; Sub-part 1: Procotol Conformance Implementation Statement (PICS) proforma |
| RTS/BRAN-002T0B4-3-2 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control Layer (DLC); Part 3: Profile for Business Environment; Sub-part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| RTS/BRAN-002T0B4-3-3 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control Layer (DLC); Part 3: Profile for Business Environment; Sub-part 3: Abstract Test Suite (ATS) |
| RTS/BRAN-002T0C4-5-1 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control Layer (DLC; Part 5: Profile for Home Environment; Sub-part 1: Procotol Conformance Implementation Statement (PICS) proforma |
| RTS/BRAN-002T0C4-5-2 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control Layer (DLC); Part 5: Profile for Home Environment; Sub-part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| RTS/BRAN-002T0C4-5-3 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control Layer (DLC); Part 5: Profile for Home Environment; Sub-part 3: Abstract Test Suite (ATS) |
| RTS/BRAN-002T0D4-1-1 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 1: Basic Functions; Sub-part 1: Procotol Conformance Implementation Statement (PICS) proforma |
| RTS/BRAN-002T0D4-1-2 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 1: Basic Functions; Sub-part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| RTS/BRAN-002T0D4-1-3 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 1: Basic Functions; Sub-part 3: Abstract Test Suite (ATS) |
| RTS/BRAN-0024TB4-2-1 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 2: Ethernet Service Specific Convergence Sublayer (SSCS); Sub-part 1: Procotol Conformance Implementation Statement (PICS) proforma |
| RTS/BRAN-0024TB4-2-2 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 2: Ethernet Service Specific Convergence Sublayer (SSCS); Sub-part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| RTS/BRAN-0024TB4-2-3 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 2: Ethernet Service Specific Convergence Sublayer (SSCS); Sub-part 3: Abstract Test Suite (ATS) |
| RTS/BRAN-0024TC4-1-1 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 1: Common part; Sub-part 1: Procotol Conformance Implementation Statement (PICS) proforma |
| RTS/BRAN-0024TC4-1-2 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 1: Common part; Sub-part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| RTS/BRAN-0024TC4-1-3 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 1: Common part; Sub-part 3: Abstract Test Suite (ATS) |
| RTS/BRAN-002T0C4-4-1 | Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 4: Extension for Home Environment; Sub-part 1: PICS proforma |
| RTS/BRAN-002T0C4-4-2 | Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 4: Extension for Home Environment; Sub-part 2: TSS & TP |
| RTS/BRAN-002T0C4-4-3 | Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Data Link Control (DLC) Layer; Part 4: Extension for Home Environment; Sub-part 3: Abstract Test Suite (ATS) |
| RTS/BRAN-0024TC4-3-1 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 3: IEEE 1394 Service Specific Convergence Sublayer (SSCS); Sub-part 1: Procotol Conformance Implementation Statement (PICS) proforma |
| RTS/BRAN-0024TC4-3-2 | Broadband Radio Access Networks (BRAN); HIPERLAN type 2; Conformance Testing for the Packet based Convergence Layer; Part 3: IEEE 1394 Service Specific Convergence Sublayer (SSCS); Sub-part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| RTS/BRAN-0024TC4-3-3 | Broadband Radio Access Networks (BRAN); High Performance Radio Local Area Networks (HIPERLAN) Type 2; Conformance Testing for the Packet Based Convergence Layer; Part 3: IEEE 1394 Service Specific Convergence Sublayer (SSCS); Sub-part 3: ATS |
| RTR/BRAN-00200011 Rev1 | Broadband Radio Access Networks (BRAN); HIPERACCESS; Application Programming Interface definition for the UDP/IP based testing of Hiperaccess protocol prototypes. |

## 3.15	Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item(s): all

- Start of the work 	Nov/2003

- First stable draft for WG review	Dec/2003

- Draft for WG approval	June/2004

- WG approval	June/2004

- Draft for TB approval	June/2004

- TB approval	June/2004

- Publication	July/2004

## Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0.0 | 15 Sep 03 | Gilles Straub | Draft |  |
| 0.1.0 | 10 Oct 03 | A. Berrini | For Board approval | Start date anticipated to November 2003, on PTCC contingency |
| 0.2.0 | 13 Oct 03 | M. Zoric | For Board approval | Completed with Work Item codes |
| 0.2.0 | 04 Nov 03 |  | Board#45 approval |  |
| 0.3.0 | 18 Dec 03 | C. Rihet |  | Update of wi RTS/BRAN-0024TB4-1- to RTS/BRAN-0024TC4-1- to match with WPM |