|  | ToR STF 306 ext 2008 (TISPAN/WG6) |
| --- | --- |
|  | Version: 1.0 - Date: 26 September 2008 |
|  | Author: Martin Brand |
|  | Last updated by: Alberto Berrini |
|  | page 1 of 3 |

Terms of Reference for Specialist Task Force STF 306 ext 2008
(TISPAN/WG6) on ”Validation and maintenance of ATS Network Integration Testing (NIT) between SIP and ISDN - Release 1”

Document status

| Current status of these ToR | Approved by TISPAN#18, and Board#68 |
| --- | --- |
| ToR TB approval reference | TISPAN 18PTD060 |
| Work Items approved | RTS/TISPAN-06052-2-NGN-R1, revision of TS 186 001-2 (STF306) for TISPAN R1. |

# Reasons for proposing the Specialist Task Force (STF)

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC TISPAN level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## Overview of the proposal

Maintenance of the Abstract Test Suite (ATS) and validation of TS 186 001-2.

These ToR are presented to complete the work of STF 306.  The ATS (186 001-2) has been produced by STF306 in 2005-2006.  The same STF has already provided the support for the maintenance of the ATSs, taking into account the feedback from the implementation.  This continuous maintenance process has been very effective for the following reasons:

Up to now, a total of 230kEUR have been invested in this STF, including the work to write the ATSs and to maintain the standard.  This request for extension is for an additional 30kEUR.

The outcome of the STF will be the updated and validated version of TS 186 001-2 for TISPAN R1.

The ATS will be updated to comply with TISPAN R2 in the second half of 2009.  Work Item RTS/TISPAN-06046-2-NGN-R2 and the preliminary for an STF under the 2009 budget for a total of 135kEUR have already been approved by TISPAN.

### Purpose of the work

Maintenance of the Abstract Test Suite (ATS) and validation of TS TS 186 001-2.

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### Market impact, benefits to be gained

SIP protocols are currently being deployed in telecoms networks. They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and ISDN. Field trials involving these protocols are currently under way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

### Interest of ETSI Members and other stakeholders

Supplementary services are an important part of carrier-class networks allowing the network owners to capitalize on their investment. Hence the inter-operability of those services between TDM and NGN is essential and has to be assured.

ETSI member Network Operators are making considerable investments in upgrading their networks to include SIP protocols;

ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes

### Relation with other activities within ETSI and/or related organizations

This activity is related to similar work in the following organisations.

ITU SG11

3GPP (and indirectly IETF)

TISPAN WG6

TISPAN WG6 will liaise with 3GPP and ITU-T SG11 concerning the activities of this STF.

### Priority within the TB

High (TISPAN Top priority work for NGN Release 1 Specs)

### Motivation why the work cannot be performed within the TB

Significant amount of STF funding has been used for developing and validating the first part of the Abstract Test Suite covering the basic call handling and the supplementary mostly dealing with delivery of calling and connect-to number information.

To complete this work, to obtain an Abstract Test Suite that covers also the more complex supplementary services such as Call Diversion, and to capitalise on the past investment and field trials, the corresponding Abstract Test Suites are urgently needed.

The ETSI members do not have sufficient resources to create Abstract Test Suites on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

### Active support from ETSI Members

The work item on which this STF will work (DTS/TISPAN-06012-2) is supported by Telekom Austria, Deutsche Telekom, Oefeg, ISKRATEL and Alcatel-Lucent.  They will periodically review the STF output (especially during the validation phase) and report their findings to the STF.

The STF has to execute the test suite, produce the bug report to correct the ATS and the test adapter. The test tool end and the SUT will be provided by TELEKOM AUSTRIA at their premises.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The STF will be carried out in two phases,:

Production of the remaining parts of the Abstract Test Suite in TTCN for "Network Integration Testing between SIP and ISDN/PSTN network signalling protocols ";

Validation of the new parts of this test suite.

Both tasks have equal priority. The technical risk on not achieving the work is low.

### Outcome of the STF

The outcome of the STF is to complete the validation of the Technical Specification TS 186 001-2 "Network Integration Testing between SIP and ISDN/PSTN network signalling protocols; Part 2: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification.”

# Consequences if not agreed:

SIP protocols are currently being deployed in telecoms networks. They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP, BICC and SIP-I. Thorough network integration testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times, ultimately delaying the deployment of NGN. The extension of the Abstract Test Suite for network integration testing on the more complex supplementary services such as Call Diversion and Conference Call will allow testing of those features above the network boundaries between current traditional and next generation networks. Lack of such inter-operability of services will make the use of the services unreliable, if not impossible in a hybrid network environment.

# Detailed description:

## Subject title:

Development of remainder of the Abstract Test Suite for Network Integration Testing between SIP and ISDN/PSTN network signalling protocols

## Reference Technical Body:

TISPAN WG 6

## Other interested TBs (if any):

ITU-SG11 - Question 8, 3GPP

## Steering Committee

The Steering Committee will be set-up by WG6, together with the STF.

## Target date for the start of work (extension):

8 December 2008

## Duration and target date for the conclusion of the work (TB approval):

Target date for conclusion is end May 2009, duration is 6 months.

## Resources required

Total resources required from the ETSI budget: 30 000 EUR for 50 working days of activity to perform the validation of the ATS.

### Experts manpower

Manpower resources required: 50 working-days, split as follows:

- Drafting deliverables:	47	man-days

- Drafting non-published documents (validation):	1	man-day
Attending Technical Body and WG meetings: 	2	man-days

### Travel cost:

Travel cost for validation sessions 	None

Travel cost for validation sessions is included in the flat-rate remuneration for the experts’ work.

## Experts qualification required, mix of skills

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 2-4

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP and ISDN protocols, to have experience in writing Abstract Test Suites in TTCN. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

The experts are expected to work 50% for the duration of the STF.

The experts will not be responsible to ensure the implementation of the PCO in the equipment for the validation.

## Scope of Terms of Reference:

See section 1.1 above.

## Organization of the work in tasks and/or phases:

See section 1.2.1 above.

## Validation

- Level of validation: Level 3 validation

- Version of TTCN-3 used: 3.2.1

- TTCN-3 Compiler Testing-tech or other (e.g. Telelogic)

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | WG 6 |
| Provision and installation of IUT(s) | WG 6 |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

The cost for validation is included in the overall total of section 3.7 above.

## Related activity in other bodies and co-ordination of schedules:

The work is based on documentation from ETSI, and other organisations as mentioned in subsection 3.3

## 3.13	Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| ETSI TS 186 001--1 | Network Integration Testing between SIP and ISDN/PSTN network signalling protocols. Part 1: Test Suite Structure and Test Purposes (TSS&TP) | Published |

## 3.14	Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverable, for TB approval:

- RTS/TISPAN-06052-2-NGN-R1 : Network Integration Testing between SIP and ISDN/PSTN network signalling protocols; Part 2: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification.  Maintenance of ATS Network Integration Testing (NIT) between SIP and ISDN.

## 3.15	Planned output schedule:

The STF will produce the deliverable according to the following time scale:

Work Item(s): RTS/TISPAN-06052-2-NGN-R1

Start of the work 	8 December 2008

Start validation	8 December 2008

Draft for WG approval	May 2009

WG6 approval	TISPAN#20 (June 2009)

TB approval	TISPAN#21 (July 2009)

Publication	August 2009

# Performance indicators

Effectiveness: (e.g. number of participants in the project, number of meetings/participants held in relation to this work, number of presentations made on the activity, feedback received)

Stakeholder engagement: stakeholder representation in the project and the number of liaison activities performed (especially at the international level).

Dissemination of results: assessment of the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity (including e.g. hits made on the project web pages and downloads of drafts for comment).

Impact: satisfaction of the stakeholders with the progress and outputs of the project, in the occasion of Steering Group meetings, plenary meetings, workshop.

Timeliness: project progress in relation to the work plan schedule, acceptance of the deliverables by the TB (approval of Progress Reports, interim and final deliverables at the planned dates).

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 30 Jun 08 | Brand | TISPAN#18 approval | TISPAN 18PTD060 |
| 0.8 | 31 Jul 08 | Berrini |  | Consistency check, identified as STF306 extension |
| 0.9 | 8 Aug 08 | Brand | Board#68 approved |  |
| 1.0 | 26 Sep 08 | Berrini | Prep. Meet. | Time scale review. The project has been started with two months delay with respect to the date requested by TISPAN WG6. Target end in May 2009 assumed to be confirmed. |