Terms of Reference for Specialist Task Force
STF 312 (QI) ERM / TG DMR on

”Test Specifications for the Interoperability of Peer-to-Peer Digital Private Mobile Radio Devices”

# 1	Reasons for proposing the Specialist Task Force (STF)

TC ERM is, through its TG DMR (Digital Mobile Radio) working group, developing standards for a new generation of digital Peer-to-Peer Digital Private Mobile Radio using FDMA with a channel spacing of 6,25 kHz with e.r.p of up to 500 mW. ERM has completed the work on the first version of the standard and is planning to complete further release as well as make any corrections to already developed standards that may be required.

In order to achieve interoperability of PMR devices, the creation of conformance test tools, based on ERM developed test specification, is planned. Past ETSI experience has shown that an STF, supported by the ETSI PTCC, is the most effective and cost-efficient way to develop test specifications. At the same time interoperability testing is also planed.

## 1.1	Overview of the proposal

### 1.1.1	Purpose of the work

The purpose of the work is to assure interoperability of devices produced in compliance with the ERM PMR standards. This particular work is to produce the first version of PMR test specifications. The test specifications will include updated versions of Protocol Implementation Conformance Statement – PICS, Test Suite Structure and Test Purposes – TSS&TPs and Test Suite Structure and Test Purposes for interoperability testing. The Abstract Test Suite – ATS written in TTCN-3 is being considered for the next phase of the project in 2007.

### 1.1.4	Priority within the TB

High.

### 1.1.5	Motivation why the STF is urgently needed

Experience with the development of other standards has shown that involvement of experts on conformance and interoperability testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the generation of this kind of specifications requires significant concentrated effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC ERM level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## 1.2	Organization of the work

### 1.2.1	Confirmation of active support from the Members

The work is supported by ERM member companies, in particular BMWI (BNetzA), Fylde Microsystems Ltd, ICOM Inc. and CTE International.

BMWI (BNetzA) will be providing a rapporteur for the work.

### 1.2.3	Identification of tasks, phases, priorities, technical risk

The first document to be produced is the requirements catalogue for the digital peer-to-peer PMR standard. The conformance test specification documents expected from the STF are listed in the table below:

|  | PICS | TSS & TP | ATS |
| --- | --- | --- | --- |
| Test specifications for the peer-to-peer Digital Private Mobile Radio protocol | X | X | (next phase) |

In addition to the above the TSS & TP for interoperability testing is also planned.

The amount of the work on the Protocol Implementation Conformance Statement (PICS) is estimated to be approximately 15% of the overall funding.

The amount of the work on the conformance Test Suite Structure and Test Purposes (TSS&TP) is estimated to be approximately 30% of the funding.

The amount of the work on the interoperability Test Suite Structure and Test Purposes (TSS&TP) is estimated to be approximately 20% of the funding.

The amount of the work on the Requirements catalogue is estimated to be approximately 35% of the funding.

### 1.2.4	Outcome of the STF

The scope is to develop Protocol Implementation Conformance Statement, Test Suite Structure and Test Purposes for conformance and for interoperability testing and Requirements catalogue document.

# 2	Consequences, if not agreed:

The production of test specifications as described in this present document is key to the testing and certification activities that should assure the interoperability of digital peer-to-peer PMR products. Such devices are required to have high levels of interoperability if the marked is to develop successfully. Delaying the availability of test specifications may adversely affect the arrival of products in the market place and their level of interoperability.

# 3	Detailed description:

## 3.1	Subject title:

Test specifications for the Interoperability of Peer-to-Peer Digital Private Mobile Radio Devices.

## 3.2	Reference Technical Body:

TC ERM and in particular TG DMR will be responsible for the approval of all the deliverables of this STF.

## 3.3	Other interested TBs (if any):

## 3.4	Steering Committee

TC ERM TG DMR will monitor the progress through the TG DMR chairman and no steering committee is planned.

## 3.5	Support from ETSI Members

The companies supporting this work are BMWI (BNetzA), Fylde Microsystems Ltd, ICOM Inc, CTE International.

BMWI (BNetzA) will be providing a rapporteur for the Wis covered by this ToR.

## 3.6	Target date for the start of work:

It is planned to start the STF in September 2006.

## 3.7	Duration and target date for the conclusion of the work (TB approval):

The duration of the work is planned to be up to 6 month. The target is that the STF completes the work by end February 2007, for TG DMR approval mid-March.

## 3.8	Resources required

Total resources required 54 000 EUR to be used for experts’ manpower. No additional costs are planned.

In addition to the funded resource, member companies are prepared to contribute 20 man days of voluntary contribution towards drafting of STF deliverables.

### 3.8.1	Experts manpower

- Manpower resources required: 90 man-days (54 000 EUR), for drafting deliverables.

### 3.8.2	Estimated cost, additional to the manpower:

No additional cost.

It will be necessary for the ETSI PTCC officer supporting this STF to attend ERM meetings. This cost will be covered by the ETSI Secretariat.

### 3.8.3	Estimated cost of Members’ contribution

- Voluntary resource from members performing review of the deliverables (drafts for review or approval in the TB), on the basis on a number days, is estimated as at least 18 man days. This represents an estimated equivalent of 10 800 Euro.

- The above does not include member voluntary contribution towards drafting the base standard, which is estimated to be at least 6 times higher, nor the effort in revising the base standard following comments received from the STF.

## 3.9	Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Number of experts required: 3

- One expert with expertise in working with PICS, available part time for approximately 12 man days.

- One expert with expertise in working with Test Suite Structure/Test Purposes (TSS&TP)  documents for conformance testing, available part time for approximately 26 man days.

- One expert with expertise in working with Test Suite Structure/Test Purposes (TSS&TP)  documents for interoperability testing, available part time for approximately 20 man days.

- One expert with expertise in PMR technology to work on a Requirements catalogue, available part time for approximately 30 man days

The following skills should be available in the team.

- Expertise in conformance testing and writing conformance test specifications;

- Expertise in interoperability testing and writing interoperability test specifications

- Knowledge of the Conformance Testing Methodology ISO/IEC 9646;

- Expertise in PMR standards

## 3.10	Scope of Terms of Reference:

The scope of the work is development of PMR protocol test specifications, composed of Protocol Implementation Conformance Statement, Test Suite Structure and Test Purposes for conformance testing and Test Suite Structure and Test Purposes for interoperability testing, as welll as a Requirements catalogue.

## 3.11	Related activity in other bodies and co-ordination of schedules:

The STF will only be interacting with the responsible TB, i.e. ERM TG DMR working group.

## 3.12	Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| DTS/ERM-TGDMR-064 (TS 102 490 V1.2.1) | Electromagnetic compatibility and Radio spectrum Matters (ERM); Peer-to-Peer Digital Private Mobile Radio using FDMA with a channel spacing of 6,25 kHz with e.r.p of up to 500 mW | Available |  |
| ETR 212 | PICS pro-forma style guide | Available |  |
| ETR 266 | Test purpose style guide | Available |  |
| ETS 300 406 | Protocol and profile conformance testing specifications; standardisation methodology | Available |  |

## 3.14	Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

| WI number | Work item title |
| --- | --- |
| DTS/ERM-TGDMR-066-1 | Electromagnetic Radio Matters; Conformance Testing for the Peer-to-Peer Digital PMR Part 1: Protocol Conformance Implementation Statement (PICS) pro forma |
| DTS/ERM-TGDMR-066-2 | Electromagnetic Radio Matters; Conformance Testing for the Peer-to-Peer Digital PMR Part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| DTS/ERM-TGDMR-067 | Electromagnetic Radio Matters; Interoperability Testing for the Peer-to-Peer Digital PMR: Test Suite Structure and Test Purposes (TSS & TP) |
| DTS/ERM-TGDMR-068 | Electromagnetic Radio Matters; Testing for the Peer-to-Peer Digital PMR: Requirements catalogue |

## 3.15	Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item(s): All work items

- Start of the work 	September 2006

- First stable draft for WG review	December 2006

- Stable draft for WG review	February 2007

- Draft for WG approval	end-February 2007

- WG approval	March 2007

- Draft for TB approval	March 2007

- TB approval	April 2007

- Publication	May 2007

## Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 2.0.3 | 5 May 06 | ERM TG DMR Chair Thomas Weber | First draft |  |
| 2.0.4 | 12 May 06 | A. Berrini | approved by Board#57 | Work Item codes |
| 2.1.0 | 06 Sep 06 | A. Berrini |  | Preparatory Meeting: time scale extended to Mar 07 |
| 2.2.0 | 02 Oct 06 | S. Schultz |  | Revised base docs. |