|  | ToR STF 330 (TISPAN /WG7) |
| --- | --- |
|  | Status: approved by Board#59 and TISPAN#12 |
|  | Version: 1.5 - Date: 02 March 2007 |
|  | Author: Scott Cadzow |
|  | Last updated by: A. Berrini |
|  | page 1 of 7 |

Terms of Reference for Specialist Task Force STF 330 
(TB TISPAN / WG 7) on 
“Security and management of identity in the NGN”

NOTE:	These ToRs have been approved by TISPAN#12.  
The Work Items have been approved by TISPAN#13.

# Reasons for proposing the Specialist Task Force (STF)

Identity of individuals is generally considered (as humans) as non-transferable and to have the same lifetime as the individual. Abuse of identity can have considerable consequences to liberty and may have long as well as short term consequences. The European privacy directive (amongst other laws) has tried to address the legal obligations to preserve a user’s control of identity (specifically to counter SPAM/SPIT).

In a standardisation context it has to be asked what can be done to use technology to bolster the legal frameworks and, in particular, to build the non-repudiation services that countering abuse requires.

## Overview of the proposal

### Purpose of the work

Identity management is of increasing importance and concern in defining users and user's rights. There are increasing concerns raised of identity theft and concerns on proving association of identity to the individual may offer significant risk to business and personal use of telecommunications networks. These concerns are only now being addressed in standards bodies and ETSI should be involved with all interested parties as early as possible. This will require broad ranging study of matters relating to identity and the management of identity with global interaction through ITU-T and ISO as relevant. Within the EU context close relations to ENISA and national bodies will be required.

It is particularly important for the STF to identify the contributors to risk of identity theft in the NGN and to make a critical appraisal of the application of countermeasure for this threat in NGN. This part of the STF effort should be addressed at the ongoing work programme of WG7.

An ETSI Technical Report (TR) will be prepared covering all topics and giving guidance to ETSI on the subject matter.

### Relation with the ETSI Strategic Objectives

With respect to the ETSI Strategic objectives outlined in GA40PD11r1 the proposal is in support of "Security throughout networks" and is also in support of the recommendations from the ETSI GA HLRG to move towards ICT standardisation.

### Market impact, benefits to be gained

Effective security standardisation is a matter of balancing risk against complexity ensuring that the result from standards gives a high level of security assurance to the end user of the standard that the residual risk left when implementing the recommendations and mandates of the standard is acceptable for most applications (noting that it is impossible to mitigate all risk in practical systems).

The use of the methods already developed by STFs 268 and 292, building on the guidance given in MTS, are designed to raise the quality of standards, and in the security arena to raise the level of assurance in the level of security given by the standardised security measures.

### Stakeholders interest

Manufacturers and users of equipment from standards have a declared interest in the correctness of the standard to meet their requirements. In the area of security the level of assurance given by a security standard is particularly important.

### Relation with other activities within ETSI and/or related organizations

The work of the STF is closely tied to the work in ISO (dealing with ISO 15408-2) and has links to MTS (making better standards and methods for standards development).

### Priority within the TB

The members and attendees of WG7 are supporting existing work on subscriber management and on issues related to the technical issues of naming and numbering (e.g. ENUM security). The extension of such topics to identity is unclear and WG7 will be prepared to undertake the development of security solutions when it is shown that there is a clear impact to the NGN. Without specialist support of an STF this may not occur in the NGN during 2007 and as such the priority within WG7 is high.

### Motivation why the work cannot be performed within the TB (mandatory)

It is also noted from the WG7 report from TISPAN#11ter under action item A-WG7-11ter-01 that “It was recognized that WG7 does not have sufficient resources to do the NGN R2 WI s. WG7 should raise new WIs for R2: Security requirements, and security architecture. There is need for rapporteurs. The work of the STFs should be steered into these WI s.”

In acting as a catalyst for the study of the problems associated with identity use and management in the NGN the present STF addresses this action point.

### Confirmation of interest and active support from the Members

As noted in items 1.1.6 and 1.1.7 there is interest and active support to this work item for its review but the skillset and time is not available for anything other than management and review of the output of the STF during the regular meetings of the TB.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The STF shall apply the methods developed by STFs 268 and 292 to this work. The plan is to work on the following key areas and to report solutions and results in the ETSI TR and as required to the ongoing work of WG7 in its identified work programme:

- Identity definition and management

- Security of identity

- Authentication approaches

- Repudiation of identity as it applies in the NGN

- Identity management harmonisation with EU and International regulation

NOTE:	The STF shall determine how to allocate resources across these activities in order to ensure that the guidance given can be effectively acted upon.

### Outcome of the STF

The STF is proposed to provide a single ETSI Guide to identify the security issues related to identity and to identify means of resolving them. The STF is expected o carry out a TVRA of identity in the NGN identifying the role of identity, assets related to identity, threats to identity and to quantify the risks whilst cataloguing the assets involved in the identity chain.

# Consequences if not agreed:

Whilst it is true to say that without an STF the work will be delayed and may not be done within ETSI similar work may be undertaken in ITU-T and therefore miss on the ETSI stakeholder input.

In a standardisation context it has to be asked what can be done to use technology to bolster the legal frameworks and, in particular, to build the non-repudiation services that countering abuse requires.

A further consequence if not agreed is the loss of momentum in obtaining value from the contributions of STFs 268 and 292 to the work programme of ETSI.

# Detailed description:

## Subject title:

Security and management of identity in the NGN

## Reference Technical Body:

TISPAN WG7

## Other interested TBs (if any):

OCG-Security

3GPP SA3

## Steering Committee

A steering committee shall be formed by both invitation and request. The following shall be invited to join the steering committee:

- Charles Brookson, OCG Security chair

- Judith Rossebø, TISPAN WG7 chair

- Ian Spiers, TISPAN STF coordinator

The steering committee will act in parallel with the members of TISPAN WG7 where the steering committee shall address issues related to scope and dissemination of the results whereas the technical direction shall be from the wider WG7 membership.

## Support from ETSI Members

The attendees of TISPAN WG7 is regularly drawn from 10 ETSI Members who have indicated interest and support in this work. The support of the ETSI membership is expected to be in part by direct contribution to the deliverables from the STF but in the main by active adoption of the STF output, made by contribution to WG7 sessions and to specific work items, into the active WG7 work items.

## Target date for the start of work:

February 2007

## Duration and target date for the conclusion of the work (TB approval):

The work should be completed as quickly as possible particularly to guide any dependencies discovered within the existing and developing NGN programme of WG7 (and other WGs in TISPAN).  The target is to present the final draft for approval in June 2007 (TISPAN#14bis).

It is expected that important findings from the STF will be available during the research phase hence the insistence in §3.15 of detailed reports and input to each meeting of WG7.

## Resources required

Total resources required from the ETSI budget: 66 000 EUR.

### Experts manpower

Total manpower resources required: 100 working days (60 000 EUR)

The expert manpower is to be used wholly for the production of a single ETSI deliverable and ensuring that its content is disseminated and reviewed by appropriate TBs.

### Travel cost:

Total travel cost 6 000 EUR, to attend the following meetings:

- Reference TB/WG, Steering Group meetings (6 travels):	 6 000 EUR

NOTE:	TISPAN Meetings should not coincide with STF development sessions and therefore it may be necessary for the STF leader (at least) to attend such sessions for reporting.

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Number of experts required: 1-2

- Relevant expertise required: Understanding of the role and use of identity in telecommunications (specifically the NGN) and in society and the means used to protect, assign, validate and transfer identity in these environments; Understanding of the security mechanisms used in identity (Authentication, digital signature, repudiation and non-repudiation); Understanding and ability to perform a quantified TVRA for the identified scenarios.

- In order to support the TVRA and standard developments the experts should be able to demonstrate knowledge of the ETSI standards methods from MTS and the use of illustrative validation tools (e.g. UML, SDL).

- Period over which the experts are required and duration of the secondment: part time over 2007 with the bulk of the effort to be assigned to development in the first phase of the STF and to dissemination in the latter phases.

## Scope of Terms of Reference:

To identify the security issues related to identity and to identify means of resolving them. To carry out a TVRA of identity in the NGN identifying the role of identity, assets related to identity, threats to identity

## Organization of the work in tasks and/or phases:

- Identity definition and management	20 days.

- Security of identity	60 days

- Authentication approaches

- Repudiation of identity as it applies in the NGN

- Identity management harmonisation with EU and International regulation	20 days

NOTE:	The STF shall determine how to allocate resources across these activities in order to ensure that the guidance given can be effectively acted upon.

## Related activity in other bodies and co-ordination of schedules:

- As directed by the STF Steering committee. Harmonisation with the schedule of WG7 work items and those of other directly affected TISPAN NGN groups should be maintained by the STF with the steering committee.

## Base documents and their availability

The STF requires access to all current standards documentation within the NGN project that specifies identity and identity management and any alias used (e.g. numbering, naming).

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval (text and title taken from WI sheet):

DTR/TISPAN-07027-NGN Report on issues related to security management and their resolution in NGN

- Report on how IdM from ETSI fits to IdM activities in other SDOs. To identify the security issues related to identity and to identify means of resolving them. To carry out a TVRA of identity in the NGN identifying the role of identity, assets related to identity, threats to identity. Identify the issues that need to be addressed and the areas where potential modification to existing work items is needed (e.g., if CRs are needed against existing WG7/TISPAN work items). Identify how existing WG7 work items relate to IdM

- The STF shall also contribute to the following deliverables and any others as directed by the steering group and WG7.

- DTS/TISPAN-07018-NGN (TS 187 006)

- DTR/TISPAN-07020-Tech (TR )

- DTR/TISPAN-07021-NGN (TR 187 007)

- DTR/TISPAN-07022-NGN (TR 187 008)

- RTR/TISPAN-07023-NGN-R1 (TR 187 002)

- RTS/TISPAN-07024-NGN-R1 (TS 187 003)

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item: DTR/TISPAN-07027-NGN

- Start of the work 	February 2007

- ToC and scope 	March 2007

- First stable draft for WG review	May 2007

- Draft for WG approval	June 2007

- WG approval	July 2007

- Draft for TB approval	June 2007

- TB approval	September 2007

- Publication	October 2007

In addition, the STF will produce progress reports to each formal meeting of TISPAN-WG7. Each progress report must identify contributions made to ongoing WG7-NGN work items:

- Preparatory Meeting	TISPAN#12-Ter	(29 Jan – 2 Feb))

- Progress Report#1	TISPAN#13 	(20-21 February)

- Progress Report#2	TISPAN#13-Bis 	(26-30 March)

- Progress Report#3	TISPAN#13-Ter 	(14-48 May)

- Progress Report#4	TISPAN#14	(30-31 May)

- Progress Report#5	TISPAN#14-Bis	(25-29 June)

- Progress Report#6	TISPAN#14-Ter 	(03-07 September)

- Final Report	TISPAN#15 	(23-25 October)

- for info	TISPAN#15-Bis 	(12-16 November)

- for info	TISPAN#16	(11-13 December)

# Performance indicators

The STF leader will address the following areas indicating the success of the STF in each report to the TB. In many instances the ETSI secretariat will assist in providing statistics.

Effectiveness: (e.g. number of participants in the project, number of meetings/participants held in relation to this work, number of presentations made on the activity, feedback received)

Stakeholder engagement: stakeholder representation in the project and the number of liaison activities performed (especially at the international level).

Dissemination of results: assessment of the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity (including e.g. hits made on the project web pages and downloads of drafts for comment).

Impact: satisfaction of the stakeholders with the progress and outputs of the project, in the occasion of Steering Group meetings, plenary meetings, workshop.

Timeliness: project progress in relation to the work plan schedule, acceptance of the deliverables by the TB (approval of Progress Reports, interim and final deliverables at the planned dates)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 1.0 | 23 Sep 06 | Scott Cadzow | Stable draft | For submission to Board pending TISPAN approvals as noted in §3.14 |
| 1.1 | 24 Sep 06 | A. Berrini | Approved by Board#59, to be confirmed by TISPAN | Editorials |
| 1.2 | 14 Nov 06 | A. Berrini | Approved by TISPAN#12 | 12TD077, updated schedule |
| 1.3 | 25 Jan 07 | A. Berrini | Prep. Meet. input | Updated WIs, updated schedule, work up to Dec |
| 1.4 | 31 Jan 07 | A. Berrini | Prep. Meet. | Editorials |
| 1.5 | 02 Apr 07 | A. Berrini |  | Work Item code allocated (approved TISPAN#13) |