|  | ToR STF 342 (TC HF) |
| --- | --- |
|  | Version: 0.4 - Date: 21 November 2007 |
|  | Author: Françoise Petersen |
|  | Last updated by: Alberto Berrini |
|  | Page 1 of 26 |

Terms of Reference for Specialist Task Force STF 342
(TC HF) on ”Personalization and User Profile Management Standardization” (i2010 - e-Inclusion, SA/ETSI/ENTR/000/2006-06)”

Document status

| Current status of these ToR | Agreed by EC/EFTA (SA/ETSI/ENTR/000/2006-06) signed 20 July 2007 Approved by Board#63. |
| --- | --- |
| TB approval | Original STF proposal HF#38(05)42 Revised proposal, submitted to EC/EFTA HF#42(07)29 |
| Work Item approved | DES/HF-00093 ETSI/HF36(05)28 14-18 February 2005 DTS/HF-00123 approved by correspondence November 2007 |

# Part I – Policy relevance and expected market impact

# Objective

# Personalization and effective user profile management will be critical to achieve eInclusion and eAccessibility. The objective of this proposed action is to provide means to achieve the goal of the new ICT era where services and devices can be personalized by the users in order to meet the individual users’ requirements and needs, in various situations.

## Background

The Commission has the ambitious objective of achieving an “Information Society for All”, promoting an inclusive digital society that provides opportunities for all and minimises the risk of exclusion.” Accessible Information and Communication Technologies (ICT) will improve the quality of life of people with disabilities significantly (see COM(2005) 425: e-Accessibility). Necessary requirements for achieving eInclusion and eAccessibility will therefore be to ensure that ICT services and devices can be personalized in a way that correspond to all users’ needs, including the needs of the disabled, young and elderly. As communications and other IT usage becomes an integral part of many people's lives and the available products and services become more varied and capable, users expect to be able to personalize a product or service to meet their individual needs and will no longer accept "one size fits all". Personalization can range from simple cosmetic factors such as customised ring tones to the complex tailoring of the presentation of a shopping web site to a user's personal interests and their previous purchasing behaviour. For instance disabled people may have very specific requirements and the difference between exclusion or inclusion of the disabled is to provide personalized ICT services. Behind every instance of personalization is a "user profile" that stores details of the users, their preferences and other information (such as service and terminal related data) that can be used to deliver a user experience tailored to their individual requirements, and that maximizes the commonality of their experience to improve their acceptance of new product introduction and deployment.

The European Telecommunications Standards Institute (ETSI) via Specialist Task Force (STF) 265 has developed this user profile concept and finalized a guideline document, EG 202 325, on "User Profile Management". It has been proposed that further work in this area should be done in order to produce standardized user profile components that should help provide the optimum user experience. It is also necessary to work on network, terminal, and SmartCard issues to provide necessary technical solutions supporting the implementation of this important concept. See further details in section 2.1.

## Summary of the proposal

Personalization and effective user profile management will be critical to achieve eInclusion and eAccessibility. Important target groups will therefore be the disabled, elderly and young, who may have very specific requirements and the difference between exclusion and inclusion of these groups is to provide personalized ICT services. User representatives will thus form an important stakeholder group and their active involvement in this project and take-up of the results will be necessary. Furthermore, personalization and effective user profile management will be necessary to ensure the uptake and success of new and advanced services and devices and it is therefore important to focus on the users’ requirements in this area and define solutions that meet these requirements.

NGN and the convergence between telephony and Internet services offer a wide range of new terminal and service definition possibilities, and a much wider range of application in society. This broadening of the communication possibilities demonstrates the importance of harmonized user profiles aiming at e-Inclusion, in order to suit all users including disabled, young and elderly people - in different situations. The user profile concept is not limited to cover today’s ICT market, but would also embrace ubiquitous services and applications, and be able to interact with a wide range of devices in intelligent homes. In addition, the user profile concept will be useful for the Intelligent Car.

STF 265 on "User Profile Management" produced an ETSI Guide, EG 202 325, establishing a set of guidelines relevant to users and their need for managing their user profiles to personalize their services and terminals. It is necessary that different services and terminals understand users’ preferences and offer an expected user experience. This proposed STF will therefore build on the results from STF 265 and perform further standardization work in close cooperation between HF (user aspects) and other standardization bodies such as ETSI TC TISPAN, which is responsible for all aspects of standardisation for present and future converged networks including NGN (Next Generation Networks). Coordination is also relevant with other activities such as those in ETSI TC AT (Access and Terminals), 3GPP (3rd Generation Partnership Project), ETSI TC Smart Card Platform (SCP), Dublin Core, OMA (Open Mobile Alliance) and W3C (World Wide Web Consortium). With the goal of obtaining maximum benefits for users, profiles would not be limited to cover today’s ICT market, but would also embrace ubiquitous services and applications, and be able to communicate with a wide range of devices in Intelligent Homes. It is therefore relevant to coordinate the user profile activities with Intelligent Home activities. This STF will involve user representatives from the early stages of the work to define the requirements in this area. Users will want to define different profiles to reflect their unique lifestyles and situations. This STF will survey the usability issues relevant to users and their need to manage their profiles in order to personalize their services and devices.

Privacy and data confidentiality requirements (see ETSI Guide, EG 202 325, clause 13) are very important as users require the data to be stored in a secure manner with user agreed levels of privacy applied to the availability and distribution of that data.

Results and deliverables from relevant projects will be studied and the STF will identify those existing solutions that could be useful input for further work. The STF will analyse how these solutions could match the requirements identified in the work performed by STF 265 and TC HF plus other requirements identified during the work of this proposed STF. The STF will make a gap analysis and identify which suitable existing solutions match the requirements and, when necessary, propose better solutions. Stakeholder contacts will be important from early stages of the work and dissemination activities in later stages will also be necessary in order to ensure excellent take-up of the results.

The following two ETSI deliverables will be produced:

Deliverable on standardized objects DES/HF-00093 “User Profile Management”

The deliverable will be an ETSI Standard (ES) on standardized objects (including settings, values and operations) related to personalization and user profile management, a rule definition language for defining automatic activation of profiles and a common terminology. This deliverable will describe objects related to a range of services and devices with the goal to suit all users’ needs including disabled, young and elderly people. The intended readers of this deliverable are service developers and device manufacturers who wish to develop services and devices that can be personalized by their customers, as defined by the user profile management concept described in EG 202 325 ”Human Factors (HF); User Profile Management”. See further details in section 7.1.1.

Deliverable on network and terminal issues DTS/HF-00123 User Profile Management Standardization

The deliverable will be a Technical Specification (TS) on issues related to networks, terminals and SmartCards. The intended readers of this deliverable are profile providers, telecom companies and device manufacturers who will implement and provide the underlying infrastructure and architecture of network and devices necessary to achieve the user profile management concept described in EG 202 325 ”Human Factors (HF); User Profile Management”. See further details in section 7.1.2.

The ETSI deliverables will be published 31 months after the date of signature of the Grant Agreement, i.e. before 26 February 2010.

The following reports will be submitted to the European Commission:

Interim report will be submitted at the latest 15 months after the date of signature (26 October 2008)

Final report will be submitted at the latest 31 months after the date of signature. (26 February 2010)

# Rationale

STF 265 has been in contact with a great number of stakeholders, including TCs TISPAN, AT, USER, HF, OMA, 3GPP, ePerSpace, FIDIS, ADPO, Victoria Institute, universities and a great number of companies including telecom industry, intelligent house, car industry, etc. There are more than 60 people on the STF 265 stakeholder list from various companies and organisations. This is an excellent starting point for further cooperation and collaboration in this proposed STF and still more companies and organizations continue showing an interest for this work after the closure of STF 265. As many stakeholders are active in standardization organizations, it will become important to be active in these organizations and their meetings. It will also be relevant to meet with researchers at universities’ research projects as well as in relevant companies. The STF will study both existing deliverables and drafts of ongoing work from a range of projects, as described below.

Both the ETSI as well as the 3GPP documents mentioned below are available for free at: http://pda.etsi.org/pda/queryform.asp  (in the query form type for example “EG 202 325”).

## STF 265 on User Profile Management

This proposed action will primarily build on the results from ETSI TC HF and STF 265 on “User Profile Management” (http://portal.etsi.org/STFs/HF/STF265.asp). The work done in STF 265 has been to identify stakeholders’ needs and requirements – in particular users’ needs and requirements. In order to achieve the best user experience, there is a need to ensure interoperability of services, devices and the users’ preferences defined in their profiles.

ETSI Guide, EG 202 325: “Human Factors (HF); User Profile Management”, defines the user profile concept and establishes a set of guidelines relevant to users and their need to manage their user profiles to personalize their services and terminals. EG 202 325 made the very important conclusion that further standardization work is needed and that EG 202 325 will be considered as input for further standardization work because:

“For terms like "very loud" or "large text" to be useful, the user would wish them to always result in the same standardized (see clause 4.8, "Need for standardization") user experiences. For this to be achieved, these terms would need to map to technical descriptions that have universal applicability across a wide range of usage scenarios and device connections. The technical descriptions would need to take into account the many varieties of terminals and usage environments.”
(from clause 4.1.3 “Generic settings and preferences” in EG 202 325).

In the majority of cases, the range of parameters that can be set by users and the values that may be set will not be consistent between different devices or services. Where such diversity exists it makes it impossible to transfer the settings that have been set for one device or service to another similar device or service in a way that ensures that the same outcome will be achieved. This problem would be overcome if:

different devices or services of the same type had consistent sets of parameters which had value ranges that produced identical effects;

settings in one proprietary form on one device or service can be converted to settings in another proprietary form on a similar device or service from a different supplier (either directly or via intermediate conversion to a standardized form). From clause 4.1.4 “Service and device specific data” in EG 202 325.

“Users will benefit greatly where mechanisms exist to set many device/service specific parameter settings to values that are based upon the data stored in the user information and preferences. The realisation of this objective will depend on standardization”… of profile parameters and the ways in which these parameters are expressed. 
(from clause 4.1.5 “Interpretation of profile data” in EG 202 325)

“User descriptions of settings and preferences can differ significantly between different profile agents and even between different contexts of use within the same profile agent. However, the formal internal object descriptions will need to conform to standardized naming conventions to enable profiles to be migrated between profile agents. 
(from clause 4.8 “Need for standardization” in EG 202 325)

If data in profile components relating to a device or service has been specified by the user, then related profile fields for other devices or services can be directly populated by the same standardized data or data translated to produce the same effects. Whereas it will be essential to have standardized descriptions of these objects in order that profiles can be migrated from one provider to another, this does not imply that users will need to understand these descriptions.” 
(from clause 4.8 “Need for standardization” in EG 202 325)

## User representatives

The result of this STF will be critical to achieve eInclusion and eAccessibility. Stakeholders’ active involvement in this project and take-up of the results will thus be necessary. This STF will therefore involve user representatives from the early stages of the work to define the requirements in this area. Users will want to define different profiles to reflect their unique lifestyles and situations. This STF will survey the usability issues relevant to users and their need to manage their profiles in order to personalize their services and devices. Regular contacts will be maintained with user representatives such as the EDF, ANEC, AAATE, RNIB, COST 219ter and national institutions representing groups with disabilities. These groups will be important contacts throughout the STF work as those wishing to actively contribute will be welcome to do so during all phases of the work.

## Universal Communications Identifier (UCI)

ETSI TC HF has been considering the issue of the identifiers that users of communications systems use when they communicate. With the expanding range of communications services and with an even greater range of organizations providing those services, the future communications environment offers many opportunities and may become very complex. As people start to use new services they acquire more and more telephone numbers, email addresses, instant messaging identities, etc., and users frequently become unavailable when these identities become invalid. It can therefore be just as hard to contact someone because these different communications identifiers are unknown or because they have become invalid. ETSI has looked at this issue and concluded there is a need to introduce a new communications identifier that can be used for all forms of current and future communications instead of this increasing mass of different identifiers. Not only will this new Universal Communications Identifier (UCI) solve the problem of coping with the increasing number of identifiers, it will also allow the person you are communicating with to be clearly identified in a way that the user can trust; it will allow users more control of how and when they communicate, and it will help users to protect themselves from spam and other online threats whilst at the same time improving the chances that wanted communications will be successful.

The UCI work described below is an important input for the proposed STF on user profiles – and vice versa, UCI can only be a successful concept if the user profile concept is successfully developed. The proposed STF will use results from the following work on UCI:

The possibility of using and defining user profiles has been identified as an important advantage within the Universal Communications Identifier (UCI) concept. User requirements for Universal Communications Identification (UCI) based services have been defined by ETSI Specialist Task Force STF 157 in EG 201 940: “Human Factors (HF): User Identification solutions in converging networks”.

The User Requirements have been refined and expanded by STF 180 - “Standards for Universal Communications Identification Solutions”, funded by the eEurope programme in preparation of system specifications and implementation standards, see ETSI EG 202 067: "Universal Communications Identifier (UCI); System framework".

The impact of UCI systems in improving the usability of communications and has been addressed by STF 200 “Maximizing the usability of UCI based services”. One specific area of usability touched on by STF 200 has been to identify user needs to customize, to activate and to deactivate their user profiles, see ETSI EG 202 249: "Universal Communications Identifier (UCI); Guidelines on the usability of UCI based systems".

STF230 on “Using UCI systems to improve communications for disabled, young and elderly people” has, in response to concerns over privacy and in response to the need to enhance emergency telecommunications for people with disabilities (plus elderly people and children), identified several ways, in which emergency services might be able to access useful information in the User Profile, see ETSI EG 202 301: "Universal Communications Identifier (UCI); Using UCI to enhance communications for disabled, young and elderly people".

The goal of TISPAN UCI STF 302 on “Incorporating Universal Communications Identifier (UCI) support into the specification of Next Generation Networks (NGN)”, which started in March 2006, is to develop an ETSI Guide (EG) detailing the technical requirements on how UCI capabilities can be met with ETSI TISPAN Next Generation Network (NGN) specifications (http://portal.etsi.org/stfs/tispan/STF302.asp). Another goal of this TISPAN STF is to define a way in which a trustworthy personal communications environment, in which people will be able to control the way in which they interact with other people and services, can be integrated into emerging standardisation activities. It will further contribute to the implementation of the eEurope 2005 Action Plan by identifying how creating a set of common standards would create an environment in which it is most cost-effective to build UCI-based personal communications services from common standards-compliant components in Next Generation Networks. Another goal is to facilitate the development and updating of European and international standards (e.g. for identification, authentication, etc.) so that they fully support the implementation of UCI. All these goals are in line with the proposed work on User Profiles and it is expected that the UCI STF work will lead to results that are relevant input for the User Profile work described in this proposal. It is a necessary requirement that UCI and User Profile standardization work are coordinated to ensure the best user experience, good technical solutions, and to avoid unnecessary duplication of work.

## STF 287 on “User-oriented handling of multicultural issues in multimedia communications”

This proposed STF will build on the results from currently ongoing STF 287 on “User-oriented handling of multicultural issues in multimedia communications” (http://portal.etsi.org/STFs/HF/STF287.asp).

# This proposed STF is strongly related to the ETSI HF STF proposal “Specification of the language and cultural elements for use in User Profiles”, which builds on the results from STF 287 on “User-oriented handling of multicultural issues in multimedia communications” and STF 265 on “User Profile Management”.

## Planned STF 324 on “Extending e-Inclusion for Public Internet Access Points (PIAPs)”

It is expected that the planned STF 324 on “Extending e-Inclusion for Public Internet Access Points (PIAPs)”, which will build on results from STF 265 (among others), will also produce results that can be fed back to further work on User Profiles, as described in this STF proposal.

The terms of references for the PIAP STF states that: “Within ETSI there has been a significant body of eEurope funded activity about three areas that are closely related to the effective delivery of online services via PIAPs: User Profile management - within ETSI a significant body of eEurope funded activity about the delivery of personalized services to users has taken place and is currently being finalized. This work recognises the fact that it is not possible for services to be delivered in an appropriate way to service users unless the service knows what the user requires. The service can only know this if it is able to make use of information that is stored in that user's User Profile. The work in ETSI STF 265 describes ways in which the creation and use of User Profiles can be managed.”

Furthermore, it states that “Previous EC/EFTA financial contribution to the ETSI work on User Profiles, multicultural issues in the provision of information and communication services and UCI has developed a range of very beneficial guidelines for easy access to and use of online services.”

## TC TISPAN

ETSI TC TISPAN (http://portal.etsi.org/tispan/TISPAN_ToR.asp ) is the ETSI core competence centre for fixed networks and for migration from switched circuit networks to packet-based networks with an architecture that can serve in both. TISPAN is responsible for all aspects of standardization for present and future converged networks including the NGN (Next Generation Network) and including, service aspects, architectural aspects, protocol aspects, QoS studies, security related studies, mobility aspects within fixed networks, using existing and emerging technologies.

STF 265 and TISPAN had been exchanging information, during the lifetime of STF 265. Several liaisons had been sent between TCs HF and TISPAN in order to plan future collaboration in the User Profile area. It has been concluded that future cooperation will be relevant with TISPAN Working Groups, such as:

WG1 - Competence centre for NGN services: it is relevant to start cooperation with WG1;

WG2 - Competence centre for network and system architecture: Architecture work must be contributed and developed in close collaboration with TISPAN (WG2) Architecture which has a UPSF (User Profile Server Function) that clearly will play a central role in this UPM Feature;

WG4 - Competence centre for Numbering, Naming, Addressing and Routing: There is particularly a relation between User Profiles and the current TISPAN work on Universal Communication Identification (UCI);

WG7 – Competence centre for Security: one of the relevant areas where interaction could be relevant is “Single Sign-On”, related to WG7 and WG1;

WG8 - Competence centre for Telecommunications Management (a relevant area to cooperate is the provider’s management of user profile related issues).

A selection of documents from the lists of TISPAN deliverables is available (marked as comments in the complete document lists) at:

WG1 documents: http://portal.etsi.org/stfs/documents/STF265/Tispan1ph1nonOSA_FP.doc

WG2 documents: http://portal.etsi.org/stfs/documents/STF265/Tispan2ph1_FP.doc

WG4 documents: http://portal.etsi.org/stfs/documents/STF265/Tispan4ph1_FP.doc

WG8 documents: To be developed.

## Former ETSI Access and Terminals

STF 265 has coordinated their work with the former ETSI Access and Terminals (TC AT) which has been transferred to other groups.  Co-operation is may therefore be relevant with TISPAN (WG 1, WG3 and WG5, see also clause 2.6)  and the Technical Committee Access, Terminals Transmission and Multiplexing (ATTM), which is the "home" for terminal matters within ETSI, established on the basis of a technical area and on the global market sector of Telecommunications Terminals (see http://portal.etsi.org/attm/ATTM_ToR.asp).

The following activities are relevant to follow up:

- STF 265 has coordinated their work with the former ETSI Access and Terminals (TC AT) Working NGN@Home, which has been transferred into TISPAN (higher layer aspects) and The Technical Committee Access, Terminals Transmission and Multiplexing (ATTM) Working Group NG Home which is the part of ETSI Committee Access and Terminals AT responsible for deliverables relating to lower layer aspects of Next Generation Networks [NGN] in the Home environment (http://portal.etsi.org/attm/summary.asp). With the goal of obtaining maximum benefits for users, profiles would not be limited to cover today’s ICT market, but would also embrace ubiquitous services and applications, and be able to communicate with a wide range of devices in Intelligent Homes.

- STF 265 has coordinated their work with the former ETSI Access and Terminals (TC AT) Working Group Features, which has been transferred into TISPAN WG1, WG3 and WG5, and this new STF should be handled in TISPAN WG5.  The AT Features group was responsible for standardization work on address books. It is very useful to use data stored in an electronic address book when defining preferences related to contacts. The address book may be an integrated part of the profile agent, which is available from the profile tool when managing profiles. It may also be a third-party address book which is made available in the profile tool in a transparent way.

## Open Mobile Alliance

Open Mobile Alliance (OMA) is an industry forum focusing on the development of market driven, interoperable end-to-end mobile services (http://www.openmobilealliance.org/). STF 265 and Open Mobile Alliance (OMA) has been cooperating both during the lifetime of STF 265 and also after the closure of that STF. Future cooperation is relevant between the ETSI activities on User Profiles and related areas in OMA:

- Future cooperation is particularly relevant with the DPE (Device Profile Evolution) and UAProf Working Group (http://www.openmobilealliance.org/tech/wg_committees/wid.html#uap). There are strong relations between the ETSI work on User Profiles and the work done in the OMA DPE (Device Profile Evolution) and UAProf Working Groups. The UAProf work is about static device capabilities, whereas DPE (Device Profile Evolution) is about dynamic device capabilities (such as “Bluetooth available/not available, thus the capabilities are…”). UaProf data is device specific, not end user specific. However, this OMA work could be complemented by the ETSI work on User Profiles (both STF 265 and this proposed STF), which adds the user preferences. User preferences together with device capabilities offer means for negotiation, useful for various devices and services. The co-ordination/cooperation of the ETSI User Profile work – together with the OMA work on DPE and UAProf will be useful for the negotiation procedures in order to provide the best user experience when using various services and devices. The co-ordination/cooperation ETSI/OMA in these areas will also help further work as it has been identified that they face similar technical challenges and these groups can therefore help each other to achieve better technical solutions. One interesting future task would be to evaluate their method and tool (provided by Forapolis at ETSI) for online collection of device capabilities – the same method and tool could potentially be reused (with some modifications) for online collection of user preferences.

- Another group of interest is PAG (Presence & Availability) Working Group (http://www.openmobilealliance.org/tech/wg_committees/pag.html). The PAG group is working on highly interesting issues related to both User Profiles and Universal Communications Identifier (UCI). Further results from its work are expected to be useful input for this STF, as they will identify “presence and availability” objects and standardize them. It was suggested at the February meeting in Paris that further coordination (User Profile and UCI STFs) will be done with the PAG group.

- The BAC (Browser and Content) Working Group also showed an interest in future coordination (http://www.openmobilealliance.org/tech/wg_committees/bac.html). It also suggested that future contacts should be taken with OMA DM (Device Management) working group about the User Profile work as User Profile data will be useful during the set-up procedure.

## W3C

The W3C Device Independence Working Group (DIWG) is defining a set of specifications related to the use of delivery context for delivering and running adapted content across a wide range of devices (http://www.w3.org/2001/di/). This is referred to as “Access to a Unified Web from Any Device in Any Context by Anyone”, where it is stated that “the characteristics that are most relevant for achieving device independence are those that characterize the capabilities of the access mechanism, the capabilities of the network and some of the preferences of the user. In particular, a user may specify adaptation preferences and rendering preferences that affect the user experience they have of the delivered content.” The W3C has specified CC/PP, a data structure and sample vocabulary for profiles which can convey delivery context information. The Open Mobile Alliance (OMA) has defined User Agent Profile (UAProf, see clause 2.5 Open Mobile Alliance) as an implementation of CC/PP for mobile terminals, providing convergence of mobile web technologies with those of the Web. Coordination with DIWG will therefore be relevant for this proposed STF. W3C has also been active in another relevant area, OWL (http://www.w3.org/2004/OWL/), which builds on RDF and RDF Schema and adds more vocabulary for describing properties and classes. The W3C Mobile Web Initiative, (MWI) Device Description Working Group (DDWG) is working on a device description repository, which might be considered additionally (http://www.w3.org/TR/2006/WD-DDR-requirements-20060410/).

## 3GPP

The 3rd Generation Partnership Project (3GPP) brings together a number of telecommunications standards bodies which are known as “Organizational Partners”, including ARIB, CCSA, ETSI, ATIS, TTA, and TTC (http://www.3gpp.org/). The original scope of 3GPP was to produce globally applicable Technical Specifications and Technical Reports for a 3rd Generation Mobile System based on evolved GSM core networks and the radio access technologies that they support. The scope was subsequently amended to include the maintenance and development of the Global System for Mobile communication (GSM).

User Profiles have been described by 3GPP Generic User Profile (GUP). Their scope is to store and handle communication related data, but the GUP concept does not include the users’ preferences. It will become relevant to identify which parts of GUP that might be useful for implementing the “Personalization and User Profile Management” concept described in this proposal.

The ETSI STF 265 work adopted a model for distribution of user profile data that closely mirrored that being proposed for 3GPPs GUP activity. This consistency should greatly enhance the prospects for successful future synergy of the proposed work with 3GPP GUP.

## WURFL

WURFL (Wireless Universal Resource File) is a free, open source project that provides its own XML format for device characteristics description (http://wurfl.sourceforge.net/). It contains device information for a great number of variants of devices and can be seen as an alternative to OMA’s UAProf (described in clause 2.5 Open Mobile Alliance). As WURFL is open source, anyone can correct device information, not just device manufacturers. The results from WURFL should be considered as relevant input for this proposed STF.

## MobiLife

MobiLife (http://www.ist-mobilife.org/index.php?option=com_frontpage&Itemid=1) is an Integrated Project in IST-FP6 and has the goal: "to bring advances in mobile applications and services within the reach of users in their everyday life by innovating and deploying new applications and services based on the evolving capabilities of the 3G systems and beyond. The project addresses with a strong user-centric view problematics related to different end-user devices, available communication networks, interaction modes, applications and services."

This goal aligns the MobiLife project very closely with the work described in this proposal. Several MobiLife deliverables will be useful input to this proposed work. The deliverable IST-2004-511607 MobiLife, D18 (D2.4) on “Research results report detailing interfaces and personalisation research findings” is of particular interest to the work described in this proposal. The project's deliverable D06b/D1.1b on "Initial Scenarios, Requirements and Guidelines: User-Centred Approach for the Design of Future Mobile Services and Applications" includes some very detailed analysis, guidelines and scenarios related to topics such as group awareness, context and presence. This provides a solid foundation from which to address the issues that this proposed work will address.

It is hoped that links between the proposed work and the MobiLife project can be established to help to benefit both activities.

## Dublin Core

The Dublin Core Metadata Initiative (DCMI) is an open forum, active in the development of interoperable online metadata standards that support a broad range of purposes and business models (http://dublincore.org/). They provide simple standards to facilitate the finding, sharing and management of information. The results from this organization will be relevant input to this proposed STF as DCMI is developing specialized metadata vocabularies for describing resources that enable more intelligent information discovery systems.

## ePerSpace

The IST project ePerSpace has 20 partners (http://www.ist-eperspace.org/). The idea is to offer services that allow users to use home applications wherever they are, using any type of terminal and with a single way of authentication. One goal is to develop mechanisms to provide personalized information for each family member depending on the context (morning, arrived home, etc) and the User Profile concept is therefore important to achieve that goal. ePerSpace and ETSI STF 265 have therefore coordinated their activities and it is also relevant that this proposed new STF will use their results. ePerSpace people have suggested that they will contribute to the work. In addition, the ePerSpace platform could offer a good opportunity to implement functionalities in order to validate them.

## ETSI TC Smart Card Platform

The work of STF 265 has identified the option to have parts of the profile data held in a physical device by the user, which might be beneficial when the user is off-line as well as on-line. Recently, SmartCard (including (U)SIM) memory and processing capacity have increased and new SmartCard architectures providing new services have emerged. These, together with the User Profile concept, open up new opportunities and encourage creative ideas and service innovation as well as the possibility of delivering content appropriate to users’ needs. It will therefore be relevant for this proposed STF and the ETSI TC Smart Card Platform to work together to ensure that future activities are coordinated. Cooperation with ETSI TC Smart Card Platform also provides opportunities to discuss innovative ideas with the SmartCard related stakeholders. The opportunities that personalization and User Profiles offer are a potential driver for the demand of new generation SmartCards.

The main responsibilities of TC Smart Card Platform (SCP) are:

- development and maintenance of a common Integrated Circuit Card (IC card) platform for all mobile telecommunication systems;

- development and maintenance of the application independent specifications for the Integrated Circuit Card/Mobile Equipment interface of those telecommunication systems under the responsibility of ETS;

- development and maintenance of IC card standards for general telecommunication purposes;

- development and maintenance of IC card standards employing advanced security methods for telecommunications applications such as financial transactions over Mobile Telecommunication Networks ("mobile commerce").

See also http://portal.etsi.org/scp/summary.asp.

## SIMPLICITY and Simple Mobile Services (SMS)

The Simplicity project is a European Union program under IST (reference number IST-2004-507558), which ended in December 2005. The Simplicity project (http://www.ist-simplicity.org/ ) describes the Simplicity Device, which will be a physical plug-in device or a functional entity that will store users’ preferences. The user profile concept is of major importance within the Simplicity architecture. Cooperation will be relevant with the new project called Simple Mobile Services (SMS), which is expected to start on the 1st of June 2006. The abstract of the Simple Mobile Services (SMS) project states that “The key obstacle to service deployment is not technology but the lack of standards and standards-based tools – and more important still – the absence of the millions of small providers who have driven the Internet explosion. It is these obstacles that we address in the SMS proposal.”

## SmartCard activities at Ecole Polytechnique of University of Nice Sophia-Antipolis

Ecole Polytechnique of University of Nice Sophia-Antipolis is active in the area of new SmartCard architecture and methods for providing new service possibilities.

The future ETSI activities on personalization and User Profiles have been discussed with Ecole Polytechnique of University of Nice Sophia-Antipolis and future coordination has been proposed with the university project that is working on a micro database stored in a SmartCard for the purpose of storing a profile.

## CENELEC

Profiles would not be limited to cover today’s ICT market, but would also embrace ubiquitous services and applications, and be able to communicate with a wide range of devices in buildings. CENELEC’s mission is to prepare voluntary electrotechnical standards for electrical and electronic goods (http://www.cenelec.org/Cenelec/Homepage.htm). Their activities within the Intelligent Homes/SmartHouse area, together with ICTSB (Information and Communications Technologies Standards board), makes them relevant to coordinate activities with.

## FIPA

Taking an ontology-based approach representing User Profiles would give additional flexibility. It might therefore be relevant to examine the FIPA ontology. The Foundation for Intelligent Physical Agents (FIPA) is an IEEE Computer Society standards organization (http://www.fipa.org/). The FIPA specifications represent a collection of standards which are intended to promote the interoperation of heterogeneous agents and the services that they can represent.

## Salzburg University

Initial contacts have been taken with the Salzburg University research work on context issues for mobile devices, especially of social context. This work could for example provide input to preferences and default values in templates. It has been suggested that an evaluation of the draft deliverables (e.g. low-fidelity prototypes) could potentially be conducted by the university. Moreover, the university is currently setting up a student project concerned with developing a modular framework for targeting user interfaces according to cultural preferences.

## SOPRANO

The proposed SOPRANO project aims to improve the mobility of elderly people by enabling them to get access to all the devices present in their environment, i.e. intelligent homes. Context related information is an important element for the elderly people addressed in SOPRANO. The context-related descriptions can be contained in a user profile, and innovative concepts in this area have been described by STF 265 and will be further developed by this proposed STF. In addition, it could become relevant to co-ordinate with future EU projects (these may not be known yet or are also still in negotiation like the SOPRANO proposal).

## FIDIS Network of Excellence

The European Information Society (EIS) requires technologies which address trust and security yet also preserve the privacy of individuals. FIDIS - Future of Identity in the Information Society is a Network of Excellence working in this area (http://www.fidis.net/). FIDIS overcomes the extreme fragmentation of research into the future of identity by consolidating and fostering joint research in this area. Their objectives are shaping the requirements for the future management of identity in the European Information Society (EIS) and contributing to the technologies and infrastructures needed.

Privacy and identity are very important for personalization and User Profiles and the FIDIS results will therefore be relevant input to the work of this proposed STF.

## PRIME

The PRIME (Privacy and Identity Management for Europe) FP6 IST project focuses on developing solutions for privacy-enhancing identity management for end users. Launched in March 2004, PRIME (http://www.prime-project.eu.org/) will help to empower citizens in managing their privacy and to support enterprises’ privacy compliant data processing. Expected results are:

Application requirements, including legal, socio-economical and usability issues.

Public integration framework.

Public architecture and specifications.

Application-driven prototypes.

Privacy and identity are very important for personalization and User Profiles and the PRIME results will therefore be relevant input to the work of this proposed STF.

## Ifip and Identity Management

The International Federation for Information Processing (IFIP, http://www.ifip.or.at/) is to launch a new working group on identity management on 23 May 2006 to raise understanding of identity management (http://www.bcs.org/server.php?show=ConWebDoc.3814). The new working group will focus on technical, social and legal issues concerning identity management and related technologies and methodologies.

## Single Sign-on Services and Liberty Alliance

State of the art solutions such as “Single Sign-on” services will be considered. “Single Sign-on” systems are session/user authentication processes that allow a user to enter only one name and one password to access and use multiple applications and services exploiting a user profile stored in a server. For instance, using Microsoft’s “Passport”, a person can use one name and password to sign in to all .NET Passport-participating sites and services. This is a centralised corporate identity system run by Microsoft and used by Microsoft customers and Microsoft business partners or other affiliates (http://accountservices.passport.net/ppnetworkhome.srf?Ic=1033).

Liberty Alliance (http://projectliberty.org) is a consortium of vendors working on the development, deployment and evolution of an open, interoperable standard for network identity, where privacy, security and trust are preserved. Different from the logically centralised approach of Microsoft Passport, the Liberty Alliance Project relies on the concept of “federated network identity”. Federated identity allows users to “link” elements of their identity between accounts without centrally storing all of their personal information. The Liberty Alliance has produced the Identity Services Interface Specifications – Personal Profile (ID-SIS PP), which defines schemas for profile information of a user.

# Policy relevance

COM(2005) 425: e-Accessibility. States that “Accessible Information and Communication Technologies (ICT) will improve the quality of life of people with disabilities significantly”, and “This Communication on eAccessibility contributes to the implementation of “i2010 – A European Information Society for growth and employment” initiative, that presents a new strategic framework and broad policy orientations to promote an open and competitive digital economy, emphasising ICT as a driver of inclusion and quality of life. The Commission has the ambitious objective of achieving an “Information Society for All”, promoting an inclusive digital society that provides opportunities for all and minimises the risk of exclusion.” Necessary requirements for achieving eInclusion and eAccessibility will therefore be to ensure that ICT services and devices can be personalized in a way that correspond to all users’ needs, including the needs of the disabled, young and elderly.

COM(2005) 229: "i2010 – A European Information Society for growth and employment", referred to in “2006 ICT standardisation work programme”, states that "The Commission will encourage the transformation of technological progress into innovative applications and services in the public and private sector" and that "It promotes an open and competitive digital economy and emphasises ICT as a driver of inclusion and quality of life. A key element of the renewed Lisbon partnership for growth and jobs, i2010 will build towards an integrated approach to information society and audio-visual media policies in the EU." and also that "Rich media content is becoming available in new, diverse formats and can be delivered independent of location or time, personalised to individual citizens’ preferences or requirements."

The results from this STF, together with the results from STF 265, would stimulate growth and employment as they would stimulate the creation and deployment of a new generation of personalized services, devices, applications and content aimed at all people including older and very young people. Personalized services and devices will have an impact on growth, employment, productivity, inclusion and quality of life in Europe and User Profile Management will be critical to the uptake and success of new and advanced services. The social impact of self-management of User Profiles is increasing as the roles of technology and communications become more common in everyday life.

The integrated approach is not only about technology, but users should also perceive their services as being integrated and providing a common user experience. This action will result in an integrated user experience in a wider sense - that users may define their preferences only once and their various services, devices, content and over various platforms should be able to provide a common user experience based on the users’ individual preferences in their profiles. The increasing complexity of new technologies demands the potential of adaptive capabilities in User Profile Management and operations in order to simplify the user experience without loosing self-determination.

There is important policy relevance related to cultural and language issues, such as:

One of the three i2010 flagship ICT initiatives is "cultural diversity".

COM(2005) 596: "A New Framework Strategy for Multilingualism"

An explanation of how User Profiles are necessary to achieve many important goals in these policy documents is given in a separate proposal entitled "Specification of the language and cultural elements for use in user profiles". The ETSI deliverable on network and terminal issues that will be developed in the course of this proposed action will be necessary for implementing the User Profile concept and to achieve the goals related to "cultural diversity" and “multilingualism".

The “2006 ICT standardisation work programme” (Part II: Commission services priorities for ICT standardisation in 2006) has identified service priorities for ICT standardisation and this proposal would provide important benefits to the following:

1. COMMUNICATION NETWORKS AND SERVICES

Action 1: “…The European standardisation organisations are invited, in the context of the announced revision of the legal Framework, to consider the impact of the convergence aspects as well as the need to take into account Next Generation Networks (NGN).” This proposed work covers Next Generation Networks (NGN), see also section 2.5 on TISPAN describes in more detail the cooperation with TISPAN Next Generation Networks (NGN) issues.

Action 3: “The European Standardisation Organisations are invited to elaborate, taking into account current technical developments and market expectations, a roadmap for further development of integrated Smart House systems (e.g. including home networks, home automation, multi-media platforms, associated services such security, etc.)”. With the goal of obtaining maximum benefits for users, profiles would not be limited to cover today’s ICT market, but would also embrace ubiquitous services and applications, and be able to communicate with a wide range of devices in Intelligent Homes.

3. E-INCLUSION

Action 12: “standardisation activities aiming at providing access to information (including structured documents, graphic information, web accessibility).” Information can really be accessible to all when provided in a way that suits the users’ needs such as desired modality and language, which are preferences stored in the User Profile. These preferences need to be standardized so that services are implemented in a way that is compatible to the Users’ Profile data. The network and devices also need to be implemented in a way that supports the personalization and User Profile concept. The deliverables that will be developed in this proposed STF will specify these important issues, necessary to achieve this concept.

Action 15: “standardisation work in support of the accessibility of public internet points (extension of a current eSAP project).” An important requirement on public internet points is that they need to suit different users’ needs. That requirement can only be fulfilled if the work in this proposal is done.

4. E-GOVERNMENT

Action 19: “Harmonisation of user interface to various eProcurement platforms such as multilingual interfaces, glossary of terms and steps in the procurement process. Outline description of functionalities of each platform in multiple languages and using agreed terms and procurement steps; further interface harmonisation.” User Profiles are useful for user preferences related to cultural and language preferences as well as other preferences related to user interfaces. This work, together with the proposal on "Specification of the language and cultural elements for use in User Profiles", will develop standardized objects/preferences which are useful for providing harmonized user interfaces suitable to users’ needs and preferences.

5. E-HEALTH

Action 23: “…the Commission services have the intention to invite, via a standardisation mandate, the European Standardisation Organisations to further develop the recommendations on e-Health standardisation…”. The User Profile concept is useful for standardization work on user information and preferences related to e-Health and Telecare.

6. E-LEARNING AND E-SKILLS

Action 26: “Areas of interest include e-portfolio, life-long competency framework, curriculum exchange formats and vocabularies, assessment and accessibility.” Information and preferences related to these topics can be stored in User Profiles and be made available to services in these areas in a way that makes them much more efficient, accessible and useful.

8. INTELLIGENT TRANSPORT

“The European Standardisation Organisations are invited to further continue the ongoing standardisation activities on eCall and to address future standardisation needs arisen from research in ICT for Transport and the i2010 Intelligent Car initiative:

Action 34: The European Standardisation Organisations are invited to further analyse the standardisation actions required for the eCall service.” The User Profile concept can be used to enhance emergency telecommunications, in which emergency services may need to access certain information in the User Profile. Some individuals will have permanent or transient status as emergency service personnel, and would require priority access, which a well defined User Profile would allow. An eCall services scenario has been described in the STF 265 deliverable EG 202 325, clause 6.6 “Car crash”.

# Market impact

## Benefits and impact

Digital convergence is leading to the development of new, interactive, applications and services, offering global access. The Commission aims to accelerate the uptake and to intensify the use of digital technologies across Europe by ensuring that all people are given the chance to use them. This is critical for the creation of new jobs and of a highly competitive and dynamic economy, exploiting opportunities of the new economy and technologies. Profiles are becoming increasingly important in the personalization of services and terminals and for a personalized delivery of content. Digital convergence offers a wide range of new possibilities, which will demonstrate the importance of harmonized User Profiles aiming at e-Inclusion, suiting all users including disabled, young and elderly people - in different situations in the private and public sector. With the goal of obtaining maximum benefits for users, profiles would not be limited to cover today’s ICT market, but would also embrace ubiquitous services and applications, and be able to communicate with a wide range of devices in Intelligent Homes.

For a single product or service it may be difficult for users to manage all of the information needed in their User Profiles. They will need to:

check what information is in their profiles;

add, change or delete information in their profiles;

know when other entities access or attempt to modify their profiles;

understand how their profiles affect the service or capabilities that they experience.

The successful development of User Profile Management tools and techniques will depend upon the existence of the standardized method of specifying User Profiles that will be the output of this STF.

The expected benefits and impacts of the results from this proposed STF, together with the results from STF 265 are the possibilities of using and customizing User Profiles. The output of this STF will benefit products and services that rely on User Profiles, and will provide the following advantages:

From the users’ point of view:

This concept will allow reuse of users' existing experience and knowledge to help them manage new terminal devices and services, thus leading to faster and easier application of new technologies and better user confidence.

e-Inclusion can be achieved. Services, devices and content can really be accessible to all users (including disabled, young and elderly people), when provided in a way that suits the users’ needs.

Synchronization and harmonization of profiles across services and terminals allowing much faster and easier use and optimization of the services and devices.

It will allow interworking and interoperability of different services over different networks (including narrowband and broadband networks) in multi-device environments such as mobile/fixed phones and mobile/stationary terminals (PC).

Elements within a User Profile, that suit a specific situation but relate to many different areas, will only need to be defined once.

This concept will allow harmonization and synchronisation of User Profiles related to different areas such as the users’ communications, terminals, accessories and services.

Enhancement of emergency telecommunications, in which emergency services will be able to access useful information in the User Profile, and allow profiles specifically enabled by emergency management in times of local or regional crisis. Some individuals will have permanent or transient status as emergency service personnel (such as part time volunteers), and would require priority access for the duration of and in the locale of any emergency event.

From the manufacturers’, service providers’ and content providers’ point of view:

The standardized User Profile concept will stimulate the creation and deployment of a new generation of personalized services, applications, and content, which will provide opportunities of growth and employment among manufacturers’, service providers’ and content providers’.

The standardized User Profile concept will be critical to the uptake and success of new and advanced communication services, especially among the larger market of the non-technically astute, or the non-technically inclined by simplifying their need to self-configure services and devices.

Development costs can be reduced.

Time to volume markets can be decreased.

## Stakeholders

STF 265 has had a great number of stakeholder contacts which will very useful when starting this proposed STF. The stakeholders are from various categories such as companies, user organizations, universities, European research programs and standards organizations. Many stakeholders belong to one or several of the mentioned categories. The work done in STF 265 has identified stakeholders’ needs and requirements – in particular users’ needs and requirements. The next step, described in this proposal is about taking the results from STF 265 as requirements that must be used as necessary input for the further work. In order to achieve the best user experience, there is a need to ensure interoperability of services, devices and the users’ preferences defined in their profiles. Therefore, standards organizations have been identified as a very important stakeholder category.

The STF will study both existing deliverables and drafts from ongoing work from a range of stakeholder groups such as:

STF 265 on User Profile Management

User representatives such as the European Disability Forum (EDF), ANEC, AAATE, RNIB, COST 219ter and national institutions representing groups with disabilities

STF 302 on Incorporating Universal Communications Identifier (UCI) support into the specification of Next Generation Networks (NGN)

STF 287 on “User-oriented handling of multicultural issues in multimedia communications”

The planned STF on “Extending e-Inclusion for Public Internet Access Points (PIAPs)”

TC TISPAN

ETSI TC Access and Terminals (AT)

Open Mobile Alliance (OMA)

W3C

3GPP

ETSI TC Smart Card Platform (SCP)

Simple Mobile Services (SMS) project

SmartCard activities at Ecole Polytechnique of University of Nice Sophia-Antipolis

WURFL

Dublin Core

ePerSpace

SIMPLICITY

CENELEC

FIDIS Network of Excellence

PRIME

FIPA

Salzburg University

More detailed information about these is provided in section 2.

## Consequences if the proposal is not implemented

# Loss of the opportunity to provide a harmonized and standardized approach to User Profiles within different areas (communications, terminals and services) will result in the implementation of de facto commercial standards that will cause market fragmentation and thus hinder the efforts of the i2010 and the eEurope programme to bring effective communication services to market.

# "i2010 – A European Information Society for growth and employment" says that "The Commission will encourage the transformation of technological progress into innovative applications and services in the public and private sector". If the proposal is not implemented then the creation and deployment of a new generation of personalized services, applications, and content, will be missed and the opportunities of growth and employment (as described in i2010 – A European Information Society for growth and employment) would be seriously reduced.

# The important investments in time, effort and resources made in many related projects (as mentioned in section 2) will be more or less wasted if this proposed standardization work is not implemented.

# Part II - Execution of the work

# Working method/approach

## STF

ETSI will perform this work by the creation of an ETSI STF reporting the milestones to the ETSI Human Factors Technical Committee (TC HF) according to the planned TC HF meeting agenda (to be planned in more detail) and additional dates agreed by the HF chairman. The technical content will be developed through consultation, workshops, studies and desk-based research. The two ETSI deliverables will be developed in parallel. See section 7 for further details.

## Other type of activity than STFs

Co-ordination with various stakeholders, including user representatives as well as standards organizations and other international projects will be necessary to achieve the best outcome of this work. Therefore, this STF will perform different activities that might be co-ordinated with other activities related to User Profiles such as workshops, seminars, promotion activities, etc.

Stakeholders will be encouraged to provide comments and input to the ETSI deliverables, either at various meetings and events or by emails. The draft ETSI deliverables will therefore be made publicly available at the STF Web site throughout their development.

## Experts qualification required, mix of skills

To achieve the work it is proposed that a team of 4-6 people, depending on their knowledge and availability, will be required. Among them, the team will require to have the following expertise:

Human Factors experience in working with intelligent communications networks, ICT user interfaces, accessibility of fix and mobile communication;

knowledge of personalization of ICT services and devices

knowledge of User Profile Management;

knowledge of information sharing and privacy;

knowledge of UCI work to date;

understanding of the user-to-system communication constraints imposed by telecommunications networks, internet protocols and ICT services and devices;

knowledge of SmartCard technology;

knowledge of ubiquitous and pervasive systems;

knowledge of 3GPP and the Generic User Profile (GUP) activity;

knowledge of TISPAN and NGN;

knowledge of XML, RDF, OWL;

experience in the production of ETSI deliverables;

experience of working in the international environment.

# Performance indicators

Co-ordination/co-operation will be done with the stakeholders (see section 4.2). STF communications and promotion to these stakeholders will be done by different means such as:

presentations to various groups or stakeholders;

the STF web page will provide information about stakeholder activities, and make the latest drafts available for comments;

mail list for the stakeholders;

e-mails to group of stakeholders, often before and after stakeholder events;

newsletters sent to the stakeholders five times per year;

at least one press release or article.

# Details of all of the above will be recorded to indicate the openness of the activity, the visibility efforts made to encourage contributions and the level of participation achieved. To further enhance this, it is proposed to provide a “Stakeholder Issue Register” in a form that all comments received (and from who/which organisation) on the drafts as they progress will be recorded along with whether or not the comment/proposal was agreed, how it/ they were implemented into the deliverables and also reasons why they were not. This will allow information on the level of involvement as well as a picture from which sectors the involvement came can be provided (e.g. industry, public authority, association, user, network operator, etc.). It should be noted that not all those on the “Stakeholder Issue Register” may participate in physical meetings but may be following the work electronically. That is their right and no distinction will be made between “active” members and those who comment only once or on a few occasions. All comments will be treated with the same weight.

# The “Stakeholder Issue Register” will also be used to show the level of consensus reached by providing an analysis of those issues where issues were agreed and also those that could not be agreed in terms of being unable to accommodate the comments and the reasons why.

# The efficiency of the action will also be supplemented by the follow-up of milestones set for the work with a target of finalisation within the schedules set with a less than 10% delay target for the work.

# Work plan, milestones and deliverables

## Deliverables

The STF will develop two deliverables as the area addressed is this proposal is wide. The work has been divided in a way that will suit the intended readers of the ETSI deliverables.

### Deliverable on standardized objects

One deliverable is an ETSI Standard (ES) on standardized objects (including settings, values and operations) related to personalization and User Profile Management, a rule definition language for defining automatic activation of profiles and a common terminology. This deliverable will describe objects related to a range of services and devices with the goal to suit all users’ needs including disabled, young and elderly people. The intended readers of this deliverable are service developers and device manufacturers who wish to develop services and devices that can be personalized by their customers, as defined by the User Profile Management concept described in EG 202 325 ”Human Factors (HF); User Profile Management”.

The output of the work will be expressed in a standardized way such as XML (Extensible Markup Language), RDF (Resource Description Framework), or an ontology standard such as OWL (Web Ontology Language). Templates (described in EG 202 325) that contain typical rules and settings will be of particular benefit in the initial configuration of profiles. It will therefore be relevant to further describe template issues in this work.

### Deliverable on network and terminal issues

The other deliverable is a Technical Specification (TS) on issues related to networks and terminals. The TS will describe an architectural framework for achieving the User Profile Management concept described in EG 202 325: ”Human Factors (HF); User Profile Management”. The intended readers of this deliverable are profile providers, telecom companies and device manufacturers who will implement and provide the underlying infrastructure and architecture of network and devices necessary to achieve the User Profile Management concept described in EG 202 325.

This deliverable will describe both network and terminal issues as some of the functionality could be implemented in the network and some in the terminals and SmartCards (e.g. (U)SIMs). New generations of SmartCards (e.g. (U)SIMs) hold an increasing amount of profile data as well as processing capability, which makes them useful for implementation of the User Profile concept. Also other means such as USB sticks and RFID can be useful. In order for a profile to be effective there is a need for entities to:

store and retrieve the profile data; The profile storage agent is the entity that stores information about the profile data and the locations of data repositories of profile data related to users. Note that there may very well be multiple profile storage locations. These locations will probably not store the total profile but only components that apply to a device or service, and the various locations may have different persistence and priority levels. Users require the data to be stored in a secure manner with user agreed levels of privacy applied to the availability and distribution of that data (see ETSI Guide, EG 202 325, clause 13). Ideally, profile data should always be available, over all networks, from all supported devices and services, including fixed and mobile services allowing service continuity and optimal user experience. Changes of data at different locations should be consistent, which may be ensured by synchronization of data and transaction security. However the user's profile data is distributed amongst devices and services, it should be possible to ensure that users can have the concept of centralized profiles which cover all of their devices and services.

process the profile data and initiate achievement of the behaviour encoded in the profile rules; In order that the rules in a profile can be translated into the behaviour the user desires, it is necessary for the profile processing agent to operate upon the rules. The profile processing agent is responsible for ensuring that all the operations required by the profile rules are carried out. The profile processing agent will need to initiate operations on a variety of devices and services referred to in the profile. For efficiency and effectiveness it is likely that the processing agent will have functionality distributed between multiple devices and services.

activate and de-activate the profile in the appropriate circumstances; When a profile is inactive, the profile activation agent will be responsible for activating it when needed. This activation may be rule driven, as a result of a user request or as a result of an event such as when a device is turned on. The profile activation agent will also be responsible for the de-activation of profiles.

## Work Plan

ETSI will perform this work by the creation of an ETSI STF reporting the milestones to the ETSI Human Factors Technical Committee (TC HF) according to the planned TC HF meeting agenda (to be planned in more detail) and additional dates agreed by the HF chairman. The technical content will be developed through consultation, workshops, studies and desk based research. Stakeholders will be encouraged to provide comments and input to the ETSI deliverables, either at various meetings and events or by emails. The draft ETSI deliverables will therefore be made publicly available at the STF Web site throughout their development.

The two ETSI deliverables will be developed in parallel and the tasks described below apply to both deliverables if nothing else is stated.

The following tasks are expected and estimated (more precise content and resources assigned will be specified when the STF is established). The STF work will include the following ten tasks:

Task 1: Establish the STF team, 2 months after the date of signature (S + 2).

Task 2: Start-up activities, (S + 3 to S + 5)

Task 3: Research and analysis, will continue until the final drafts have been approved by ETSI TC HF (Task 9) (S + 3 to S + 23).

Task 4: Consultation and dissemination activities will continue until the final drafts have been approved by ETSI TC HF (Task 9) (S + 4 to S + 23).

Task 5: Table of contents and scope, (S + 4 to S + 6).

Task 6: Initial drafts (S + 7 to S + 10).

Task 7: Interim Report to EC/EFTA, (S + 15).

Task 8: Workshop and stable drafts (S + 11 to S + 16).

Task 9: Final drafts to be submitted to TC HF (S + 17 to S + 23).

Task 10: Publication of ETSI TS, Membership Vote for ETSI ES, its adoption and publication.  Conclusions and Final Report to EC/EFTA (S + 31).

The tasks and schedule have been designed to align with the other ETSI HF STF proposals, “Specification of the language and cultural elements for use in User Profiles” and “Always-on communication services: Social and usability issues and guidelines” to allow effective collaboration and cross-fertilisation of ideas between the three STFs.

The following table illustrates the expected tasks. The milestones (MS) are tentative as they depend upon future decisions about the scheduling of the TC HF meetings, to which these milestones will be reported.

|  | Month |
| --- | --- |
| Task | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 31 |
| 1. Establish STF team |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Start-up activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.Research, analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.Consultation, dissemination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.Table of contents, scope |  |  |  |  | MS 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.Initial drafts |  |  |  |  |  |  |  |  | MS 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Report to EC/EFTA |  |  |  |  |  |  |  |  |  |  |  |  |  | MS 3 |  |  |  |  |  |  |  |  |  |
| 8.Workshop, stable drafts |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MS 4 |  |  |  |  |  |  |  |  |
| 9.Final drafts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MS 5 |  |
| 10.Conclusions, Publication & Final Report to EC/EFTA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MS 6 |

Further details on the STF tasks are provided below:

Task 1:	Establish the STF project

Technical experts will be recruited following the ETSI procedures to participate in the STF and the allocation of resources and tasks will be agreed.

Task 2:	Start-up activities

The work of the STF will be initiated at the first STF meeting, along with the development and agreement of a plan to provide the delivery required from this STF by this proposal. Relevant input such as available standards, recommendations, current studies will be identified and relevant stakeholders will be identified. A publicly available Web site will be created and published via the ETSI Portal. The Web site will provide information on the STF’s goals, the team, contact information, time plan and further details of the work, together with the work plan covering milestones. The draft ETSI deliverables will be available for comments and input, at the STF Web site.

Task 3:	Research and analysis (Continuous)

The latest version of the ETSI deliverables will be reviewed and approved at each milestone presented at the HF meetings.

The following two ETSI deliverables will be developed within the same time frame:

Deliverable on standardized objects

Initially, the STF will decide upon which preferences, objects, services and devices to focus. This decision will depend on factors such as, which objects are expected to be important to be personalized and if other work on personalization can provide input. The objects will be classified into relevant categories such as descriptive information, generic settings and preferences, service and device specific data. Stakeholders will be encouraged to provide comments and input to the choice of objects and also to suggest other objects. The next step will be to define the nature of these preferences and value ranges. The STF will decide how the objects will be defined in detail, such as in the Extensible Markup Language (XML), OWL. The STF will also develop a rule definition language for defining automatic activation of profiles and a common terminology. The STF will identify any relevant existing results from different sources that could be used as input for further work.

Deliverable on network and terminal issues

Initially, it will be necessary to collect input from the results and deliverables of other projects on an architecture that match the requirements identified by STF 265 and described by a number of goals and guidelines in the deliverable EG 202 325 “Human Factors (HF); User Profile Management”. The guidelines from STF 265 will be used as requirements for further work. There are various stakeholders, including companies, organizations and academic research projects which could provide input to the planned work of this STF. Results and deliverables from relevant projects will be studied and the STF will identify those existing solutions that could be useful input for further work. The STF will analyse how these solutions could match the requirements identified in STF 265 plus other requirements identified during the work of this proposed STF. The STF will make a gap analyse and identify which suitable existing solutions match the requirements and, when necessary, propose better solutions.

Task 4:	Consultation and dissemination activities (Continuous)

Contacts with stakeholders will be important from early stages of the work as well as dissemination activities in later stages in order to ensure excellent take-up of the results. Views and requirements from various stakeholders such as user representatives, manufacturers, service providers and national regulatory representatives will be collected. A contact list will therefore be created and maintained so that interested parties can register their willingness to receive newsletters that report the progress of the work, publicise events and highlight when new drafts are available for input and comment. Comments and input from stakeholders will be collected either face to face at various meetings and events or by email. As dissemination activities in later stages of the work will be important in order to ensure excellent take-up of the results, the STF experts will be encouraged to present the results at relevant meetings and conferences.

The stakeholders, who will be consulted about the deliverable on standardized objects are primarily user representatives, service developers and device manufacturers who wish to develop services and devices, which can be personalized by their customers. Regular contacts will be maintained with user representatives such as EDF, ANEC, AAATE, RNIB, COST 219ter and national institutions representing groups with disabilities. The stakeholders will be important contacts throughout the STF work as those wishing to actively contribute will be welcome to do so during all phases of the work.

The primary stakeholders, who will be consulted about the deliverable on network and terminal issues are primarily profile providers, telecom companies and device manufacturers, who will implement and provide the underlying infrastructure and architecture of networks and devices necessary to achieve the User Profile concept

.

Task 5:	Prepare table of contents and scope

The STF will develop the first versions of the ETSI deliverables, which will contain a table of contents and scope. These will be reviewed and approved by ETSI TC HF.

Task 6:	Initial draft deliverables

The initial drafts will be developed in this phase of the STF. The deliverables will be reviewed and approved by ETSI TC HF.

Task 7:	Interim Report to EC/EFTA

An Interim Report to EC/EFTA on the progress of the work will be developed. This task will also provide the latest available drafts of the ETSI deliverables, as well as information about the resource usage and performance indicators.

Task 8:	Workshop and stable drafts

A workshop with the purpose of getting comments about the deliverables from stakeholders will be organized. The deliverables will be updated according to the input from the workshop. The stable draft deliverables will be presented to the ETSI TC HF.

Task 9:	Final draft deliverables

The drafts will be developed with a number of draft versions which will be made publicly available on the STF Web site. This will allow stakeholders to provide their comments and input. After a number of iterations of the drafts, the STF will prepare the final draft versions of the two deliverables. The deliverables will be reviewed and approved by ETSI TC HF.

Task 10:	Conclusions and Final Reporting to EC/EFTA

The final draft deliverables will be submitted to TC HF for approval. Updates resulting from any comments received in this approval process will be made before sending the drafts to the ETSI Secretariat for publication. The STF will also prepare the Final Report to EC/EFTA. The final version of the ETSI deliverables will be provided together with the Final Report and the necessary elements such as performance indicators and information about spent resources and costs. The draft ETSI Standard will be submitted for an ETSI Membership Vote that will last for at least 60 days before adoption and then publication.

## STF reporting and milestones schedule

The following milestones will be included in the experts’ LoE:

- Milestone A: Progress Report#1, to be approved by HF#45 (4-8 February 2008) with the revised initial plan, STF sessions schedule and intermediate milestones.  The draft Report will be prepared by the STF Leader, following the first STF session of 7-9 January.

- Milestone B: Progress Report#2, to be approved by HF#46 16-20 June 2008 with the ToC and scope of the draft TS and ES.  The draft Report will be uploaded by the STF Leader in the TC HF server two weeks before the meeting.

- Milestone C1: Progress Report#3, to be approved by HF#47 6-10 October 2008 referring of successful conclusion of Phase 1 and planning for Phase 2.  The draft Report will be uploaded by the STF Leader in the TC HF server after the end of the STF session of 22-26 September.

- Milestone C2: Interim Report accepted by EC/EFTA.  The Report will be prepared by the STF Leader and sent to the ETSI Secretariat (STFLINK) after HF#47 and before 15 October, to be delivered to EC/EFTA before end-October.

Additional milestones will be defined with the planning of Phase 2.

# Part III:	Financial part

# Guidelines on the implementation of the Framework Partnership Agreement:

## Total action costs:

# The total cost of the action is 696 000 EUR

# There are no indirect costs involved

## Expert manpower

Total cost for STF resources for the creation of the ETSI Standard (ES) on standardized objects and the ETSI Technical Specification (TS) on issues related to networks and terminals:

546 working days remunerated at 600 EUR per day: 327 600 EUR.

Number of experts required for the creation of the ETSI Standard (ES) on standardized objects and the ETSI Technical Specification (TS) on issues related to networks and terminals:

4-6 experts for a total of 546 days.

## Travelling costs

Stakeholders’ active involvement in this project and take-up of the results will be very important. This STF will therefore involve user representatives from the early stages of the work to define the requirements in this area. Regular contacts will be maintained with user representatives such as the EDF, ANEC, AAATE, RNIB, COST 219ter and national institutions representing groups with disabilities. Furthermore will it be necessary to cooperate with relevant industrial and research activities and standardization fora. These groups will be important contacts throughout the STF work as those wishing to actively contribute will be welcome to do so during all phases of the work. Different means, including face-to-face meetings with these stakeholder contacts will be important from early stages of the work and will also include dissemination activities in later stages in order to ensure excellent take-up of the results. The STF will therefore need to travel to various meetings and conferences. Full details of which meetings will be attended is not possible to state at this stage as the date of signature will affect the timing and location of the meetings which are still to be finalised in the TBs themselves. However, over the duration of this proposed action there will have been up to 10 TC HF meetings themselves let alone the meetings of other TBs in ETSI such as TC TISPAN and ETSI 3GPP.

Total estimated cost for travelling: 20 400 EUR, including travelling costs to:

Technical Body and other WG meetings (up to 10 TC HF meetings plus additional Steering Group meetings if required).

Other meetings e.g. meetings with stakeholders, liaison with other TBs (e.g. TISPAN, 3GPP).

Presentations of work.

# It should be born in mind that the number of travels to be performed is very much an ESTIMATE due to the fact that this project is to be carried out over a 30 month plus period and at the time of drafting it is very uncertain when any grant agreement will be achieved. Meeting schedules are not set in stone over more than a year and so it is difficult to be firm on this. However, there is a god deal of consultation activity to perform as well attendance at meetings. The trips so far are all to be in Europe and as a result we have made an estimate of 25 possible missions (an average cost of 816 EUR per mission).

## Dates for the actions:

The milestones will be reported to the ETSI Human Factors Technical Committee (TC HF) according to the planned TC HF meeting agenda (to be planned in more detail) and additional dates agreed by the HF chairman.

The two ETSI deliverables will be developed in parallel and the tasks described below apply to both deliverables. The following ten tasks are expected and estimated:

Task 1: Establish the STF team, 2 months after the date of signature (S + 2).

Task 2: Start-up activities, (S + 3 to S + 5)

Task 3: Research and analysis, will continue until the final drafts have been approved by ETSI TC HF (Task 9) ( S + 3 to S + 23).

Task 4: Consultation and dissemination activities, will continue until the final drafts have been approved by ETSI TC HF (Task 9) (S + 4 to S + 23).

Task 5: Table of contents and scope,(S + 4 to S + 6).

Task 6: Initial drafts (S + 7 to S + 10).

Task 7: Interim Report to EC/EFTA (S + 15).

Task 8: Workshop and stable drafts (S + 11 to S + 16).

Task 9: Final drafts to be submitted to TC HF (S + 17 to S + 23).

Task 10: Publication of ETSI TS, Membership Vote for ETSI ES, its adoption and publication.  Conclusions and Final Report to EC/EFTA (S + 31).

Further details on the STF tasks are provided in clause 7.2 “Work Plan”.

## Subcontracting:

# No subcontracting will be needed.

## In kind contributions:

The in kind contribution is indicated in the relevant estimated financial budget and will follow the provisions of Clause 4 of the “Note for guidance for the implementation of the Framework Partnership Agreement 2004-2007 between CEN, CENELEC, ETSI and the European Commission signed on 11 December 2003 (revised September 2006)”.

The STF will involve user representatives from the early stages of the work to define the requirements in this area. Regular contacts will be maintained with user representatives such as the EDF, ANEC, AAATE, RNIB, COST 219ter and national institutions representing groups with disabilities. The STF will also cooperate with relevant industrial and research activities and standardization fora. Further details on stakeholders who are expected to contribute are listed in clause 2. Considerable in-kind contributions to the two deliverables are therefore expected from stakeholders and the ETSI TC Human Factors because of the expected great impact of the work and the considerable industry interest.

Full details of which meetings will be attended is not possible at this stage as the date of signature will affect the timing and location of the meetings which are still not finalised in the organisations themselves. The number of meeting participants also varies so all figures other than those for TC HF are very much ESTIMATES. It can be estimated that there will be meetings reviewing the work produced in the ETSI User Group, ETSI 3GPP and TISPAN, ETSI TC AT, SC EMTEL, MESA, OMA, W3C and COST 219ter. It is also expected that workshops will be held depending of the dates, some of which will be hosted by ETSI.

# In-kind contributions will be justified by signed attendance by participants in the planned activity. The information provided will be as agreed in the note for guidance for the implementation of the regulations in relation to voluntary, consensus-based standardisation activity. This in-kind contribution will mainly come from active review and participation of stakeholders in the STF Steering Group, the active review of members from ETSI TC HF, other Technical Bodies in ETSI and with stakeholders.

The following is a summary about the ESTIMATED contribution in kind:

240 days from meetings of TC HF and of the Steering Group.

340 days from other meetings and actions with other ETSI Technical Bodies, external bodies and stakeholders.

# It is assumed that there will be up to 10 meetings of TC HF and the Steering Group over the duration of this action. It is expected that up to 8 members will provide days of in-kind contribution (1 day of the meeting being the equivalent to 3 days of in kind contribution at 600 EUR/day which is expected to be around 240 days). Other meetings and actions with external bodies and stakeholders are expected to add the remaining days of in-kind contribution (1 day). Following our experience of previous actions, it is expected that the quotation will be achievable.

The total cost of other funding is 348 000 EUR € (50% of the total) which is calculated as 580 working days at a cost of 600 EUR per day.

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 20 Jul 07 | Craik / HF | Agreed by EC/EFTA | Technical Annex to contract SA/ETSI/ENTR/000/2006-06 signed by EC/EFTA on 20 July 2007,. |
| 0.2 |  |  | Approved Board#63 |  |
| 0.3 |  |  |  | §2.7 liaison with former AT clarified. WI DTS/HF-00123 |
| 0.4 |  |  |  | Interim Report date October 2008, contractual milestones added. |