|  | ToR STF 346 (TISPAN WG6 / INT) |
| --- | --- |
|  | Version: 1.2 - Date: 31 August 2009 |
|  | Author: Martin Brand |
|  | Last updated by: Alberto Berrini – 16 September 2009 |
|  | page 1 of 6 |

Terms of Reference for Specialist Task Force STF 346 (RQ1) 
(TISPAN WG6 / INT) for “Conformance Test Specifications and validation for use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP) in IMS core networks”

Document status

| Current status of these ToR | Approved by TISPAN and Board#64, Phases 1 to 4 completed in 2008 |
| --- | --- |
| Work Items approved | To be approved by INT |
| Work in 2009 | Phase 5 (validation), 85 working days September - December 2009 under responsibility if TC INT |

# Reasons for proposing the Specialist Task Force (STF)

IMS is a key component in the TISPAN NGN architecture. An ETSI SIP conformance test suite has been produced but it is not applicable in the IMS context as only IETF requirements have been considered in its implementation. The basis of this work will be the SIP IMS profile.

TISPAN WG6 has identified an urgent need for IMS specific Session Initiation Protocol (SIP) and Session Description Protocol (SDP) conformance tests which consider all requirements relevant to using SIP in the context of the IMS core network, i.e., ES 283 003, 3GPP 24.229, as well as IETF RFC 3261.

## Overview of the proposal

### Purpose of the work

This STF will produce a complete conformance test specifications, i.e., Requirements Catalogue, PICS/PIXIT, conformance TSS&TPs, and ATS for use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP) In IMS networks.

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### Relation with other activities within ETSI and/or related organizations

This work is related to:

BOARD IMS-TEST interest group

ITU SG11

3GPP (and indirectly IETF)

### Priority within the TB

This STF is of high priority within TISPAN.  In particular, it should start and end as soon as possible, and preferably be completed in Q4 2008.

### Motivation why the STF is urgently needed

It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of IMS (3GPP and TISPAN NGN).

SIP and SDP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed.

Field trials are currently under way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes for SIP and this need to be complemented with SDP.

This work compliments and capitalizes on ongoing ETSI IMS testing activities such as the IMS network interoperability event organized by the BOARD IMS-TEST interest group and 3GPP IMS terminal conformance testing.

To complete this work, and capitalise on their investment and field trials, the validated corresponding Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

## Organization of the work

### Confirmation of active support from the Members

The following companies are committed to supporting this STF in terms of participation in the STF Steering Group and providing input and review to the STF: Deutsche Telekom, Telekom Austria, Iskratel, BT, HUAWEI and ÖFEG.

### Identification of tasks, phases, priorities, technical risk

There are 5 main tasks:

Task 1) Analysis of relevant specifications

Task 2) Specification of a requirements catalogue

Task 3) Specification of PICS document

Task 4) Development of conformance TSS&TPs.

Task 5) Development and documentation of PIXIT and TTCN-3 ATS.

### Outcome of the STF

The outcome of the STF will be three Technical Specifications (TS).

DTS/TISPAN-06035-1 IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 1: Protocol Implementation Conformance Statement (PICS)

DTS/TISPAN-06035-2 IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 2: Test Suite Structure (TSS) and Test Purposes (TP)

DTS/TISPAN-06035-3 IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification

# Consequences if not agreed:

SIP and SDP protocols are currently being deployed in telecoms networks. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of NGN. A second round of validation of the Abstract Test Suite will enhance its quality significantly. This will give a powerful test specification into the hands of test engineers allowing efficient testing without the need of constantly de-bugging the TTCN code.

# Detailed description:

## Subject title:

Conformance Test Specifications for use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP) in IMS networks.

## Reference Technical Body:

TC TISPAN (WG6)

## Other interested TBs (if any):

3GPP

TC MTS

BOARD IMS-TEST interest group

## Steering Committee

TISPAN WG6 will act as Steering Committee.

## Support from ETSI Members

This STF has strong support from the ETSI membership. See 1.2.1

## Target date for the start of work:

Start:	25 February 2008

## Duration and target date for the conclusion of the work (TB approval):

Conclusion: 	Final draft TS’s October 2008, validation December 2009

## Resources required

### STF resources

The resources required are 228 000 EUR, corresponding to a total of 380 working days, including:

Developing the test specifications

Phase 1 March – April 2008 (in parallel with Phase 2)

IMS specific use of Session

Initiation Protocol (SIP) and Session Description

Protocol (SDP); Requirement Catalogue	30 working days

Phase 2 March – April 2008 (in parallel with Phase 1)

IMS specific use of Session Initiation Protocol (SIP)

Session Description Protocol (SDP);

Conformance Testing; Part 1: Protocol Implementation

Conformance Statement (PICS) 	10 working days

Phase 3 (May-June 2008)

IMS specific use of Session Initiation Protocol (SIP)

Session Description Protocol (SDP);

Conformance Testing; Part 2: Test Suite Structure (TSS)

Test Purposes (TP)	80 working days

Phase 4 (July-October 2008)

IMS specific use of Session Initiation Protocol (SIP)

Session Description Protocol (SDP); Conformance

Testing; Part 3: Abstract Test Suite (ATS)

Protocol Implementation eXtra Information for Testing 
(PIXIT) proforma specification	155 working days

Drafting non-published documents:	10 working days

Attending Technical Body and WG meetings: 	10 working days

Phase 5 (September - December 2009)

IMS specific use of Session Initiation Protocol (SIP)

Session Description Protocol (SDP); Conformance Testing

Executable Test Suite (ETS) (validation of ATS)	85 working days

Initial milestones will be set as follows (dates correspond to the delivery of the Progress and Final Reports by the STF Leader):

Milestone A	End of Phases 1 and 2: stable draft Part 1 (requirement catalogue and PICS) and Progress Report#1 approved by the TISPAN WG6 Chairman and the ETSI Director-General.	25 Apr 2008

Milestone B	End of Phase 3: stable draft Part 2 (TSS&TPs) and Progress Report#2 approved by the TISPAN WG6 Chairman and the ETSI Director-General.	04 Jul 2008

Milestone C	End of Phase 4: stable draft Part 3 (ATSs& PIXIT) and Progress Report#3 approved by the TISPAN WG6 Chairman and the ETSI Director-General.	10 Oct 2008

Milestone D	End of Phase 5: Final Report and DTS/TISPAN-06035 parts 1, 2 and 3 
reviewed by INT#07 (Rome 9-11 December), after successful completion 
of validation, and approved by TC INT by correspondence for publication.	Jan 2010

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  4-5

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP, to have experience in writing Abstract Test Suites in TTCN-3. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

See section 1.2.3

## Validation

Level of validation: Level 3 validation

Version of TTCN-3 used: 3.2.1

TT work bench Testing-Tech or other (e.g. Telelogic)

TTCN-3 Compiler Testing-tech or other (e.g. Telelogic)

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | WG 6 |
| Provision and installation of IUT(s) | WG 6 |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

Cost of validation: The cost for validation is included in the overall total of section 3.8.1 of these ToR.

## Base documents and their availability

The STF work will be based upon the following documents:

ETSI TS 283 003 v1.8.0

3GPP IMS Release 7 specifications (3GPP TS 24.229 v7.10.0)

IETF RFC 3261 as well as other RFCs covering SIP extensions relevant to IMS specific use of SIP

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

RTS/INT-00024-1 IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 1: Protocol Implementation Conformance Statement (PICS)

RTS/INT-00024-2 IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 2: Test Suite Structure (TSS) and Test Purposes (TP)

RTS/INT-00024-3 IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification

## Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 |  | Martin Brand | Approved TISPAN WG6 | 14bTD322r2 |
| 0.1 | 5 Sep 07 | Berrini |  | Editorials, for info Board#63 |
| 0.4 | 13 Sep 07 | Schulz |  | Clarifications |
| 0.5 | 23 Oct 07 | Berrini | Approved Board#64 | Work Items codes |
| 0.6 | 16 Dec 07 | Schulz |  | Clarified 3GPP base specifications |
| 0.7 | 09 Jan 08 | Berrini | Preparatory Meeting | Base docs version reference |
| 0.8 / 0.9 | 11 Jan 08 | Berrini | Comments Prep. Meet. | Increased resources for TTCN (+35 days) Validation budget reduced to 85 days. |
| 1.0 | 18 Jun 09 | Berrini | Approved B73 2nd allocation 2009 | Validation postponed to end-2009. 85 days allocated by Board#73 |
| 1.1 | 31 Aug 09 | Berrini | Prep. Meet. | Exact dates |
| 1.2 | 16 Sep 09 | Berrini |  | WI moved to INT |