|  | ToR STF 348 ext (TISPAN/WG6) |
| --- | --- |
|  | Version: 0.4 - Date: 26 September 2008 |
|  | Author: Martin Brand |
|  | Last updated by: Alberto Berrini |
|  | page 1 of 3 |

Terms of Reference for Specialist Task Force STF 348 ext 
TISPAN/WG6 on “Validation and maintenance of ATS Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile A and B, Part 4 (TS 186 002-4)”

Document status

| Current status of these ToR | Approved by TISPAN#18, and Board#68 |
| --- | --- |
| ToR TB approval reference | TISPAN 18PTD059r1 |
| Work Items approved | RTS/TISPAN-06028-4-NGN, revision of TS 186 002-4 (STF301/STF348) |

# Reasons for proposing the Specialist Task Force (STF)

## Overview of the proposal

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC TISPAN level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

### Purpose of the work

Maintenance of the Abstract Test Suite (ATS) and validation of TS 186 002-4

These ToR are presented to complete the work done by the previous STFs 297, 301 and 348.  The ATS (186 002-4) has been produced by STF297 in 2005-2006.  STFs 301 and 348 have provided the support for the maintenance of the ATSs, taking into account the feedback from the implementation.

Since the beginning of the work on, in 2005, a total of 130kEUR have been invested in STF work: 65kEUR have been spent by STF297 to write the ATSs and an equivalent amount has been necessary to maintain the standard, up to now.  This request for extension is for an additional 12kEUR.

It is difficult to predict whether the maintenance process could be actually finalized with this extension, as this depends of the report from the implementation experience.  As a first rough estimate, TISPAN WG6 considers that the maintenance process will need to be continued until about 20 working days and require additional 12 kEUR investment (if a forecast is possible).

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### Market impact, benefits to be gained

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC.

Field trials involving these protocols are currently under way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

### Interest of ETSI Members and other stakeholders

ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes for SIP - ISUP/BICC interworking.  The validated corresponding Abstract Test Suite is urgently needed to complete this work and capitalise on their investment and field trials,

### Relation with other activities within ETSI and/or related organizations

This activity is related to similar work in the following organisations.

ITU SG11

3GPP (and indirectly IETF)

ETSI TC INT

TISPAN WG6 will liaise with 3GPP and ITU-T SG11 concerning the activities of this proposed STF.

### Priority within the TB

High (TISPAN Top priority work for NGN Release 1 Specs)

### Motivation why the work cannot be performed within the TB

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

### Active support from ETSI Members

The work item on which this STF will work (RTS/TISPAN-06028-4-NGN) is supported by Telekom Austria, Deutsche Telekom, Oefeg, ISKRATEL and Alcatel Lucent.

The STF has to execute the test suite, produce the bug report to correct the ATS and the test adapter.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The STF will be carried out in one phase: validation of an Abstract Test Suite in TTCN for "Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile A and B".

The STF has to execute the test suite, produce the bug report and to correct the ATS. The test tool end and the SUT will be provided by TELEKOM AUSTRIA at their premises.

The STF shall keep the ATS up to date with the changes in the Tests Purposes.

The technical risk on not achieving the work is low.

### Outcome of the STF

The outcome of the STF is the fully validated Technical Specification RTS/TISPAN-06028-4-NGN: "Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile A and B; Part 4: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification.”

# Consequences if not agreed:

SIP protocols are currently being deployed in telecoms networks. They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC. Thorough interworking testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of NGN. A second round of validation of the Abstract Test Suite will enhance its quality significantly. This will give a powerful test specification into the hands of test engineers allowing efficient testing without the need of constantly de-bugging the TTCN code.

# Detailed description:

## Subject title:

Final validation of Abstract Test Suite for Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part,  Profile A and B

## Reference Technical Body:

TISPAN WG 6

## Other interested TBs (if any):

ITU-SG11 – (Question 8)

3GPP

TC INT

## Steering Committee

To be defined by the TB

## Target date for the start of work:

Preferably starting 3 November 2008

## Duration and target date for the conclusion of the work (TB approval):

Target date for conclusion is 28 November 2008, duration is 1 month

## Resources required

Total resources required 12 000 EUR, for 20 days of activity in total, to validate the ATS, with 2 experts.

### Experts manpower

Manpower resources required: 20 man-days (12 000 EUR), for validating deliverables:

### Travel cost:

Travel cost for validation sessions 	None

Travel cost for validation sessions is included in the flat-rate remuneration for the experts’ work.

## Experts qualification required, mix of skills

Number of experts required: 2 (the actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF).

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP, BICC and ISUP protocols, to have experience in writing Abstract Test Suites in TTCN. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

See section 1.2.1

## Validation

- Level of validation: Level 3 validation

- Version of TTCN-3 used: 3.2.1

- TTCN-3 Compiler Testing-tech or other (e.g. Telelogic)

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | WG 6 |
| Provision and installation of IUT(s) | WG 6 |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

The cost for validation is included in the overall total of section 3.7 of these ToR.

## Related activity in other bodies and co-ordination of schedules:

The work is based on documentation from ETSI, and other organisations as mentioned in subsection 3.3

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| ETSI TS 186 002-2 Version 1.1.5 | Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile A and B Part 2: Test Suite Structure and Test Purposes (TSS&TP) | TS | Approved |
| ETSI TS 186 002-1 | Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile A and B Part 1: PICS | TS | Approved |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverable, for TB approval:

- RTS/TISPAN-06028-4-NGN - SIP-BICC/ISUP interworking; Part 2: ATS and PIXIT

Scope: Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol (BICC) or ISDN User Part (ISUP); Part 4: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) for Profile A and B. Maintenance of ATS based on Q.1912.5

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item(s): RTS/TISPAN-06028-4-NGN

- Start of the work 	03/11/2008

- Draft for WG approval	28/11/2008

- WG approval (TISPAN#20WG)	25/02/2009

- TB approval (TISPAN#20)	27/02/2009

- Publication	15/03/2009

# Performance indicators

The STF will provide a Final Report with the following indicators of the performance of the project:

Effectiveness: (e.g. number of participants in the project, number of meetings/participants held in relation to this work, number of presentations made on the activity, feedback received)

Stakeholder engagement: stakeholder representation in the project and the number of liaison activities performed (especially at the international level).

Dissemination of results: assessment of the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity (including e.g. hits made on the project web pages and downloads of drafts for comment).

Impact: satisfaction of the stakeholders with the progress and outputs of the project, in the occasion of Steering Group meetings, plenary meetings, workshop.

Timeliness: project progress in relation to the work plan schedule, acceptance of the deliverables by the TB (approval of Progress Reports, interim and final deliverables at the planned dates)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 30 Jun 08 | Brand | TISPAN#18 approval | TISPAN 18PTD059r1 |
| 0.1 | 31 Jul 08 | Berrini |  | Consistency check |
| 0.2 | 7 Aug 08 | Brand | Board#68 approved |  |
| 0.3 | 3 Sep 08 |  |  | Updated version number (no changes) |
| 0.4 | 26 Sep 08 | Berrini | Prep. Meet. | Time scale review. End in Nov 2008. |