|  | ToR STF 368 (INT) |
| --- | --- |
|  | Version: 0.9- Date: 9 December 2009 |
|  | Author: Martin Brand |
|  | Last updated by: Alberto Berrini |
|  | page 1 of 5 |

Terms of Reference for Specialist Task Force STF 368 
(INT) for “Conformance Test Specifications for the IMS Supplementary Services: ACR-CB, MCID, CUG, TIP/TIR TISPAN R2 / 3GPP R7”.

Document status

| Current status ToR | Approved by TC INT#2 INT02_006r1 and Board#69 The Board has approved funding for the test specification part (45 working days =27 000 €), under the 1st allocation of the ETSI budget 2009. The resources for validation (45 working days =27 000 €) have been granted under the 2nd allocation of the ETSI budget 2009. |
| --- | --- |
| Work Items approved | DTS/INT-00003-3, DTS/INT-00004-3, DTS/INT-00006-3, DTS/INT-00007-3 |
| Supporting Members | Deutsche Telekom, Telekom Austria, Iskratel, ÖFEG |

# Reasons for proposing the Specialist Task Force (STF)

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## Overview of the proposal

### Purpose of the work

Production of the Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification” and validation of following Supplementary Services:

- ACR-CB

- Malicious Communication Identification (MCID),

- Closed User Group (CUG),

- TIP/TIR Rel. 2.

These services have been considered as having priority because there is regulatory pressure from the EC onto the operators to provide these supplementary services.

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### Relation with other activities within ETSI and/or related organizations

This work is related to:

- ITU SG11

- 3GPP (and indirectly IETF)

### Priority within the TB

This STF is of high priority within INT.  In particular, it should start and end as soon as possible, and the ATS preferably be completed in early Q2 2009. The validation of the ATS is implementation dependent and can be provided end of 2009. The validation has following priority:

- MCID – priority  1

- TIP/TIR – priority 1

- ACR/CB - priority 1

- CUG - priority 2

### Motivation why the STF is urgently needed

- SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed.

- Field trials involving these protocols are currently on the way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

- ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes for Malicious Communication Identification (MCID), Closed User Group (CUG), Call Waiting (CW), TIP/TIR Rel. 2.

- To complete this work, and capitalise on their investment and field trials, the corresponding  Abstract Test Suite is urgently needed.

- The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

- It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of IMS (3GPP and TISPAN NGN).

- To complete this work, and capitalise on their investment and field trials, the validated corresponding Abstract Test Suite is urgently needed.

- The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

## Organization of the work

### Confirmation of active support from the Members

The following companies are committed to supporting this STF in terms of participation in the STF Steering Group and providing input and review to the STF: Deutsche Telekom, Telekom Austria, Iskratel, and ÖFEG.

### Identification of tasks, phases, priorities, technical risk

There are three main tasks:

Task 1) Analysis of relevant specifications

Task 2) Development and documentation of PIXIT and TTCN-3 ATS.

Task 3) Validation

The STF can be organized in two phases:

Phase 1	including Tasks 1 and 2: Analysis of relevant specifications, development and documentation of PIXIT and TTCN-3, ATS Production of ATS’s

Phase 2: 	Validation

Phase 1 should be preferably be completed in early Q2 2009.

The validation of the ATS is implementation dependent and can be provided end of 2009.

### Outcome of the STF

The outcome of the STF will be four Technical Specifications (TS).

# Consequences if not agreed:

IMS Supplementary Services are currently being deployed in telecoms networks. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of NGN..

# Detailed description:

## Subject title:

Conformance Test Specifications of the Supplementary Services:

- Malicious Communication Identification (MCID),

- Closed User Group (CUG),

- TIP/TIR Rel. 2.

- ACR-CB

## Reference Technical Body:

TC INT

## Other interested TBs (if any):

- 3GPP

- TC MTS

## Steering Committee

INT will act as Steering Committee.

## Support from ETSI Members

This STF has strong support from the ETSI membership. See 1.2.1

## Target date for the start of work:

Start:	1 February 2009

## Duration and target date for the conclusion of the work (TB approval):

Duration: 	9 Month

Conclusion: 	April 2010

## Resources required

### STF resources

The resources required are 54 000 EUR, corresponding to a total of 90 working days.

The Board has approved funding for the test specification part (45 working days =27 000 €), under the 1st allocation of the ETSI budget 2009.  The resources for validation (45 working days =27 000 €), will be requested under the 2nd allocation, depending on the timely completion of the test specifications.

Phase 1: Developing the test specifications

- Testing; Part 3: Abstract Test Suite (ATS) 	36 working days

- Protocol Implementation eXtra Information for Testing 
(PIXIT) proforma specification	7 working days

Phase 2: Validation

- IMS specific use of Session Initiation Protocol (SIP)

- Session Description Protocol (SDP); Conformance Testing

- Executable Test Suite (ETS) (validation of ATS)	43 working days

Additional tasks

- Drafting non-published documents:	2 working days

- Attending Technical Body and WG meetings: 	2 working days

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  3-4

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP, to have experience in writing Abstract Test Suites in TTCN3. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

See section 1.2.3

## Validation

- Level of validation: Level 3 validation

- Version of TTCN-3 used: 3.2.1

- TTCN-3 Compiler Testing-tech or other (e.g. Telelogic)

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | INT |
| Provision and installation of IUT(s) | INT |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

- Cost of validation: The cost for validation is included in the overall total of section of these ToR.

## Base documents and their availability

The STF work will be based upon the following documents:

(183 008 R2) RTS/TISPAN-03074-NGN-R2; TIP¨/TIR

(183 016 R2) RTS/TISPAN-03072-NGN-R2; MCID

(183 054 R2) DTS/TISPAN-03105-NGN-R2; CUG

(183 011 R1) RTS/TISPAN-03132-NGN-R1 ACR & CB

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

DTS/INT-00003-3	ACR/CB; Anonymous Communication Rejection and Communication Barring conformance testing; Part 3: ATS Conformance Testing; Part 3: ATS

DTS/INT-00004-3	Malicious Communication Identification (MCID); Conformance Testing; Part 3: ATS

DTS/INT-00006-3	User Group (CUG); Conformance Testing; Part 3: ATS

DTS/INT-00007-3	Terminating Identification Presentation (TIP) and Terminating Identification Restriction (TIR) conformance testing; Part 3: ATS

## Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | Sep 07 | Martin Brand | TISPAN6 | Proposed for Board#64 51k€ for 8 s/s |
| 0.5 | 16 Sep 08 | Martin Brand | INT approved | 8 s/s reduced to 4 priority 51k€ |
| 0.6 | 22 Oct 08 | Berrini | Board#69 approved | More test cases identified. Two phases 27k€ ATS + 27k€ validation. WIs allocated. |
| 0.7 | 22 Dec 08 | Berrini |  | Reference to phased funding |
| 0.8 | 13 Jan 09 | Berrini | Preparatory Meeting | Time scale, depending on IUT availability |
| 0.9 | 9 Dec 09 | Berrini | Phase 2 | End date moved from Dec 2009 to Apr 2010 due to availability of IUT |