|  | ToR STF 385 (DECT & NG DECT) |
| --- | --- |
|  | Status: approved by TB DECT 16/05/09 Approved by Board#73 |
|  | Version: 0.6 - Date:16 May 2009 |
|  | Authors: Dr. Günter Kleindl / L.Clarimon |
|  | Last updated by: Alberto Berrini - 19 May 2009 |
|  | page 1 of 7 |

Terms of Reference for Specialist Task Force 385 
(TB DECT / WGs DECT & NG DECT) on 
”DECT-NG Part 3 (enhanced wideband speech services) 
protocol test specification for certification”

Document status

| Current status of these ToR | Approved by correspondence by TB DECT 16/05/09 Approved by Board#73 |
| --- | --- |
| Work Items | Approved by correspondence by TB DECT 16/05/09 |

# Reasons for proposing the Specialist Task Force (STF)

## Overview of the proposal

The proposal consists into writing a protocol test specification corresponding to the NG DECT “enhanced wideband speech services” (NG DECT PART3) profile specification.

Due to the ascending compatibility of DECT profiles this test specification will cover also the NG DECT PART1 standard and the delta to the “Generic Access Profile”.

Intention is to take into account the requirements from the DECT Forum, so that DECT Forum uses it for its certification program. Project initialised in January and officially started since April 3rd.

Important : Orange has already provided voluntary contribution as a starting point (3 months of draft specification writing, 50% available, reviews started, in order to start the project very quickly and meet market deadlines. However, the remaining part of the work is still important and this work should be put in common at ETSI level (shared, agreed and reviewed between the DECT community main players)

### Purpose of the work

The purpose of the work is to produce a new test specification (ETSI Technical Specification format) covering the TS 102 527-3 for NG-DECT enhanced speech services, mandatory and optional features.

This task is based on protocol checking, allowing maximum guarantee of each end to end feature for a device compliant with this standard. Intention is to provide a document that can be used for a reliable certification program to be held by DECT Forum.

Intermediate step covering mandatory features is expected for 31 August 2009 by DECT Forum (very short term deadline).

Additionally, STF is requested to produce some guidelines for correct implementation of dynamic behaviour of test cases. This allows saving the very expensive budget of a TTCN format specification

Completion is planned until 18 November 2009.

It has to be noted that STF should start as soon as possible (1st July) to meet the market strong expectations.  This requires anticipating the Call for Experts with respect to Board approval.

### Relation with the ETSI Strategic Objectives

DECT is one of the very successful ETSI standards. DECT is the world wide leading digital cordless technology and has been approved by ITU as IMT-2000 air-interface. DECT is selling in large and growing volumes. The following figure from the DECT Forum shows the expected market value development.

### Market impact, benefits to be gained

The DECT manufacturers including the chip manufacturers have come to the conclusion, that the market requires a reliable certification program corresponding to DECT-NG PART3 specification.

They also stressed the urgency of the work and therefore we agreed to try to cover this item. For the integration of NG-DECT products into home-gateways a higher level of interoperable features is required by the operators. The new generation DECT will not only further increase the quantity of products, but also the value of the DECT products. This test specification is a key element for making the ETSI DECT-NG PART3 standard a complete market reality.

DECT Forum will use this test specification as an input to set up the corresponding certification program.

The existing certification program based on DECT-NG PART1 scope has to be increased and improved. A similar approach to existing TBR22 (Generic Access Profile testing) is foreseen. Tester supplier identified and same test house foreseen.

It has to be noted that the DECT Forum already requested last year the same approach for DECT-NG PART1, however this request was not fulfilled by ETSI because of a lack of candidates and already ongoing "heavy" works items at that time.

### Stakeholders interest

ETSI members who support the task: AVM, DSP Group, France Telecom, Infineon, Ministry of Economics and Technology, Gigaset, Siemens, SiTel, Panasonic. (to be confirmed by companies)

### Relation with other activities within ETSI and/or related organizations

There is a complementary activity within the DECT Forum, who has established a marketing group for certification to provide market requirements to TC DECT. The test house (CETECOM) and test supplier (Dosch & Amond) are part of this group. DECT Forum is also promoting the NG DECT technology in close cooperation with the ETSI secretariat.

### Priority within the TB

The order of work is defined by document DECT36_048 (Step 1 then Step 2 then Step 3 then "further step" features) then guidelines for implementation of the scripts.

### Motivation why the work cannot be performed within the TB (mandatory)

The DECT Forum has expressed an urgent need for the completion of the test Specification (need for mandatory features end of august 2009).

Up to now, the only technical contribution from the DECT members is from Orange and done via an external consultant resource. All other TC DECT contributors are already very busy with ongoing work item (DECT-NG PART3 maintenance, the DECT-NG PART4, the DECT advanced and the security topics currently ongoing).

Taking into account the estimation of work to be done, the complete writing of the specification seems incompatible with ongoing TC DECT tasks.  TC DECT members will spend limited time to review the test specification.

Moreover, for the mandatory features it is crucial to meet the deadline as set by DECT Forum.

### Confirmation of interest and active support from the Members

There are more than 50 persons involved in the discussions on the mailing list for ‘New Generation DECT’. The NG DECT Working Group meets 6-times per year with an average participation of 15 experts. In addition the DECT Forum provides inputs regarding the requirements and market information. The members participating in NG DECT expressed their support for this STF.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The task is:

Writing of the test specification including the reviewing by ETSI TC DECT members. This is a functional description of the test cases with pass/fail criteria. This also includes the writing of an informative annex with Guidelines for scripts implementation.

### Outcome of the STF

Expected output:

New TS for the test specification of DECT-NG PART3

Guidelines for correct dynamic implementation of DECT-NG PART3 test scripts on a tester (technical contribution)

# Consequences if not agreed:

Many Gateway suppliers, phone manufacturers are ready to release DECT-NG PART3 compliant devices. If the test specification is not ready, they will release un-certified products in 2009. This would lead to uncomfortable situations where the DECT NG standard appears as not reliable and not inter-operable to the industry.

The DECT Forum has asked ETSI to produce the specifications for ‘New Generation DECT’ as fast as possible in order to be able to quickly develop a standardized solution and to ensure that the DECT technology continues to hold the top market position in the cordless domain.

There is strong competition from other technologies, e.g. WLAN, and any delay of the introduction of ‘New Generation DECT’ products will hurt the DECT industry. The support of an STF is essential for the timely production of the standards and the seamless continuation of the DECT success story. The timely completion of the test specification is crucial for the long-time market success of DECT products.

# Detailed description:

## Subject title: Test update for NG DECT

## Reference Technical Body:

TB: TC DECT, WG: NG DECT

## Other interested TBs (if any):

DECT Forum:	provides requirements and needs the ETSI NG DECT test specification in return

## Steering Committee

The chairman of TC DECT together with the NG-DECT WG will act as Steering Committee for the test specification work. The DECT_NewGeneration email-list will be used for technical discussions and information distribution.

Meetings will be the plenary, the WG NG DECT meetings. Additional ad-hoc meetings will be scheduled as required. Telephone conferences will be arranged, if needed.

## Support from ETSI Members

The following ETSI members have confirmed their support for the test specification activities:

AVM: Sven Trevisany

CableLabs, Jean-Francois Mule

DSPG: Jochen Kilian

Gigaset: Erich Kamperschroer

Infineon: Ingolf Karls

Ministry of Economics and Technology: Bernd Wolf

Panasonic: Hans-Peter Steinbrück

Orange France Telecom: Laurent Clarimon

Siemens: Günter Kleindl

SiTel: Oliver Maiwald

## Target date for the start of work:

Mid-July 2009 (after Board#73 approval).  Advance Call for Experts is required to meet the time scale.

## Duration and target date for the conclusion of the work (TB approval):

Duration: 	5.25 months

Conclusion of work: 18 November 2009

## Resources required

Total resources requested from the ETSI budget 2009: 55 000 EUR (total of 3.8.1 and 3.8.2)

### 3.8.1	Experts manpower

Total manpower resources required:

Requested: 85 working days:

Additional non-remunerated resources required: 0 working days

### 3.8.2	Travel cost:

Total travel cost 4 000 EUR, to attend Technical Body and WG meetings (2 meetings at European location outside ETSI + 2 meetings for work with DECT Forum certification group).

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 1

Relevant expertise required:

knowledge of DECT and DECT-NG (PART1, PART3), TBR22 and DECT test specifications, familiar with protocol specification, especially knowledge of DECT layer 2 and 3

Experience with drafting ETSI specifications is preferred

Period over which the experts are required and duration of the secondment: almost full time for 5.25 months

## Scope of Terms of Reference:

The scope of the work is:

Production of one new test specification for NG DECT PART3 (TS 102 527-3).

## Organization of the work in tasks and/or phases:

No phase.

## Validation

There is a continuous review process done by the working group: conference call every two weeks.

## Related activity in other bodies and co-ordination of schedules:

Liaison to DECT forum CAT-iq certification working group to inform about the test specification work.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| REN/DECT-000248-1 to 7 | Digital Enhanced Cordless Telecommunications (DECT); Common Interface (CI); Part 1 to 8 | published |
| DTS/DECT-NG0246-3 | Digital Enhanced Cordless Telecommunications (DECT); New Generation DECT part 3, enhanced wideband speech | published |
| RTS/DECT-NG0257-3 | Digital Enhanced Cordless Telecommunications (DECT); New Generation DECT; Part 3: Extended wideband speech services | Second draft available. |
| REN/DECT-000246 | Digital Enhanced Cordless Telecommunications (DECT); Generic Access Profile | published |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables:

| WI Reference | Title | Deliverable | Scope |
| --- | --- | --- | --- |
| DTS/DECT-NG0258-1 | DECT-NG PART3 test specification | TS | Write a test specification to describe the protocol testing of all features including in TS 102 527-3. This covers mandatory and optional features. Tests to be run on a protocol tester. |

## Planned output schedule:

The STF will produce the deliverables according to the following time scale (TB approval date):

DTS/DECT-NG0258-1, 	18 November 2009

The STF milestones will be as follows:

Milestone A: Progress Report#1 endorsed by DECT#38 (Sept 2008).

Milestone B: Progress Report#2 endorsed by and draft TS for WG approval. (18 November 2009)

The STF Leader will upload the draft reports and deliverables on the DECT docbox before the meeting and inform the ETSI Secretariat (STFLINK) that the documents are available.

# Performance indicators

Effectiveness: (e.g. number of participants in the project, number of meetings/participants held in relation to this work, number of presentations made on the activity, feedback received)

Stakeholder engagement: stakeholder representation in the project and the number of liaison activities performed (especially at the international level).

Dissemination of results: assessment of the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity (including e.g. hits made on the project web pages and downloads of drafts for comment).

Impact: satisfaction of the stakeholders with the progress and outputs of the project, in the occasion of Steering Group meetings, plenary meetings, workshop.

Timeliness: project progress in relation to the work plan schedule, acceptance of the deliverables by the TB (approval of Progress Reports, interim and final deliverables at the planned dates)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 21/04/09 | Clarimon | Creation | Initial DECT-NG PART3 test specification |
| 0.2 | 24/04/09 | Kleindl / Clarimon | draft |  |
| 0.3 | 28/04/09 | Berrini | Editorials |  |
| 0.4 | 06/05/09 | Kleindl | To be approved by TB DECT by correspondence |  |
| 0.5 | 16/05/09 | Kleindl | TB DECT approved | Minor editorials |
| 0.6 | 19/05/09 | Berrini | Approved B73 | Start date mid-July (compatible with Preparatory Meeting) |