|  | ToR STF 387 (310ext) TISPAN/WG6 |
| --- | --- |
|  | Version: 0.1.18 - Date: 1 October 2009 |
|  | Author: Martin Brand |
|  | Last updated by: Alberto Berrini – 1 October 2009 |

Terms of Reference for Specialist Task Force STF 387
(TISPAN / WG6) on ”Validation of Test Specifications (ATS/PIXIT) for SIP-ISUP interworking for the Profile C”

Document status

| ToR TB approval schedule | Approved by TISPAN#19 (4-6 Nov 2008) 19PTD038 and by Board#73 |
| --- | --- |
| Work Items approved | RTS/TISPAN-06028-3-NGN, RTS/TISPAN-06028-5-NGN |

# Reasons for proposing the Specialist Task Force (STF)

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC TISPAN level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## Overview of the proposal

### Purpose of the work

Work to be performed: validation of the Technical Specification RTS/TISPAN-06028-5-NGN (186 002-5): "Telecommunications and Internet converged Services and Protocols for Advanced Networking (TISPAN); Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol (BICC) or ISDN UserPart (ISUP);

Part 5: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) for Profile C"”

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics – Service level Interconnection of IP-based Services (ETSI is creating a global IMS standard and experience shows that Interconnection of services is a basic component for its success. Although it is possible to interconnect IMS via IP and bilateral agreements, several aspects will be difficult to achieve without a standard that covers all aspects related to the interconnection)

### Market impact, benefits to be gained

SIP-I is used in TISPAN Rel.1, TISPAN Rel.2 and 3GPP Rel.8 and GSM architecture  for the transport of ISUP parameters between IMS PES and other IMS components.

### Interest of ETSI Members and other stakeholders

The work item is supported by: Telekom Austria, Deutsche Telekom, Oefeg, Alcatel; ISKRATEL, Telecom Italia

### Relation with other activities within ETSI and/or related organizations

This activity is related to similar work in the following organisations.

ITU SG11

3GPP (and indirectly IETF)

TISPAN WG6 will liaise with 3GPP and ITU-T SG11 concerning the activities of this proposed STF.

### Priority within the TB

High

### Motivation why the work cannot be performed within the TB

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC.

Field trials involving these protocols are currently under way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes for SIP - ISUP interworking.

To complete this work, and capitalise on their investment and field trials, the corresponding validation of the Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to validate the Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

### Active support from ETSI Members

The work items on which this STF will work, RTS/TISPAN-06028-3-NGN and RTS/TISPAN-06028-5-NGN are supported by Telekom Austria, Deutsche Telekom, Oefeg; ISKRATEL, Telecom Italia.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

Validation of the Abstract Test Suite in TTCN for "Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part,  Profile C

### Outcome of the STF

The outcome of the STF is the production of the Technical Specification:

RTS/TISPAN-06028-3-NGN: maintenance of TSS&TP (186 002-3) (Telecommunications and Internet Converged Services and Protocols for Advanced Networking (TISPAN);  Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol (BICC) or ISDN User Part (ISUP); Part 3: Test Suite Structure and Test Purposes (TSS&TP) for Profile C)

- RTS/TISPAN-06028-5-NGN: maintenance of ATS&PIXIT (186 002-5) (Telecommunications and Internet converged Services and Protocols for Advanced Networking (TISPAN); Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol (BICC) or ISDN UserPart (ISUP); Part 5: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) for Profile C)

# Consequences if not agreed:

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC. Thorough interworking testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times, ultimately delaying the deployment of NGN.

# Detailed description:

## Subject title:

Validation of Abstract Test Suite for Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C

## Reference Technical Body:

TISPAN WG 6

## Other interested TBs (if any):

ITU-SG11 - Question 8

3GPP

GSMA

## Steering Committee

To be defined by the TB

## Target date for the start of work:

12 October 2009.

## Duration and target date for the conclusion of the work (TB approval):

Target date for conclusion is 19 March 2009, for approval by TISPAN WG#24 (12-14 April 2010).

## Resources required

Total resources required 78 000 EUR, in experts’ manpower, without additional cost.

### Experts manpower

Manpower resources required: 130 working days (78 000 EUR), split as follows:

- Drafting deliverables:	128	man-days

- Attending Technical Body and WG meetings: 	2	man-days

Split between budget 2009 and 2010 assumed 50-50, to be reviewed during Preparatory Meeting.

### Travel cost:

None

### Other cost:

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 5, according to mix of expertise.

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP, ISUP protocols, to have experience in writing TSS&TP, to have experience in writing Abstract Test Suites in TTCN. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

See section 1.2.3

## Validation

Level of validation: Level 3 validation

Version of TTCN-3 used: 3.2.1

TTCN-3 Compiler Testing-tech or other (e.g. Telelogic)

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | ISKRATEL |
| Provision and installation of IUT(s) | ISKRATEL |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

# Cost of validation: The cost for validation is included in the overall total of section of these ToR.

The cost for validation is included in the overall total of section 3.7 of these ToR.

## Related activity in other bodies and co-ordination of schedules:

No related activities in other bodies

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| 186 002-3 | Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C Part 3: Test Suite Structure and Test Purposes (TSS&TP) | Published |
| 186 002-5 | Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C Part 5: ATS & PIXIT | Published |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce a revision of following deliverable, for TB approval:

Technical Specification "Telecommunications and Internet converged Services and Protocols for Advanced Networking (TISPAN); Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol (BICC) or ISDN UserPart (ISUP);

Part 3: Test Suite Structure and Test Purposes (TSS&TP)

Part 5: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) for Profile C”

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item: RTS/TISPAN-06028-3-NGN: maintenance of TSS&TP (186 002-3)

Start of the work 	12 October 2009

Draft for WG approval	19 March 2010

WG approval	15 April 2010	TISPAN#24-WGs

TB approval	17 September 2010 	TISPAN#25-Plenary

Publication	October 2010

RTS/TISPAN-06028-5-NGN: maintenance of ATS&PIXIT (186 002-5)

Start of the work 	12 October 2009

Draft for WG approval	19 March 2010

WG approval	15 April 2010	TISPAN#24-WGs

TB approval	17 September 2010 	TISPAN#25-Plenary

Publication	October 2010

In addition, the STF will produce the following reports:

Progress Report#1	18 December 2009

Final Report 	19 March 2010

# Performance indicators

This chapter should identify suitable indicators of the quality of the result and the interest for the Members and other stakeholders on the work performed by the STF.

Performance indicators should be reported after the conclusion of the project, to give feedback on the return for investment.

The achievement of the objectives should not be the exclusive responsibility of the STF.  The “Performance Indicators” should also measure the interest and active participation of the TB delegates, ETSI Members and other stakeholders to support the STF and promote the application of the standards.

Examples of such contribution may be: ensuring timely availability of base standards, answering comments, participating to the STF Steering Group, organizing workshops, seminars, and events, collect input and disseminate results.  These achievements will be reported at the end of the project.

Effectiveness: (e.g. number of participants in the project, number of meetings/participants held in relation to this work, number of presentations made on the activity, feedback received)

Stakeholder engagement: stakeholder representation in the project and the number of liaison activities performed (especially at the international level).

Dissemination of results: assessment of the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity (including e.g. hits made on the project web pages and downloads of drafts for comment).

Impact: satisfaction of the stakeholders with the progress and outputs of the project, in the occasion of Steering Group meetings, plenary meetings, workshop.

Timeliness: project progress in relation to the work plan schedule, acceptance of the deliverables by the TB (approval of Progress Reports, interim and final deliverables at the planned dates)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 1.14 | 06.10.2008 | Brand | Draft |  |
| 1.15 | 10.10.2008 | Brand | Draft |  |
| 1.16 | 18 Jun 09 | Berrini | Approved Board#73 |  |
| 1.17 | 26 Jun 09 | Berrini | CfE | Revised time scale, due to availability of SUT |
| 1.18 | 1 Oct 09 | Berrini | Prep. Meet. | Actual time scale |