|  | ToR STF 445 (TC INT) |
| --- | --- |
|  | Version: 0.1 - Date: 29 Sep 2011 |
|  | Author: TC INT |
|  | Last updated by Giulio Maggiore – Date: 29 Sep 2011 |
|  | page 1 of 10 |

Terms of Reference for Specialist Task Force STF 445
(TC INT) for “Transition of Conformance Test specification on use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP) in IMS core networks to 3GPP Release 10”.

Document status

| Current status ToR | Approved by TC INT and Board#85 with slight budget reduction (voluntary = 20% of total) |
| --- | --- |
| Work Items approved | DTS/INT-00067-1, -2, -3 IMS Release 10 conformance test |
| Supporting Members | Huawei, Iskratel, Tellabs, Neustar, Deutsche Telekom, Telekom Austria, Telecom Italia, Sintesio, Testing Tech, Elvior, Fraunhofer FOKUS, TU Berlin |

# Reasons for proposing the Specialist Task Force (STF)

In the years 2008 and 2009 STF346 produced test specifications for testing conformance to ETSI ES 283 003 on IP Multimedia Call Control Protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP) which was an endorsement of 3GPP TS 24.229 Release 7.

The implementations under test covered were UE, P-CSCF, I-CSCF, S-CSCF, IBCF and AS.

In details the following documents were produced;

- The Protocol Implementation Conformance Statement (PICS) proforma allowing a static conformance review of an System Under Test (SUT) against the IMS protocol specification.

TS 102 790-1 was published in March 2010.

- The Test Suite Structure (TSS) and Test Purposes (TP) describing test procedures to ensure that the protocol requirements are fulfilled by an SUT. This document has been produced in the formal language TPLan; a graphical format for better readability has also been provided.

TS 102 790-2 was published in March 2010.

- The Abstract Test suite (ATS) and Protocol Implementation eXtra Information for testing (PIXIT) document giving the TTCN-3 code that enables to implement an executable test software to dynamically prove the conformance description of the test purposes.

TS 102 790-3 was published in March 2010.

In the meantime ES 283 003 has been replaced by ETSI TS 124 229 which has evolved significantly and currently describes 3GPP Release 10 of the IP Multimedia Call Control Protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP).

The test specifications produced by STF346 have been widely applied by IMS component vendors and several commercial test products have been developed on their bases by test tool manufacturers. However, the test specifications need to follow the transition path of the base protocol specification to remain useful to IMS component vendors and help them to assure conformance of their products to the latest version, i.e. Release 10 of the IMS protocol.

Experience with the development of other testing standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN-3 language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## Overview of the proposal

### Purpose of the work

Production of the following documents:

Conformance Test Specification for IP Multimedia Call Control Protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP)

Part 1: Protocol Implementation Conformance Statement (PICS) proforma

Part 2: Test Suite Structure and Test Purposes (TSS&TP)

Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification”

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### Market impact, benefits to be gained

The test specifications developed by STF346 have been widely and successfully applied in the IMS community. Transition to the Release 10 version of the protocol specification will allow implementers of IMS components and protocol stacks to continue to test the conformance of their products against the latest version of the protocol specifications. Conformance testing during the whole development phase of IMS products will significantly reduce the time-to-market of the Release 10 LTE architecture, as protocol conformant products will be of an enhanced quality level and will hence be less likely to cause interoperability problems with the products of other vendors.

Products conformant to Release 10 of the IMS protocol specification will therefore provide the network operators with the means to deliver fully LTE compliant and state-of-the-art services to their end customers in a continuously high quality, with reliable service functionality, without communication failures and generally with the optimum quality of service for the transported media.

### Interest of ETSI Members and other stakeholders

As specified in clause 1.1.3 will the use of conformance test leads to better products that in consequence allow network operators to deliver high-quality communication services to their clients.

The production of reliable conformance test specification is hence in the interest of both IMS manufacturers, operators and end users.

### Relation with other activities within ETSI and/or related organizations

This work is related to:

- ITU SG11

- 3GPP (and indirectly IETF)

- GSMA IREG

### Priority within the TB

This STF is of high priority within INT. In particular, it should start and end in a timely manner, and the draft ATS preferably be completed in Q4 of 2012. The validation of the ATS is implementation dependent and could start in a separate STF after the draft ATS is available in Q4 of 2012.

### Motivation why the STF is urgently needed

- IMS networks are continuously being deployed in the telecoms industry and are upgraded to Release 10 of the IMS protocol specification. They must operate alongside and interwork correctly with the existing IMS networks already installed.

- Field trials involving the IMS Technology are currently on the way and showed interoperability problems between implementations of different vendors. Therefore detailed and up-to-date Abstract Test Specifications are urgently required to complete the overall testing framework.

- To continue the testing work, and to capitalise on the investment done during STF346, the transition of the corresponding Abstract Test Suite is urgently needed.

- The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

- It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of LTE.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in 3.13:

- Huawei, manufacturer Rebecca Copeland, Test will be used for quality enhancement of IMS product

- Iskratel, manufacturer Primoz Svigelj, Test will be used for quality enhancement of IMS product

- Tellabs, Mano Vafai, EPC & Network Component Provider

- Neustar, Andreas Roeth, provider of IMS Enabling solution

- Deutsche Telekom, operator Gerhard Ott, Tests needed for internal network testing

- Telekom Austria, operator Martin Brand, Tests needed for internal network testing

- Telecom Italia, operator,  Giulio Maggiore, Tests used to promote towards vendors the use of Conformance Testing before coming to the market

- Sintesio, test lab, Roman Kuznar, Tests will be used for product certifications

- Testing Tech, Tool Provider, Theofanis Vassiliou-Gioles Provide the Test System for the test cases implementation and execution

- Elvior, Andres Kull, Tool Provider, Provide the Test System for the test cases
implementation and execution

- Fraunhofer FOKUS, Axel Rennoch, Research Institute, advanced automated/standardized test solutions with TTCN-3

- Technical University of Berlin, Julius Muller,  Research Institute, EPC/NGN evolution

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF, providing test bed structures and test tools.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

There are three main tasks:

Task 1) Transition of PICS to Release 10

Task 2) Transition of TSS&TP to Release 10

Task 3) Transition PIXIT and TTCN-3 ATS to Release 10

The STF will base its work on the published outputs of STF346 and will hence capitalize on the efforts of this STF.

### Outcome of the STF

The outcome of the STF will be three Technical Specifications (TS).

# Consequences if not agreed:

Session Initiation Protocol and Session Description Protocol in IMS core networks are key protocols in IMS telecoms networks. Currently Release 10 of those protocols is deployed throughout the IMS community. Thorough conformance testing will increase the level of confidence that Release compliant equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of Release 10 of the LTE network architecture.

# Detailed description:

## Subject title:

Transition of Conformance Test specification on use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP) in IMS core networks to 3GPP Release 10:

Part 1: Protocol Implementation Conformance Statement (PICS) proforma

Part 2: Test Suite Structure and Test Purposes (TSS&TP)

Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification”

## Reference Technical Body:

TC INT

## Other interested TBs (if any):

- 3GPP

- TC MTS

- GSMA IREG

## Steering Committee

INT will act as Steering Committee.

## Target date for the start of work:

Start:	mid-March 2012

## Duration and target date for the conclusion of the work (TB approval):

Duration: 	8 months

Conclusion: 	November 2012

## Resources required

### Experts manpower

The resources required are 33 600 EUR, corresponding to a total of 70 working days (including 14 voluntary working days to be provided free of charge by the contracted experts) and 2 000 EUR for one or two travels to INT meetings:

Task 1: Development of PICS

- Analysis of Release 10 specifications 		  5 working days in total

- Upgrade; Part 1: Protocol Implementation Conformance
Statement (PICS) proforma specification	10 working days in total

Task 2: Development of TSS&TP

- Upgrade; Part 2: Test Suite Structure and Test Purposes
(TSS&TP)	20 working days in total

Task 3: Development of ATS&PIXIT

- Upgrade; Part 3: Abstract Test Suite (ATS) and
Protocol Implementation eXtra Information for Testing 
(PIXIT) proforma specification	30 working days in total

Additional tasks

- Drafting non-published documents:		  2 working days in total

- Attending Technical Body and WG meetings: 	  3 working days in total

### Travel cost

Travel to INT meetings will require additional travel cost of 2 000 EUR.

INT#17:	22 – 24/05/2012, Dublin (Ireland)

INT#18:	04 – 06/09/2012, Sophia Antipolis

INT#19:	11/2012, tbd

## Experts qualification required, mix of skills

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 3-4

Relevant expertise required:

- Expert knowledge of SIP and SDP protocols and IMS architecture

- Experience in analyzing of protocols and writing of PICS proforma

- Experience in analyzing and writing of test purposes

- Expert knowledge in implementing Abstract Test Suites in TTCN-3

- Awareness of outputs from earlier STFs on IMS testing (e.g. STFs 346, 368, 369, 406, 407)

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

Production of PICS:

This task will require the thorough analysis of the Release 10 version of the base standard ETSI TS 124 229. New and altered requirements from the above specification will be collected and labelled according to their status (i.e. mandatory, optional, conditional)

Production of TSS&TP:

Based on the work performed on the PICS a comprehensive set of test purposes will be developed covering all mandatory and the major optional requirements of the protocol specifications.

Production of ATS&PIXIT:

One test case per test purpose will be developed in TTCN-3 as described in the ETSI ES 210 873 series.

## Validation

A subsequent STF may be foreseen in 2013 to validate the test specifications against real equipment from the industry. As a consequence, Validation level 1 is requested. The TTCN-3 Version and the targeted compiler must be indicated in the minutes of the preparatory meeting.

## Base documents and their availability

The STF work will be based upon the following documents:

- TS 124 229, Policy and Charging Control over Gx reference point

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables for TB approval:

- DTS/INT-00067-1  TS 102 790-1  IMS Release 10 conformance; Part 1: PICS

- DTS/INT-00067-2  TS 102 790-2  IMS Release 10 conformance; Part 2: TSS&TP

- DTS/INT-00067-3  TS 102 790-3  IMS Release 10 conformance; Part 3: ATS&PIXIT

## Planned output schedule:

The following schedule applies for all the WIs named in clause 3.13.

Note that INT has no working groups and consequently there will be no WG approval.

Part 1: PICS

- Start of the work 	12/Mar/2012

- Stable draft	31/Mar/2012

- TB approval	24/May/2012		INT#17

Part 2: TSS&TP

- Start of the work 	26/Mar/2012

- Stable draft	22/May/2012		INT#17

- TB approval	08/Sep/2012		INT#18

Part 3: ATS&PIXIT

- Start of the work 	04/Jun/2012

- Stable draft	08/Sep/2012		INT#18

- TB approval	Dec/2012			INT#19

In addition, the STF will produce the following reports:

- Progress Report#1	May/2012	INT#17

- Progress Report#2	Sep/2012	INT#18

- Final Report 	Dec/2012	INT#19

# Performance indicators

The following parameters will serve as performance indicators:

- Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge during the review of the STF’s outputs

  - Steering Group review meetings

  - Provision of additional expertise

- Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Ver. | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 29 Sep 11 | Giulio Maggiotre | Draft | First draft |
| 0.2 | 8 Nov 11 | Berrini | Approved Board#85 | With slight budget reduction (voluntary = 20% of total) |